HIRECAR

WORKSPACE 2

Bot Building & Enrollment

Critical bots: Enrollment, Payment Confirmation, Ops Command, Situation Qualifier, Triage

| Timeline | 5:00 PM → 9:30 PM PST (4.5 hours) |
| --- | --- |
| Date | March 3, 2026 |
| Deadline | 11:59 PM PST |

Engineering consent, not just delivering services.

# Mission Statement

This workspace builds the critical bots that form the operational nervous system of HIRECAR. Each bot is implemented as a Make.com scenario module, a JavaScript code function, or a webhook-driven automation. The enrollment flow is the centerpiece: a new member enters through the form, gets qualified, gets assigned to a phase, receives their welcome journey, and triggers the entire service pipeline.

NOTE: This workspace starts 1 HOUR after WS1 (at 5:00 PM). It requires the Make.com data stores (WS1 task 1.10) and Stripe configuration (WS1 task 1.1) to be complete. If these are not ready, begin with tasks 2.4 (Situation Qualifier logic) and 2.6 (Goal Alignment logic) which can be built offline.

# Dependencies from Other Workspaces

| Dependency | Source | Needed By | Status |
| --- | --- | --- | --- |
| Members data store | WS1 Task 1.10 | Tasks 2.2, 2.3 | [ ] Waiting |
| Stripe webhooks | WS1 Task 1.1 | Task 2.3 | [ ] Waiting |
| Zoho Mail connection | WS1 Task 1.4 | Tasks 2.2, 2.5 | [ ] Waiting |
| Enrollment form HTML | WS3 Task 3.9 | Task 2.11 (test) | [ ] Waiting |
| Invoice template | WS3 Task 3.6 | Tasks 2.8, 2.9 | [ ] Waiting |

# Task Execution

## Task 2.1: Design Enrollment Bot (#101) Workflow

| Priority: P0 | Time: 30 min | Task ID: 2.1 | Output: Enrollment scenario blueprint |
| --- | --- | --- | --- |

### Instructions

- Document the complete enrollment workflow as a flowchart or numbered sequence.

- Trigger: New member submits enrollment form (webhook from WS3 form) → Parse form data.

- Step 1: Validate required fields (name, email, phone, vehicle info). If missing, return error response.

- Step 2: Check for duplicate — search Members data store by email. If exists, route to re-enrollment flow.

- Step 3: Run Situation Qualifier (#105) logic — analyze intake answers, assign initial phase, recommend department routing.

- Step 4: Generate member_id (HC-2026-XXXXX format, sequential).

- Step 5: Create member record in Members data store with: profile data, assigned phase, initial scores (all 0), enrollment_date, tier (standard).

- Step 6: Trigger Welcome Journey — send welcome email (WS3 task 3.14 template), include member ID, playbook Chapter 1 link.

- Step 7: Queue PassKit card generation — send member data to PassKit Draft Bot (#127).

- Step 8: Post to #hirecar-ops Slack: NEW MEMBER | [name] | Phase: [phase] | ID: [member_id].

- Document this flow visually and store it as the enrollment blueprint.

### Directions

- Use a flowcharting tool (draw.io, Mermaid, or even text-based) to document the workflow before building.

- The Situation Qualifier (task 2.4) can be built as a separate module and called from within the enrollment scenario.

- Member ID sequential numbering: Use a data store counter record or start at HC-2026-00001 and increment.

- This task produces the BLUEPRINT. The actual Make.com build is task 2.2.

## Task 2.2: Build Enrollment Bot Scenario in Make.com

| Priority: P0 | Time: 45 min | Task ID: 2.2 | Output: Enrollment Bot live |
| --- | --- | --- | --- |

### Instructions

- In Make.com, you have 2 scenario slots (Free plan). The Payment Pipeline and Lead Capture are already using both slots.

- SOLUTION: Merge enrollment logic INTO the Lead Capture Pipeline (Scenario 2). Add a Router that separates lead captures from enrollment submissions based on a form field (e.g., form_type = enrollment vs form_type = lead).

- Add Enrollment Route to Scenario 2: After webhook trigger > Router > Route 2 filter: form_type = enrollment.

- Module sequence: Parse enrollment data > Validate fields > Search for duplicate > Run Situation Qualifier (JavaScript module) > Create member record > Send welcome email > Post Slack notification.

- Connect to Members data store for the create/update record module.

- Add error handling: If any module fails, send error notification to ops@hirecar.la with the member data for manual processing.

- Test with sample enrollment data to verify the full flow.

### Directions

- CRITICAL CONSTRAINT: Make.com Free plan = 2 scenarios max. We are merging enrollment into the Lead Capture scenario.

- Router configuration: The Lead Capture webhook now handles TWO types of submissions. Use the first field in the JSON payload to determine routing.

- JavaScript module: In Make.com, add Tools > JavaScript code. This runs custom JS and returns a value. Use for the Situation Qualifier logic.

- If this gets too complex for one scenario, escalate to Workspace 4 to discuss upgrading Make.com plan.

## Task 2.3: Build Payment Confirmation Bot (#103)

| Priority: P0 | Time: 30 min | Task ID: 2.3 | Output: Payment Bot live |
| --- | --- | --- | --- |

### Instructions

- The Payment Confirmation Bot is already partially built in WS1 Task 1.2 (Payment Pipeline scenario).

- Enhance the existing Payment Pipeline: After the Slack notification module, add a member status update step.

- Add Module: Data store > Update record in Members store. Filter by member_email. Update: last_payment_date, payment_count (+1), status = active.

- Add Module: If payment triggers a service activation (e.g., first payment), route to service activation workflow.

- Service Activation Logic: Check member tier + payment amount > Map to service package > Update member record with active services > Send service activation email.

- Add a filter: If charge.refunded event, instead mark payment as refunded and send refund notification.

- Test with Stripe test webhook for both successful payment and refund scenarios.

### Directions

- This bot extends WS1's Payment Pipeline. Open that scenario and add modules at the end of the flow.

- Service activation logic: For MVP, a payment = access to the credit playbook. Phase 2 adds tiered service activation.

- Refund handling: Stripe sends charge.refunded event. Map this to reverse the payment record and notify the member.

- Keep operations lean — every module execution counts against the 1,000 monthly ops limit.

## Task 2.4: Build Situation Qualifier Logic (#105)

| Priority: P0 | Time: 30 min | Task ID: 2.4 | Output: Qualifier module ready |
| --- | --- | --- | --- |

### Instructions

- Create a JavaScript function that can run inside Make.com's JavaScript code module.

- Input: Member intake data (goals, vehicle_info, income_range, credit_score_range, urgency_level).

- Scoring Rules: For each criterion, assign points. Credit score < 500: +30 (urgent recovery needed). Goals include dispute/repair: +20. Has active collections: +25. Income < $3000/mo: +15. Urgency = immediate: +10.

- Phase Assignment: Score >= 60 = Phase 1 (Intake > Recovery). Score 40-59 = Phase 2 (Recovery > Rebuilding). Score 20-39 = Phase 3 (Rebuilding > Operating). Score < 20 = Phase 4 (Operating > Scaling).

- Department Routing: Based on goals — credit repair → HIRECREDIT dept, insurance → Auto Insurance dept, funding → Business Funding dept, rental → Mobility dept.

- Service Package Recommendation: Based on phase + goals, recommend Standard, Operator, First Class, or Elite tier.

- Output: JSON object with { phase, department, recommended_tier, score, routing_notes }.

- Write the function and test locally before inserting into Make.com.

### Directions

- This is a LOGIC module, not a full scenario. It runs inside the Enrollment scenario as a JavaScript code module.

- Make.com JavaScript module: Limited to synchronous code, no external imports. Pure logic only.

- Test the function separately: Create a test.js file, run with Node.js, verify output for several test cases.

- Keep it simple for MVP. The scoring can be refined over time with real data.

## Task 2.5: Build Ops Command Center (#104) Digest System

| Priority: P1 | Time: 45 min | Task ID: 2.5 | Output: Daily digest automated |
| --- | --- | --- | --- |

### Instructions

- CONSTRAINT: No scenario slots available on Free plan. Implement as a MANUAL trigger within existing scenarios.

- Alternative approach: Add a webhook endpoint to the Lead Capture scenario that, when hit with a specific trigger (e.g., action=digest), compiles the daily digest.

- Digest compilation: Query Members data store (count active, count by phase). Query Leads data store (count new today, count by score bucket). Query Payments data store (sum today, count by method).

- Format digest email: HIRECAR Daily Ops Digest | Date: [today] | New Members: [count] | New Leads: [count] | Revenue: $[sum] | Active Members: [total].

- Send to ops@hirecar.la and post to #hirecar-ops Slack.

- To automate: Set up a cron job on Vercel/Cloudflare Worker that hits the digest webhook URL daily at 7 AM PST.

- Test by manually triggering the webhook with action=digest.

### Directions

- Free plan limitation: We cannot create a 3rd scheduled scenario. The workaround is a webhook-triggered digest route inside an existing scenario.

- Data store queries: Make.com Search records module can filter by date. Use created_date >= today's date.

- Daily trigger: Use Cloudflare Workers (free tier: 100K requests/day) to run a daily cron that POSTs to the digest webhook.

- This is a P1 item. If time runs short, defer to Phase 2 and do manual digests.

## Task 2.6: Build Goal Alignment Bot (#130) Logic

| Priority: P1 | Time: 30 min | Task ID: 2.6 | Output: Goal mapping module |
| --- | --- | --- | --- |

### Instructions

- Create a JavaScript function for the Goal Alignment module.

- Input: Member stated goals (free text) + member profile data.

- Goal Mapping: Parse goals text for keywords. Map to HIRECAR service catalog: credit repair → HIRECREDIT, insurance claims → PIFR, fleet management → MarketWatch, business funding → Biz Funding dept, rental optimization → Mobility dept.

- Generate personalized roadmap: Based on mapped goals, create a sequenced plan with milestones.

- Roadmap format: Array of { milestone_name, department, estimated_timeline, prerequisites, description }.

- Store roadmap JSON in the member's record (scores field or new roadmap field).

- Output: { mapped_goals: [...], roadmap: [...], primary_department, secondary_departments }.

- Test with sample goal texts.

### Directions

- This module feeds into the enrollment flow — after the Situation Qualifier, the Goal Alignment Bot personalizes the journey.

- Keyword matching for MVP: Use indexOf/includes for simple matching. Phase 2 can use Claude API for natural language understanding.

- Roadmap storage: The Members data store has limited space. Store a compact JSON string.

- This can run as a JavaScript module inside the enrollment scenario, called after the Situation Qualifier.

## Task 2.7: Build Triage Bot (#110) Checklist Runner

| Priority: P1 | Time: 45 min | Task ID: 2.7 | Output: Triage automation active |
| --- | --- | --- | --- |

### Instructions

- CONSTRAINT: No scenario slot. Implement as a webhook-triggered route in the Lead Capture scenario.

- Add Route: Filter action=triage. When triggered, run a 10-point checklist scan.

- Checklist Points: (1) Payment pipeline last success < 24h ago, (2) Email delivery success rate > 95%, (3) All data stores < 80% capacity, (4) No failed scenario executions in last 4 hours, (5) Slack notifications delivering, (6) Lead response time < 30 min avg, (7) Member enrollment completing successfully, (8) Invoice generation working, (9) No unresolved error alerts, (10) Daily digest sent on time.

- For each check: Query relevant data store or check scenario execution history.

- Score: Pass (10/10), Warning (7-9/10), Critical (<7/10).

- If Warning or Critical: Send alert to ops@hirecar.la + Slack with the specific failed checks.

- If 2 consecutive failures on same check: Escalate to owner.

- Trigger: Set up a Cloudflare Worker cron to hit this webhook every 30 minutes.

### Directions

- Implementation reality check: On Free plan, we cannot query scenario execution history from within Make.com. Simplify to: check data stores exist and have recent records.

- Simplified checklist for MVP: (1) Members store has records, (2) Leads store has records, (3) Payments store has records, (4) Last payment < 24h, (5) Last lead < 24h. Score out of 5.

- This bot is the quality assurance backbone. Even a simplified version is valuable.

- Cron: Every 30 min = 48 triggers/day = 48 operations/day. Budget accordingly.

## Task 2.8: Design Invoice Generator Bot (#121) Template

| Priority: P1 | Time: 30 min | Task ID: 2.8 | Output: Invoice template |
| --- | --- | --- | --- |

### Instructions

- Create an HTML invoice template that can be populated with dynamic data.

- Header: HIRECAR logo (or text), company info (hirecar.la, Los Angeles, CA).

- Invoice Details: Invoice Number (INV-2026-XXXXX), Date, Due Date (Net 7), Member Name, Member ID, Email.

- Line Items Table: Service Name | Description | Quantity | Unit Price | Total.

- Summary: Subtotal, Tax (if applicable), Total Due.

- Payment Methods: Stripe (credit/debit), PayPal, CashApp ($HIRECAR).

- Footer: Terms & Conditions reference, support@hirecar.la contact, Thank you message.

- Design tokens: Use HIRECAR brand colors (#C9920A gold accents, #0F4C75 blue headers, #111820 text).

- Save as invoice-template.html in the project repo.

- Test by opening in browser and manually filling in sample data.

### Directions

- Sequential numbering: INV-2026-00001 format. Store the last used number in a data store counter.

- HTML template will be converted to PDF using a Make.com HTML-to-PDF module or a Cloudflare Worker.

- Keep the template simple and printable. Use inline CSS only (no external stylesheets).

- This template is used by the Invoice Generator scenario (task 2.9).

## Task 2.9: Build Invoice Generator Scenario

| Priority: P1 | Time: 30 min | Task ID: 2.9 | Output: Invoice Bot live |
| --- | --- | --- | --- |

### Instructions

- Add an invoice generation route to an existing Make.com scenario (use Payment Pipeline).

- Trigger: After successful payment confirmation > Check if service requires invoice > If yes, generate invoice.

- Module 1: Generate sequential invoice number. Query data store for last invoice number, increment by 1, save new number.

- Module 2: Populate HTML template with dynamic data (member name, service, amount, date, invoice number).

- Module 3: Convert HTML to PDF. Use Make.com HTML to PDF module or call a PDF generation API.

- Module 4: Send invoice PDF via email (Zoho) to the member.

- Module 5: Log invoice in Payments data store (add invoice_number field to the payment record).

- Test with a sample payment that triggers invoice generation.

### Directions

- HTML to PDF in Make.com: Use the CloudConvert or PDF.co modules (both have free tiers). Or use a simple HTML email with the invoice details inline.

- MVP alternative: Skip PDF generation, send the invoice as a formatted HTML email instead. PDF generation can be Phase 2.

- Invoice numbering: Use a dedicated record in the Members data store with key = INVOICE_COUNTER, data = { last_number: 0 }.

- This adds modules to an existing scenario. Watch the operations count.

## Task 2.10: Build PassKit Draft Bot (#127) Integration

| Priority: P2 | Time: 30 min | Task ID: 2.10 | Output: PassKit integration ready |
| --- | --- | --- | --- |

### Instructions

- Get PassKit API key and program ID from the owner (pre-action #10).

- Create a module within the enrollment flow: After member record created > Format PassKit payload.

- PassKit payload: { member_name, member_id, tier (standard/operator/first-class/elite), qr_code_data (member URL), expiry_date, design_template_id }.

- Use Make.com HTTP module to POST to PassKit API endpoint with the payload.

- Parse the response to get the pass URL (download link for Apple Wallet / Google Pay).

- Send the pass URL to the member via email and/or include in the welcome email.

- Store the pass URL in the member record.

### Directions

- PassKit API documentation: passkit.com/documentation. You will need a program and template set up in PassKit first.

- Tier-based designs: Standard (silver background), Operator (gold), First Class (black), Elite (holographic). These need to be created in PassKit dashboard first.

- This is P2 — defer if time is tight. A membership card is valuable but not critical for launch.

- Alternative: Skip PassKit for tonight and manually generate cards in Phase 2.

## Task 2.11: Test Full Enrollment-Payment-Activation Flow

| Priority: P0 | Time: 20 min | Task ID: 2.11 | Output: E2E test passed |
| --- | --- | --- | --- |

### Instructions

- This is the CRITICAL end-to-end test. All P0 work converges here.

- Step 1: Open the enrollment form (from WS3). Fill in test data: Name = Test Member, Email = test-member@example.com, Goals = Credit repair for rideshare, Vehicle = 2020 Toyota Camry TLC.

- Step 2: Submit form. Verify in Make.com that the Lead Capture scenario fired, enrollment route activated.

- Step 3: Check Members data store — new record exists with correct phase, department, member_id.

- Step 4: Check email inbox — welcome email received with member ID and playbook link.

- Step 5: Check Slack #hirecar-ops — new member notification posted.

- Step 6: Process a test payment (Stripe test mode) for this member.

- Step 7: Verify payment confirmation email sent, Slack notification posted, member status updated.

- Step 8: If invoice generation is ready, verify invoice was generated and sent.

- Step 9: Document results: PASS / FAIL for each step. Any failures go to WS4 for triage.

- ALL 8 STEPS MUST PASS for the enrollment-payment flow to be considered complete.

### Directions

- This test validates the critical path: Form → Enrollment → Member Record → Welcome → Payment → Confirmation → Service.

- If the enrollment form from WS3 is not ready, use curl to POST directly to the webhook.

- If the welcome email is not ready (WS3 task 3.14), check that the email module attempted to send (it will fail gracefully).

- Document every failure with: which module, what error, what the expected vs actual output was.

## Task 2.12: Build Sales Order Bot (#123) Template

| Priority: P2 | Time: 20 min | Task ID: 2.12 | Output: SO template |
| --- | --- | --- | --- |

### Instructions

- Create an HTML sales order template similar to the invoice template.

- Header: HIRECAR branding, SO Number (SO-2026-XXXXX).

- Client Info: Member name, ID, contact details.

- Service Package: Package name, description, included services, duration.

- Pricing: Package price, add-ons (if any), total, payment schedule.

- Acknowledgment: T&C acknowledgment checkbox placeholder, electronic signature field placeholder.

- Footer: Contact info, cancellation policy reference.

- Save as so-template.html.

### Directions

- SO template is used for formal service agreements. Members receive this before payment.

- Sequential numbering: SO-2026-00001, same pattern as invoices.

- This is P2. If time is tight, use a simple text-based SO and formalize in Phase 2.

- Coordinate with WS3 task 3.7 which also creates this template — avoid duplication.

# Questions for the Owner

Answer these to unblock bot building and configuration decisions.

## Bot Logic & Thresholds

- What credit score ranges define each severity tier? (e.g., <500 = critical, 500-600 = moderate, 600-700 = mild, 700+ = maintenance)

- What is the minimum qualification score for a member to be accepted into the program? Should we accept everyone or have a threshold?

- What is the escalation chain for failed automations? You > ops@hirecar.la > who else?

- What confidence threshold should the Situation Qualifier use? (e.g., if score confidence < 70%, flag for manual review)

## Invoice & Financial

- What invoice number should we start at? INV-2026-00001 or a different starting number?

- What are the payment terms? Net 7, Net 15, Net 30, or due immediately?

- Is there sales tax to apply? If so, what rate and for which jurisdiction?

- What currency? USD only, or also accept international?

## Make.com Constraints

- Are you willing to upgrade to Make.com Core ($9/mo) to unlock more scenarios and operations?

- If we cannot build all bots as scenarios, should we prioritize: (a) Enrollment + Payment, (b) Enrollment + Triage, or (c) Enrollment + Ops Digest?

- Should we explore alternatives to Make.com for bots that do not fit in 2 scenarios? (e.g., Cloudflare Workers, Vercel Serverless Functions)

## PassKit & Membership Cards

- Do you have the PassKit account created and API key ready?

- Have the 4 tier card designs been created in PassKit (Standard, Operator, First Class, Elite)?

- What QR code data should the membership card contain? Member profile URL? Member ID?