QA-HC-0002

# Workstation Test Plans

Version: v1.0.0  |  Date: 2026-03-04  |  Approval: P1 (Director)

Context: CTX-HC-0001 (HIRECAR, LLC)

Author: HIRECAR QA Team  |  Owner: Ken Eckman, CEO

## 1. Purpose

Defines acceptance test plans for each of the four HIRECAR workstations. Every test must pass before a workstation is approved for deployment. Test results feed into QA-HC-0003 (Deployment Validation Checklist).

## 2. Test Execution Protocol

- Each test must be executed in the staging environment before production

- Results recorded as PASS / FAIL / BLOCKED with evidence (screenshot, log, or data)

- Any FAIL triggers a defect ticket in Zoho Projects before retesting

- All tests must PASS for workstation deployment approval

- Brand compliance tests (QA-HC-0001) are mandatory for every workstation

## 3. WS1-INFRASTRUCTURE Test Plan

| Test ID | Test Case | Acceptance Criteria | Method |
| --- | --- | --- | --- |
| T-WS1-001 | Cloudflare Workers deployment | Worker responds to health check within 200ms | API test, response time measurement |
| T-WS1-002 | Stripe payment integration | Test charge completes in sandbox, webhook fires | Stripe test mode, webhook log verification |
| T-WS1-003 | SendGrid email delivery | Welcome email renders correctly in Gmail/Outlook/Apple Mail | Litmus or Email on Acid test |
| T-WS1-004 | OAuth2 authentication flow | Token exchange completes, refresh works, expiry handled | Manual flow test + automated token refresh |
| T-WS1-005 | API Gateway routing | All endpoints return correct status codes, rate limiting works | Postman collection run |
| T-WS1-006 | SSL/TLS certificate | Valid cert, HSTS enabled, no mixed content | SSL Labs scan grade A+ |
| T-WS1-007 | Infrastructure skill validation | All 13 ClawHub/SkillsMP skills load and execute without errors | Skill smoke test script |
| T-WS1-008 | Brand compliance - WS1 docs | All .docx files pass QA-HC-0001 brand checklist | Manual review + BOT-HC-0002 scan |

### WS1-INFRASTRUCTURE Sign-Off

| Role | Name | Date | All Tests Passed? | Signature |
| --- | --- | --- | --- | --- |
| QA Lead | ________ | ____/____/____ | YES / NO | ________ |
| WS Owner | ________ | ____/____/____ | YES / NO | ________ |

## 3. WS2-BOT-ENROLLMENT Test Plan

| Test ID | Test Case | Acceptance Criteria | Method |
| --- | --- | --- | --- |
| T-WS2-001 | Make.com scenario execution | Enrollment scenario runs end-to-end in <60s, all 7 modules pass | Make.com test run with sample data |
| T-WS2-002 | PassKit pass generation | Digital pass creates with correct template, barcode, expiry | PassKit sandbox + visual inspection |
| T-WS2-003 | Bit.ai playbook creation | Playbook generates with correct sections, personalized content | API test + content verification |
| T-WS2-004 | PIN generation uniqueness | No duplicate PINs in 1000-sample test batch | Automated uniqueness script |
| T-WS2-005 | Zoho CRM trigger | New contact triggers enrollment within 5 minutes | Zoho sandbox + Make.com webhook monitor |
| T-WS2-006 | SMS notification delivery | Twilio SMS delivers within 30 seconds to test number | Twilio test credentials + delivery receipt |
| T-WS2-007 | Bot skill validation | All 17 ClawHub/SkillsMP/Custom skills load correctly | Skill smoke test script |
| T-WS2-008 | Enrollment data integrity | Client data persists correctly across CRM > Pass > Playbook | End-to-end data trace |
| T-WS2-009 | Brand compliance - WS2 docs | All templates and .docx files pass QA-HC-0001 checklist | Manual review + BOT-HC-0002 scan |

### WS2-BOT-ENROLLMENT Sign-Off

| Role | Name | Date | All Tests Passed? | Signature |
| --- | --- | --- | --- | --- |
| QA Lead | ________ | ____/____/____ | YES / NO | ________ |
| WS Owner | ________ | ____/____/____ | YES / NO | ________ |

## 3. WS3-CONTENT-PLAYBOOKS Test Plan

| Test ID | Test Case | Acceptance Criteria | Method |
| --- | --- | --- | --- |
| T-WS3-001 | Content template rendering | Credit dispute playbook HTML renders correctly across browsers | Cross-browser test (Chrome, Firefox, Safari, Edge) |
| T-WS3-002 | Blog watcher skill | Detects new posts within monitoring interval | Seed test blog post, verify detection |
| T-WS3-003 | YouTube API integration | Returns correct channel data, handles rate limits | API test with known channel ID |
| T-WS3-004 | Content humanizer output | Rewritten text passes AI detection tools at >80% human score | GPTZero + Originality.ai check |
| T-WS3-005 | PDF generation | Generated PDFs are valid, accessible, and under 5MB | PDF/UA validation + size check |
| T-WS3-006 | Skill validation | All 16 ClawHub/SkillsMP content skills execute | Smoke test script |
| T-WS3-007 | Brand compliance - WS3 docs | All content templates pass QA-HC-0001 brand checklist | Manual review + BOT-HC-0002 scan |

### WS3-CONTENT-PLAYBOOKS Sign-Off

| Role | Name | Date | All Tests Passed? | Signature |
| --- | --- | --- | --- | --- |
| QA Lead | ________ | ____/____/____ | YES / NO | ________ |
| WS Owner | ________ | ____/____/____ | YES / NO | ________ |

## 3. WS4-EXECUTION-MONITOR Test Plan

| Test ID | Test Case | Acceptance Criteria | Method |
| --- | --- | --- | --- |
| T-WS4-001 | CI/CD pipeline execution | Build > Test > Deploy completes without errors | GitHub Actions test run |
| T-WS4-002 | Proactive agent monitoring | Agent detects simulated anomaly and alerts within SLA | Inject test anomaly, verify alert |
| T-WS4-003 | Stripe billing reconciliation | Monthly billing matches expected amounts for test accounts | Reconciliation script run |
| T-WS4-004 | Report generation | All 4 report types generate with correct data and formatting | Sample data + visual inspection |
| T-WS4-005 | Self-improving agent cycle | Agent completes improvement cycle, logs changes | Run improvement cycle, verify log |
| T-WS4-006 | GitHub integration | Commits, PRs, and issues sync correctly | Create test PR, verify sync |
| T-WS4-007 | Automation workflow chain | Full WS4 automation sequence completes in <5 minutes | End-to-end automation test |
| T-WS4-008 | Skill validation | All 10 ClawHub/SkillsMP execution skills execute | Smoke test script |
| T-WS4-009 | Brand compliance - WS4 docs | All reports and packages pass QA-HC-0001 checklist | Manual review + BOT-HC-0002 scan |

### WS4-EXECUTION-MONITOR Sign-Off

| Role | Name | Date | All Tests Passed? | Signature |
| --- | --- | --- | --- | --- |
| QA Lead | ________ | ____/____/____ | YES / NO | ________ |
| WS Owner | ________ | ____/____/____ | YES / NO | ________ |

## 7. Pre-Publish Alignment Confirmation

Before publishing test results or approving a workstation for deployment, confirm the following alignment items:

- All test cases executed in correct environment (staging, not production)

- Test evidence attached or linked for every PASS and FAIL

- FAIL items have corresponding defect tickets created

- Brand compliance tests (QA-HC-0001 checklist) completed for all deliverables

- Test plan version matches current workstation bundle version

- Results reviewed by QA Lead AND Workstation Owner

- Cross-workstation dependencies verified (e.g., WS1 infra supports WS2 enrollment)

- Sign-off obtained from all required approvers per HC Format approval level

## 8. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0.0 | 2026-03-04 | HIRECAR QA Team | Initial test plans for all 4 workstations |