HIRECAR

TONIGHT'S EXECUTION PLAN

4 Parallel Workspaces — 8 Hours — Deadline 11:59 PM PST

March 3, 2026

| 8h 15m Time Left | 4 Workspaces | 47 Total Tasks | 11:59 PM Hard Deadline |
| --- | --- | --- | --- |

Each workspace operates independently with its own task list. Workspace 4 (Execution Monitor) tracks all other workspaces and enforces the deadline. Tasks are ordered by dependency — each task unblocks the next.

# BEFORE WE START — What You Need to Do

These are the human-required actions that unblock everything else. The workspaces cannot start until these are done or in progress.

Action Items — You (Owner)

| # | Action | Why It Unblocks | Time Est. | Priority |
| --- | --- | --- | --- | --- |
| 1 | Create Stripe account at stripe.com/register | Payment Confirmation Bot, Invoice Generator, all revenue workflows | 15 min | P0 |
| 2 | Get Stripe API keys (publishable + secret) from dashboard.stripe.com/apikeys | Make.com payment scenario, webhook configuration | 5 min | P0 |
| 3 | Set up Zoho Mail — zoho.com/mail → Free plan → Add hirecar.la domain | All email automations: members@, ops@, sales@, noreply@, support@ | 20 min | P0 |
| 4 | Update GoDaddy DNS: Add Zoho MX records + Zoho domain verification TXT record | Email delivery on hirecar.la domain | 10 min | P0 |
| 5 | Create Slack workspace at slack.com/create → Add #hirecar-ops and #hirecar-sales channels | Ops Command Center bot output, sales pipeline visibility | 10 min | P1 |
| 6 | Get Slack webhook URLs: Workspace Settings → Apps → Incoming Webhooks → Add for each channel | Make.com Slack notification scenarios | 5 min | P1 |
| 7 | Log into BitDocs (hirecar.bitdocs.ai) and create folders: /playbooks/q1-credit, /templates/disputes, /templates/accounting, /members | Playbook Access Bot, Dispute Upload Bot, document storage | 15 min | P1 |
| 8 | Get PayPal IPN URL from PayPal Business account → Settings → Notifications → IPN | Payment confirmation for PayPal transactions | 5 min | P1 |
| 9 | Get CashApp business ID / cashtag for payment tracking | CashApp payment confirmation workflow | 5 min | P2 |
| 10 | Create PassKit account at passkit.com → Get API key | Digital membership card generation | 10 min | P2 |
| 11 | Create Cloudflare account at cloudflare.com → Add hirecar.la site → Get nameservers | Website hosting migration from Wix | 15 min | P2 |
| 12 | Create Vercel account at vercel.com → Connect GitHub repo kenetbc-afk/hirecar-marketwatch | Member dashboard hosting | 10 min | P2 |

P0 items (1-4) should be started immediately — they unblock Workspaces 1 and 2. P1 items (5-8) should be done within the first 2 hours. P2 items (9-12) can happen in parallel with workspace execution.

# WORKSPACE 1 — Infrastructure & Payments

Mission: This workspace builds the revenue backbone: payment processing, email delivery, hosting, and the Make.com automation scenarios that connect them.

Blocked By: Needs Stripe API keys, Zoho Mail configured, GoDaddy DNS updated.

Timeline: 4:00 PM → 8:00 PM PST (4 hours)

| # | Task | Details | Output | Time | Priority |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Configure Stripe webhooks | Set up payment_intent.succeeded, invoice.paid, charge.refunded webhooks pointing to Make.com webhook URL | Stripe webhook endpoints active | 20m | P0 |
| 1.2 | Build Make.com Scenario 1: Payment Pipeline | Trigger: Stripe webhook → Parse payment → Log to data store → Send confirmation email via Zoho → Post to #hirecar-ops Slack → Update member status | Make.com scenario live | 45m | P0 |
| 1.3 | Build Make.com Scenario 2: Lead Capture Pipeline | Trigger: Webhook from website form → Score lead (HTTP module to Claude API) → Create CRM record (data store) → Route by score → Start nurture email sequence | Make.com scenario live | 45m | P0 |
| 1.4 | Configure Zoho Mail 5 addresses | Create: members@, ops@, sales@, noreply@, support@ on hirecar.la domain. Set up forwarding rules for support@ to route to team inbox | 5 email addresses active | 20m | P0 |
| 1.5 | Set up SendGrid free tier | Create account → Verify hirecar.la domain → Generate API key → Configure in Make.com email modules | Transactional email sending active | 20m | P1 |
| 1.6 | Configure PayPal IPN endpoint | Point PayPal IPN to Make.com webhook → Parse payment data → Feed into same confirmation pipeline as Stripe | PayPal payments tracked | 30m | P1 |
| 1.7 | Build Slack notification templates | Create message templates for: new lead, payment received, service activated, SLA warning, daily digest format | 5 Slack message templates | 20m | P1 |
| 1.8 | Set up Cloudflare Pages site | Connect GitHub repo → Configure build settings → Point hirecar.la DNS to Cloudflare nameservers → Verify SSL | Public site on Cloudflare | 30m | P2 |
| 1.9 | Set up Vercel member dashboard | Connect hirecar-marketwatch repo → Configure environment variables (Stripe, Zoho, SendGrid API keys) → Deploy preview | Dashboard deployed on Vercel | 30m | P2 |
| 1.10 | Create Make.com data stores | Members store (name, email, tier, phase, scores, enrollment date), Leads store (name, email, score, source, status), Payments store (member_id, amount, method, date, status) | 3 data stores configured | 20m | P1 |
| 1.11 | Test end-to-end payment flow | Submit test payment via Stripe → Verify webhook fires → Verify Make.com processes → Verify Slack notification → Verify email confirmation | Payment pipeline verified | 15m | P0 |
| 1.12 | Test end-to-end lead flow | Submit test lead form → Verify webhook → Verify scoring → Verify CRM entry → Verify nurture email sends | Lead pipeline verified | 15m | P0 |

Total estimated time: ~5 hours. Start with 1.1-1.4 (P0 foundation), then 1.10, 1.5-1.7 (P1 connections), then 1.11-1.12 (testing), then 1.8-1.9 (P2 hosting). Testing must pass before marking complete.

# WORKSPACE 2 — Bot Building & Enrollment

Mission: This workspace builds the critical bots: Enrollment Bot (#101), Payment Confirmation Bot (#103), Ops Command Center (#104), Situation Qualifier (#105), and the Triage Bot (#110). Each bot is a Make.com scenario or a code module.

Blocked By: Stripe configured (from WS1), Make.com data stores created (from WS1 task 1.10).

Timeline: 5:00 PM → 9:30 PM PST (4.5 hours — starts 1 hour after WS1)

| # | Task | Details | Output | Time | Priority |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Design Enrollment Bot (#101) workflow in Make.com | Trigger: New member webhook → Collect profile data → Run Situation Qualifier logic → Assign phase → Create member record → Trigger Welcome Journey → Send PassKit data to draft queue | Enrollment scenario blueprint | 30m | P0 |
| 2.2 | Build Enrollment Bot scenario | Implement 2.1 in Make.com with error handling, data validation, and logging. Connect to Members data store. | Enrollment Bot live | 45m | P0 |
| 2.3 | Build Payment Confirmation Bot (#103) | Make.com scenario: Listen for Stripe/PayPal webhooks → Match to member → Update payment status → Trigger service activation notification → Post to Slack | Payment Bot live | 30m | P0 |
| 2.4 | Build Situation Qualifier logic (#105) | JavaScript module in Make.com: Analyze member intake answers → Score against program criteria → Return recommended phase + department + service package | Qualifier module ready | 30m | P0 |
| 2.5 | Build Ops Command Center (#104) digest system | Make.com scheduled scenario: Every day at 7AM PST → Query all data stores → Compile ops digest → Send to ops@ email → Post summary to #hirecar-ops Slack | Daily digest automated | 45m | P1 |
| 2.6 | Build Goal Alignment Bot (#130) logic | Module that analyzes member stated goals → Maps to HIRECAR service catalog → Generates personalized roadmap JSON → Stores in member record | Goal mapping module | 30m | P1 |
| 2.7 | Build Triage Bot (#110) checklist runner | Scheduled scenario: Every 30 min → Scan completed tasks → Run 10-point checklist → Flag incomplete → Resubmit with instructions → Escalate if 2x failure | Triage automation active | 45m | P1 |
| 2.8 | Design Invoice Generator Bot (#121) template | Create invoice HTML/PDF template: sequential numbering (INV-2026-XXXXX), line items, T&C reference, payment methods, due date, HIRECAR branding | Invoice template | 30m | P1 |
| 2.9 | Build Invoice Generator scenario | Make.com: Trigger on service completion → Pull service data → Generate sequential invoice number → Populate template → Send to member → Log in Payments store | Invoice Bot live | 30m | P1 |
| 2.10 | Build PassKit Draft Bot (#127) integration | Module: Receive member data from Enrollment → Format PassKit payload (name, tier, member ID, QR code URL) → Call PassKit API → Deliver to member's wallet | PassKit integration ready | 30m | P2 |
| 2.11 | Test enrollment → payment → service activation flow | Full end-to-end: Submit enrollment → Verify member created → Process test payment → Verify invoice generated → Verify service activation triggered → Verify Slack/email notifications | E2E test passed | 20m | P0 |
| 2.12 | Build Sales Order Bot (#123) template | SO template with sequential numbering (SO-2026-XXXXX), service packages, pricing, payment schedule, T&C acknowledgment field | SO template | 20m | P2 |

Total estimated time: ~5.5 hours. Stagger start 1 hour after WS1 so data stores are ready. Critical path: 2.1→2.2→2.3→2.4→2.11 (P0 flow must pass test). Non-blocking: 2.5-2.10 can run in parallel.

# WORKSPACE 3 — Content, Playbooks & BitDocs

Mission: This workspace builds the member-facing content: Q1 credit playbook on BitDocs, dispute letter templates, accounting document templates, enrollment form, and the landing pages for the public site.

Blocked By: BitDocs folders created (owner action #7), GOVERNANCE-WORKFLOWS.md for content specs.

Timeline: 4:00 PM → 9:00 PM PST (5 hours — runs parallel with WS1)

| # | Task | Details | Output | Time | Priority |
| --- | --- | --- | --- | --- | --- |
| 3.1 | Write Q1 Credit Playbook — Chapter 1: Understanding Your Credit | Bernays structure: Theme (why credit matters for operators) → Strategy (what to do first) → Approach (pull reports, identify items) → Chain Reaction (unlocks dispute tools). Store on BitDocs. | Chapter 1 on BitDocs | 40m | P0 |
| 3.2 | Write Q1 Credit Playbook — Chapter 2: Dispute Strategy | Theme (your right to accurate reporting) → Strategy (FCRA 611, dispute angles) → Approach (use Dispute Builder, select items, review letters) → Chain Reaction (unlocks collections protection) | Chapter 2 on BitDocs | 40m | P0 |
| 3.3 | Write Q1 Credit Playbook — Chapter 3: Collections & Protection | Theme (defense is part of the game) → Strategy (validate debts, negotiate deletions) → Approach (Collections Shield, protection letters) → Chain Reaction (unlocks tradeline strategy) | Chapter 3 on BitDocs | 40m | P1 |
| 3.4 | Write Q1 Credit Playbook — Chapter 4: Building Positive Credit | Theme (from defense to offense) → Strategy (tradelines, authorized users, credit builder accounts) → Approach (Tradeline Strategy Coach, Score Projection Simulator) → Chain Reaction (unlocks funding readiness) | Chapter 4 on BitDocs | 40m | P1 |
| 3.5 | Create dispute letter templates (5 types) | Templates: (1) Inaccuracy dispute, (2) Identity theft dispute, (3) Debt validation letter, (4) Cease & desist, (5) Goodwill deletion request. Each with FCRA/FDCPA citations, variable fields for member data. | 5 templates on BitDocs | 60m | P0 |
| 3.6 | Create invoice template (HTML/PDF) | HIRECAR branded invoice: logo, member info, line items table, subtotal/tax/total, T&C footer, payment methods section, due date, sequential number field | Invoice template file | 30m | P1 |
| 3.7 | Create sales order template | HIRECAR branded SO: service package description, pricing breakdown, payment schedule, T&C acknowledgment checkbox, electronic signature field | SO template file | 20m | P1 |
| 3.8 | Create purchase order template | Internal PO template: vendor info, line items, negotiated rates, delivery timeline, approval signature field, PO number field | PO template file | 20m | P2 |
| 3.9 | Build enrollment form (HTML) | Multi-step form: Step 1 (contact info) → Step 2 (vehicle info) → Step 3 (what brought you here / goals) → Step 4 (program selection) → Step 5 (payment). Posts to Make.com webhook. | Enrollment form HTML | 45m | P0 |
| 3.10 | Build HIRECAR homepage | Hero section, service cards (PIFR, HIRECREDIT, MarketWatch, Fleet), social proof, CTA to enrollment, HIRECAR branding. Deploys to Cloudflare Pages via GitHub. | Homepage HTML/React | 60m | P1 |
| 3.11 | Build HIRECREDIT landing page | Credit repair focused: pain points for operators, how HIRECREDIT works (4 steps), pricing tiers, CTA to enrollment, testimonial placeholders | Landing page HTML | 40m | P1 |
| 3.12 | Build PIFR landing page | Post-incident recovery focused: what PIFR covers, tier breakdown (Basic/Standard/Premium), process overview, CTA to enrollment | Landing page HTML | 40m | P2 |
| 3.13 | Write Terms & Conditions v1 | Service agreement T&C: scope of services, payment terms, refund policy, dispute resolution, limitation of liability, privacy reference, cancellation policy | T&C document | 30m | P1 |
| 3.14 | Create member welcome email template | Branded email: welcome message, member ID, tier confirmation, login link, first playbook chapter link, what to expect next, support contact | Email HTML template | 20m | P0 |
| 3.15 | Create PassKit card design spec | Card layouts for 4 tiers: Standard (silver), Operator (gold), First Class (black), Elite (holographic). Include: member name, ID, QR code, tier badge, HIRECAR logo | Design spec doc | 20m | P2 |

Total estimated time: ~8 hours. This is the heaviest workspace. Critical path: 3.1→3.2 (playbook chapters unlock dispute tools), 3.5 (dispute templates needed for bot pipeline), 3.9 (enrollment form needed for lead capture), 3.14 (welcome email needed for enrollment flow). Parallelize: one agent on playbook chapters (3.1-3.4), another on templates (3.5-3.8), another on pages (3.10-3.12).

# WORKSPACE 4 — Execution Monitor & Deadline Enforcer

Mission: This workspace does NOT build anything. It tracks all three workspaces, enforces the 11:59 PM PST deadline, identifies blockers in real-time, reallocates tasks if a workspace falls behind, and produces status reports every 90 minutes.

Blocked By: Nothing — starts immediately.

Timeline: 4:00 PM → 11:59 PM PST (continuous)

| # | Task | Details | Output | Time | Priority |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Initial status check — all workspaces | Verify: Owner actions started (Stripe, Zoho, DNS). WS1 has begun. WS3 has begun. WS2 ready to start at 5PM. | Status report #1 | 15m | P0 |
| 4.2 | Status check — 5:30 PM PST | Check: WS1 tasks 1.1-1.4 complete? WS2 started? WS3 playbook Ch.1 in progress? Owner DNS propagating? | Status report #2 | 15m | P0 |
| 4.3 | Status check — 7:00 PM PST | Check: WS1 payment pipeline tested? WS2 enrollment bot built? WS3 dispute templates done? Blockers? | Status report #3 | 15m | P0 |
| 4.4 | CRITICAL CHECKPOINT — 8:30 PM PST | Must be TRUE: (1) Payment pipeline works E2E, (2) Enrollment bot processes test member, (3) At least 2 playbook chapters on BitDocs, (4) Enrollment form posts to Make.com. If ANY false → emergency reallocation. | Go/No-Go decision | 20m | P0 |
| 4.5 | Status check — 9:30 PM PST | Check: WS1 hosting deployed? WS2 all P0/P1 bots done? WS3 homepage and landing pages ready? Integration tests passing? | Status report #5 | 15m | P0 |
| 4.6 | INTEGRATION TEST — 10:30 PM PST | Full system test: Visit homepage → Click enrollment → Fill form → Verify lead captured → Process payment → Verify member created → Verify welcome email → Verify Slack notification → Verify playbook access | Integration test report | 30m | P0 |
| 4.7 | Final fixes — 10:30-11:30 PM PST | Address any failures from integration test. Prioritize: revenue flow > enrollment flow > content > notifications | Fixes applied | 60m | P0 |
| 4.8 | FINAL STATUS — 11:45 PM PST | Compile: what shipped, what is 50%+ complete, what is deferred to tomorrow. Generate completion report. | Final report | 15m | P0 |

## Escalation Protocol

Rule 1 — Reallocation: If any workspace is more than 30 minutes behind at a checkpoint, Workspace 4 reassigns their lowest-priority remaining tasks to the workspace that is furthest ahead. If a P0 task is blocked by a missing owner action (API key, DNS, etc.), Workspace 4 immediately flags it and the team pivots to P1 tasks until the blocker is cleared.

Rule 2 — Emergency Focus: If the 8:30 PM critical checkpoint fails on any of the 4 required conditions, all workspaces stop P2 tasks and focus exclusively on unblocking the failed conditions.

Rule 3 — Code Freeze: At 11:00 PM, no new tasks may be started. All effort goes to completing in-progress work and running the final integration test.

# Dependency Map — What Unblocks What

| Blocker | Blocks | Workspace | Resolution |
| --- | --- | --- | --- |
| Stripe API keys (Owner) | WS1: 1.1, 1.2, 1.11 — WS2: 2.3 | WS1, WS2 | Owner creates Stripe account FIRST |
| Zoho Mail setup (Owner) | WS1: 1.4, 1.5 — WS2: 2.5 — WS3: 3.14 | WS1, WS2, WS3 | Owner sets up Zoho + DNS within first hour |
| Make.com data stores (WS1: 1.10) | WS2: 2.2, 2.3, 2.7, 2.9 | WS2 | WS1 creates data stores by 5:00 PM |
| Enrollment form (WS3: 3.9) | WS1: 1.3, 1.12 — WS2: 2.11 | WS1, WS2 | WS3 delivers form HTML by 6:00 PM |
| Invoice template (WS3: 3.6) | WS2: 2.8, 2.9 | WS2 | WS3 delivers template by 7:00 PM |
| Dispute templates (WS3: 3.5) | Credit Dispute Dept bots (future) | Future | WS3 delivers by 8:00 PM for BitDocs upload |
| BitDocs folders (Owner) | WS3: 3.1-3.5 | WS3 | Owner creates folders by 4:30 PM |
| Slack webhooks (Owner) | WS1: 1.7 — WS2: 2.5 | WS1, WS2 | Owner provides webhook URLs by 5:30 PM |
| Cloudflare account (Owner) | WS1: 1.8 | WS1 | Owner creates account by 7:00 PM (P2) |
| PassKit API key (Owner) | WS2: 2.10 | WS2 | Owner creates account by 8:00 PM (P2) |

# Success Criteria — What '50% Operational' Means Tonight

| Capability | Definition of Done | Must Have Tonight? |
| --- | --- | --- |
| Accept Payments | Stripe webhook → Make.com → Confirmation email + Slack notification | YES — CRITICAL |
| Capture Leads | Website form → Make.com → Lead scored → CRM record → Nurture email sent | YES — CRITICAL |
| Enroll Members | Enrollment form → Situation Qualifier → Member record → Welcome email → Playbook access | YES — CRITICAL |
| Generate Invoices | Service complete → Sequential invoice number → PDF → Email to member | YES — CRITICAL |
| Staff Visibility | Ops Slack channel receives real-time notifications + daily digest email | YES — HIGH |
| Credit Playbook | At least 2 chapters live on BitDocs with milestone gating | YES — HIGH |
| Dispute Templates | 5 dispute letter templates ready on BitDocs | YES — HIGH |
| Public Website | Homepage + at least 1 landing page live on Cloudflare Pages | NICE TO HAVE |
| Member Dashboard | Basic dashboard deployed on Vercel (even if minimal) | NICE TO HAVE |
| PassKit Cards | Digital membership card generated on enrollment | NICE TO HAVE |
| Accounting Templates | SO + PO templates ready for use | NICE TO HAVE |
| Full Bot Ecosystem | All 140 bots operational | NO — Phase 2 |

HIRECAR — Engineering consent, not just delivering services.