HIRECAR

PRODUCTION GAP ANALYSIS

UX/UI Methodology v0.31 + Q1 Strategic Playbook + Governance Workflows

Critical Path to 50% and 100% Completion

March 3, 2026  |  Production Systems Architecture Review

CONFIDENTIAL — HIRECAR, LLC dba HIRECREDIT

# 1. Executive Summary

This document is the production-grade gap analysis integrating three core HIRECAR artifacts: the UX/UI Web Development Methodology v0.31, the Q1 Strategic Playbook + 2026 Forecast, and the Governing Rights, Workflows & Bot Trigger Conditions blueprint. It identifies every broken link, missing asset, unbuilt form, absent repository mapping, missing video content, and architectural gap that must be resolved before the system can go live.

The analysis enforces production systems architect standards: clean separation of concerns, explicit typing, clear API contracts, robust error boundaries, input sanitization, minimal dependencies, security review readiness, and team maintainability.

Key Findings at a Glance:

| Category | Items Found | Severity | 50% Target |
| --- | --- | --- | --- |
| Broken / Missing Assets | 6 image refs, 3 placeholder tables | CRITICAL | Fix all by EOD |
| Missing Forms | 6 forms referenced, 0 built | CRITICAL | Build 3 core forms |
| Missing Repositories | 6 repos, no function mapping | HIGH | Map all repos |
| Missing Video Content | 0 of 4 planned video types exist | MEDIUM | Script 2 videos |
| Travel Section Gaps | No rotation strategy, 4 bots only | HIGH | Define rotation |
| Remote Mode Limits | 12 identified constraints | HIGH | Document 8 fixes |
| Playbook Trigger Gaps | No BitDocs integration | CRITICAL | Design trigger map |
| BitDocs Enrollment Gaps | No SSO, no milestone gating | CRITICAL | Spec SSO flow |
| Production Arch Gaps | No CI/CD, no staging, no types | CRITICAL | Spec pipeline |

# 2. Broken Links & Missing Assets Audit

The UX/UI Methodology v0.31 HTML file references assets that will not resolve in any production or staging environment. Every broken reference blocks design handoff and QA validation.

## 2.1 Broken Image References

| File Reference | Type | Status | Fix Required |
| --- | --- | --- | --- |
| Black logo - no background 2.png | Logo | BROKEN | Upload to Wix Media Manager, update src to CDN URL |
| White logo - no background.png | Logo | BROKEN | Upload to Wix Media Manager, update src to CDN URL |
| 986625_47da05cc...~mv2.png | Hero | BROKEN | Re-upload to Wix or use static.wixstatic.com path |
| Unsplash placeholders (3+) | Photo | PLACEHOLDER | Replace with licensed HIRECAR photography |

## 2.2 Missing Contract Tables

The methodology defines three contract surfaces as 'the system' but none are populated:

| Contract | Section Ref | Current State | Production Requirement |
| --- | --- | --- | --- |
| Element ID Contract | Section 11.1 | EMPTY | Every interactive element needs explicit ID: #mode-toggle, #apply-cta, #ticker-strip, etc. |
| CMS Schema Contract | Section 11.2 | EMPTY | Field name, type, constraints, required flag for every collection |
| Token Table Contract | Section 11.3 | EMPTY | --ink, --cta-gold, --live-red, --member-blue + all spacing/type tokens |

## 2.3 Missing Wireframes & Mockups

The methodology references Mode Gate, Remote Home, Remote Bottom Bar, Desktop Layout, and Feed Card components but includes zero actual wireframes. All [IMAGE PLACEHOLDER] markers in the HTML must be replaced with production mockups before engineering handoff. Current count: 8+ placeholder positions with no design artifact.

# 3. Missing Forms Audit

The governance workflows and Q1 playbook reference at least 6 critical forms. None have been built. Each requires input sanitization, error boundaries, field-level validation, consent gates, and audit trail logging.

| Form | Referenced In | Fields Required | Priority |
| --- | --- | --- | --- |
| Apply to Qualify (ATQ) | UX Methodology S7, Masthead | Name, Email, Phone, Vehicle Count, Service Interest, Tier Intent | P0 |
| Lead Capture Form | Marketing Dept 13, Lead Intake | Name, Email, Phone, Source, Vehicle, Location, Urgency | P0 |
| Membership Enrollment | Membership Dept 14, Phase 1 | Full Profile, Tier Selection, Vehicle Registry, Payment, Consent | P0 |
| Supplier Onboarding | HQ Dept 15, Supplier Strategy | Business Name, License, Insurance, Service Types, Coverage, Terms | P1 |
| Credit Intake Form | HIRECREDIT Dept 1, Phase 3 | SSN (masked), DOB, Address History, Dispute Items, Authorization | P1 |
| PIFR Incident Filing | Recovery Dept 3, Phase 2 | Incident Date/Time/Location, Photos, Police Report, Insurance, Vehicle | P1 |

## 3.1 Production Form Architecture Contract

| Requirement | Implementation | Validates |
| --- | --- | --- |
| Input Sanitization | Strip HTML/script tags, enforce max-length, regex per field type | XSS, injection prevention |
| Error Boundaries | Field-level + form-level error states, no silent failures | UX integrity, data quality |
| Consent Gate | Explicit checkbox, no pre-checked boxes, audit log on consent | EVD compliance, legal |
| Rate Limiting | Max 3 submissions per IP per hour, progressive delay | Spam/abuse prevention |
| Audit Trail | Timestamp + IP + user agent + field values (masked PII) to CMS | EVD, dispute readiness |
| Accessibility | ARIA labels, keyboard nav, screen reader tested, WCAG 2.1 AA | Compliance, inclusivity |

# 4. Missing Repository Mapping

Six repositories exist on the kenetbc-afk GitHub account but no mapping exists between repositories and system functions. Without this, deployment is ungovernable.

| Required Mapping | Current State | Production Requirement |
| --- | --- | --- |
| Repo to Function Map | MISSING | Which repo serves MarketWatch? Member Portal? API layer? Document each. |
| Branch Strategy | MISSING | main to staging to feature branch model. No direct pushes to main. |
| CI/CD Pipeline | MISSING | GitHub Actions: lint, test, build, deploy. Separate staging + prod. |
| Environment Config | MISSING | Env vars for Wix API keys, CMS tokens, Make.com webhooks. Never in code. |
| Staging Environment | MISSING | Preview URL on Cloudflare Pages (staging branch) or Wix dev site. |
| Deployment Rollback | MISSING | Documented rollback procedure. Cloudflare supports instant rollback. |

# 5. Missing Video Content Strategy

The Q1 playbook references MarketWatch as a media outlet and Entertainment (Dept 9) has content scheduling. Zero video assets exist.

| Video Type | Purpose | Duration | Priority |
| --- | --- | --- | --- |
| Operator Stories | Member testimonials for Entertainment + MarketWatch | 2-5 min | P1 Q2 |
| Service Explainers | How PIFR/Credit/Funding works for onboarding | 60-90 sec | P1 Q2 |
| Training Modules | Supplier/co-host compliance walkthroughs | 5-10 min | P2 Q3 |
| MarketWatch Reports | Market intelligence video briefs | 3-5 min | P2 Q3 |

# 6. Travel Section — Content Rotation Strategy

Currently, Mobility + Rentals (Dept 7) has only 4 bots and no content rotation. The MarketWatch IA lists Rentals/Fleet as a content pillar but has no travel-specific rotating content. This section defines what rotates and how.

## 6.1 Travel Content Pillars (What Rotates)

| Content Pillar | Rotation | Source | MW IA Slot |
| --- | --- | --- | --- |
| Airport Transfer Deals | Weekly (Mon) | Partner pricing + Dynamic Pricing Engine | Feed Card (1 of 6) |
| Road Trip Readiness Kits | Bi-weekly (1st/15th) | Editorial + VDI checklist data | Feed Card (1 of 6) |
| Chauffeur Spotlight | Monthly (1st) | Driver Match Bot + member reviews | Trending Section |
| Fleet Availability Ticker | Real-time (hourly) | Fleet Utilization Optimizer | Ticker Strip |
| Seasonal Travel Guides | Quarterly | Editorial: LA/SF/Vegas/SD routes | Hero Rotation |
| Rental Price Index | Weekly (Fri) | Dynamic Pricing Engine aggregate | Feed Card (1 of 6) |
| Co-Host Vehicle Features | Bi-weekly | Supplier listings + VDI scores | Feed Card (1 of 6) |
| Travel Insurance Alerts | Event-driven | Coverage Gap Detector + market data | Ticker Strip |

## 6.2 Rotation Engine Architecture

The rotation system is CMS-driven, not hardcoded. Each pillar maps to a CMS collection with publishDate, expiryDate, pillar tag, and priority weight. The MarketWatch feed queries by pillar, date range, and priority with fallback to evergreen content.

## 6.3 New Bots Required for Travel

| Bot Name | Trigger | Function | Dept |
| --- | --- | --- | --- |
| Travel Content Curator | Mon/Fri + event-driven | Pull CMS travel collection, rank by freshness, populate feed slots | 7 + 10 |
| Route Recommender | Booking inquiry + seasonal | Analyze location + vehicle + dates, suggest optimized routes | 7 |
| Travel Readiness Scorer | Pre-booking gate | VDI + insurance + membership check before rental confirmation | 7 + 5 |
| Co-Host Travel Matcher | Travel vehicle search | Match preferences to co-host fleet, filter VDI 80+ / HBI 70+ | 7 |

# 7. Remote Mode — Identified Limitations

Remote mode is a mobile-first visual menu hub replacing Night Mode. 12 production limitations identified:

| # | Limitation | Impact | Fix |
| --- | --- | --- | --- |
| 1 | No offline/PWA support | Users in weak connectivity lose all functionality | Service worker with offline cache + offline indicator |
| 2 | Bottom bar overlaps iOS Safari chrome | Double-bar UX on iPhone | CSS env(safe-area-inset-bottom) padding |
| 3 | No gesture navigation | No swipe for section nav | Swipe-left/right for sections, pull-to-refresh |
| 4 | Tiles lack information density | No score previews or status on tiles | Micro-badges: red dot, green check on tiles |
| 5 | No search in Remote mode | Desktop has Utility Bar search; Remote has none | Search icon in Remote top/bottom bar + fuzzy search |
| 6 | No deep-linking | Shared URLs always open Desktop mode | URL-based mode detection for viewport < 768px |
| 7 | Mode pref is device-level only | Preference doesn't sync across devices | Sync to CMS member record; localStorage as cache |
| 8 | No accessibility testing | Tiles may fail screen readers | ARIA roles, focus management, VoiceOver/TalkBack test |
| 9 | Mode Gate has no skip option | Must choose immediately on first visit | Add 'Choose Later' defaulting to Desktop |
| 10 | No transition animation | Jarring instant swap between modes | 300ms crossfade + skeleton screens |
| 11 | No haptic feedback spec | Mobile users expect tap confirmation | navigator.vibrate(10) on Bottom Bar taps |
| 12 | No max-width on Remote | Tiles stretch on wide tablets | max-width: 428px, center with auto margins |

# 8. Playbook Trigger System — BitDocs Integration

BitDocs (hirecar.bitdocs.ai) is part of the milestone enrollment journey. Playbooks (Dept 11) has 4 bots but zero BitDocs integration. This section defines the trigger architecture.

## 8.1 Playbook Trigger Map

| Trigger Event | Playbook | BitDocs Workspace | Unlock |
| --- | --- | --- | --- |
| Enrollment Complete | Welcome Operator Playbook | Member Onboarding Kit | Immediate |
| Incident Filed (Phase 2) | PIFR Recovery Playbook | Incident Evidence Workspace | Active claim |
| Credit Intake (Phase 3) | Credit Readiness Playbook | Dispute Documentation Kit | CRI baseline set |
| BRE Assessment (Phase 4) | Operator Standards Playbook | Compliance Audit Workspace | Phase 4 entry |
| Funding Pre-Qual (Phase 5) | Growth & Funding Playbook | Funding Application Kit | HBI>=70, CRI>=55 |
| Tier Upgrade | Tier Benefits Playbook | Tier Activation Workspace | Payment confirmed |
| Cure Window Opened | Cure Resolution Playbook | Cure Evidence Workspace | Active cure |
| Quarterly Sprint | Quarterly Goals Playbook | Planning Sprint Workspace | Quarter start + Phase 4+ |

## 8.2 BitDocs Milestone Enrollment Flow

Contract: 1) Trigger fires (bot event or phase gate) → 2) Playbook Recommender selects playbook ID → 3) System calls BitDocs API to clone member workspace → 4) Member receives notification with deep link → 5) Checklist Enforcer tracks chapter completion → 6) Completion gates milestone advancement → 7) All events logged to audit trail.

## 8.3 Required BitDocs API Integrations

| Integration | State | Requirement |
| --- | --- | --- |
| SSO / Auth Bridge | MISSING | OAuth2: member auth on HIRECAR → token exchange with BitDocs → seamless redirect |
| Workspace Cloning API | MISSING | POST /workspaces/clone with template_id + member_id → returns workspace URL |
| Completion Webhook | MISSING | BitDocs fires webhook on chapter complete → CMS updates → bot evaluates gate |
| Document Version Sync | MISSING | Template update → notify members with active workspaces of new version |
| Access Revocation | MISSING | On cancellation or tier downgrade, revoke workspace access via API |

# 9. Production Architecture Review

Evaluated against: separation of concerns, explicit typing, API contracts, error boundaries, input sanitization, minimal dependencies, security readiness, scalability, maintainability.

| Principle | Current | Gap | Fix |
| --- | --- | --- | --- |
| Separation of Concerns | Wix Velo mixes UI + data + logic | HIGH | Establish /src/lib, /src/data, /src/ui convention in Velo |
| Explicit Typing | No TypeScript, JSDoc, or validation | CRITICAL | Add @typedef for all CMS records, bot payloads, API contracts |
| API Contracts | No docs between Wix/Make/BitDocs | CRITICAL | OpenAPI spec per integration. Version all endpoints. |
| Error Boundaries | No error handling strategy | CRITICAL | try/catch all Velo data calls. CMS ErrorLog collection. User-safe messages. |
| Input Sanitization | No forms, no sanitization | CRITICAL | Build module: stripHtml(), validateEmail(), enforceMaxLength(), sanitizePhone() |
| Minimal Dependencies | Make.com Free: 2 scenarios, 1K ops | HIGH | Identify which workflows MUST use Make vs. Velo backend |
| Security Review | No auth docs, no rate limits, no CORS | CRITICAL | Document: Wix auth flow, API key rotation, rate limits, CORS whitelist |
| Scalability | Single site, no CDN plan, no indexing | HIGH | Cloudflare CDN. Index CMS on memberId, phase, tier. Monitor perf. |
| Maintainability | No code review, PR template, deploy list | HIGH | PR template, deploy checklist, code owners, Velo naming conventions |

# 10. Critical Path to 50% — Due 11:59 PM PST Today

50% = all critical contracts defined, core forms spec'd, broken assets fixed, production architecture has clear boundaries. The 'can be built' threshold.

## 10.1 Sprint Plan (8 hours)

| Time | Deliverable | Owner Action | Done When |
| --- | --- | --- | --- |
| 4-5 PM | Fix broken image refs | Upload logos to Wix Media, get CDN URLs, update src | 0 broken img tags |
| 4-5 PM | Element ID Contract table | Define IDs for all interactive elements | Table populated |
| 5-6 PM | CMS Schema Contract | Field names, types, constraints for all collections | Table populated |
| 5-6 PM | Token Table Contract | All CSS custom properties mapped to values | Table populated |
| 6-7 PM | ATQ Form Spec | Fields, validation, error states, consent gate, CMS target | Full spec done |
| 6-7 PM | Lead Capture Spec | Same: fields, validation, error states, CMS target | Full spec done |
| 7-8 PM | Enrollment Form Spec | Multi-step: profile, tier, vehicle, payment, consent | Full spec done |
| 7-8 PM | Repo Function Map | Repo name → purpose → deploy target → owner | Map complete |
| 8-9 PM | Travel Rotation Spec | CMS collection design for travel pillars | Rotation spec done |
| 8-9 PM | Remote Mode Fix Specs | Top 8 limitation fix specs written | Fix specs in methodology |
| 9-10 PM | BitDocs SSO Spec | OAuth2 token exchange flow documented | SSO spec complete |
| 9-10 PM | Playbook Trigger Map | Trigger events → playbook IDs → BitDocs templates | Map complete |
| 10-11 PM | CI/CD Pipeline Spec | GitHub Actions: lint, test, build, deploy | YAML drafted |
| 10-11 PM | Error Module Spec | try/catch patterns, ErrorLog schema, error copy | Spec done |
| 11-12 AM | Cross-Reference Review | Validate all specs vs methodology + governance | No contradictions |

# 11. Critical Path to 100% — Full System

100% = all forms deployed, integrations live, bots operational, content rotating, contracts enforced, environments provisioned. The 'is live' threshold.

| Phase | Timeline | Deliverables | Gate |
| --- | --- | --- | --- |
| A | Week 1 | Element IDs, CMS Schema, Tokens, API specs, Error module, Repo map, CI/CD pipeline | Contracts approved |
| B | Wk 2-3 | ATQ form, Lead Capture, Enrollment — Wix with validation + CMS write + audit trail | Forms pass QA |
| C | Wk 3-4 | SSO flow, workspace cloning, completion webhooks, playbook triggers wired to bots | Playbook from enrollment |
| D | Wk 4-5 | CMS travel collections, rotation engine live, 4 new bots in Make/Velo | Content rotates |
| E | Wk 5-6 | Remote fixes: safe-area, search, deep-link, mode sync, accessibility, max-width | Remote QA pass |
| F | Wk 6-7 | Supplier Onboarding, Credit Intake, PIFR Incident Filing forms | Forms QA + security |
| G | Wk 7-10 | 2 Operator Stories + 2 Service Explainers filmed/produced/hosted | Videos live |
| H | Wk 10-12 | Load test, security audit, error validation, staging env, deploy checklist | Prod readiness review |

# 12. Q1 Playbook Alignment Verification

Cross-referencing Q1 Strategic Playbook focus areas against implementation state:

| Q1 Focus | Pg | Status | Gap |
| --- | --- | --- | --- |
| Productize PIFR | 4,11 | 20% | Tiers defined but no forms, packet builder, or CMS collections |
| Enforce day-0 gates | 4 | 35% | Gate conditions defined in governance but not enforced in Velo code |
| Vendor tiering (HBI) | 4,6.2 | 15% | Scoring rules exist but no HBI CMS collection or scorer bot |
| Launch MarketWatch v1 | 4,9 | 55% | HTML built, IA defined, but missing forms/rotation/assets/Remote |
| Investor reporting | 4,19 | 10% | KPI definitions exist but no dashboard, pipeline, or automation |

## 12.1 Weighted Q1 Completion Score

Weighted: PIFR 25% + Day-0 Gates 20% + HBI 15% + MarketWatch 25% + Reporting 15% = Current composite: 28.25%. After tonight's 50% sprint, projected composite rises to ~42%.