WPK-HC-0011

# WS1 Infrastructure Execution Guide

Version: v1.0.0  |  Date: 2026-03-04  |  Approval: P2 (Manager)

Context: CTX-HC-0001 (HIRECAR, LLC)

Author: HIRECAR Operations Team  |  Owner: Ken Eckman, CEO

## 1. Station Overview

WS1-INFRASTRUCTURE is the foundational workstation for the HIRECAR ecosystem. It owns all platform infrastructure: payment processing, email delivery, API gateway configuration, hosting/deployment, domain management, and SSL certificates. Every other workstation depends on WS1 being fully operational before it can function.

| Attribute | Value |
| --- | --- |
| Station ID | WS1-INFRASTRUCTURE |
| Primary Owner | Infrastructure Lead / CTO |
| Dependencies | None (foundation layer) |
| Dependents | WS2, WS3, WS4 (all stations) |
| Client Journey Phases | Supports all 5 phases (Intake through Scaling) |
| Target Subdomains | api.hirecar.io, app.hirecar.io, cdn.hirecar.io, pay.hirecar.io |

## 2. Complete File Inventory

All files in WS1 follow HC Format naming: {CLASS}-HC-{SEQ}_{ShortTitle}_v{VERSION}.{ext}

### 2.1 Bundles (_bundles/)

| File | Description |
| --- | --- |
| WPK-HC-0010_InfrastructurePaymentsPackage_v1.0.0.docx | Master infrastructure and payments deployment bundle covering Stripe, SendGrid, PassKit, and hosting stack |

### 2.2 Plans (_plans/)

| File | Description |
| --- | --- |
| ARC-HC-0001_ExpandedArchitecture_v1.0.0.docx | Full system architecture: service topology, data flows, integration map |
| PLN-HC-0001_HIRECARPlan_v1.0.0.docx | Master strategic plan: vision, KPIs, milestones, resource allocation |
| PLN-HC-0002_HIRECARProjectPlan_v1.0.0.docx | Tactical project plan: sprint cadence, deliverable schedule, dependencies |
| PLN-HC-0004_BasePlan_v1.0.0.docx | Base deployment plan: environment setup, DNS, SSL, CI/CD pipelines |

### 2.3 Skills (_skills/)

ClawHub Skills (8 skills):

| Skill ID | Name | Purpose |
| --- | --- | --- |
| SKL-HC-1100 | api-gateway | API gateway routing, rate limiting, CORS configuration |
| SKL-HC-1101 | gmail | Gmail API integration for internal email automation |
| SKL-HC-1102 | himalaya | Email parsing library for inbound message processing |
| SKL-HC-1103 | outlook-api | Outlook/Microsoft Graph API for enterprise email |
| SKL-HC-1104 | stripe-api | Stripe API direct integration patterns |
| SKL-HC-2000 | frontend-design | Shared: UI component design standards |
| SKL-HC-2001 | skill-creator | Shared: Skill authoring and registration |
| SKL-HC-2002 | stock-analysis | Shared: Financial data analysis utilities |

SkillsMP Skills (10 skills):

| Skill ID | Name | Purpose |
| --- | --- | --- |
| SKL-HC-0100 | cloudflare-pages-workers | Cloudflare Pages deployment and Workers edge functions |
| SKL-HC-0101 | deploying-to-production | Production deployment checklist and rollback procedures |
| SKL-HC-0102 | email-systems | Multi-provider email delivery architecture |
| SKL-HC-0103 | payment-integration | Payment gateway abstraction and multi-provider routing |
| SKL-HC-0104 | sendgrid-automation | SendGrid transactional email templates and event webhooks |
| SKL-HC-0105 | stripe-best-practices | Stripe idempotency, webhooks, error handling patterns |
| SKL-HC-0106 | stripe-integration | Stripe Checkout, Billing, and Connect implementation |
| SKL-HC-0107 | vercel-deploy | Vercel deployment configuration and preview environments |
| SKL-HC-3000 | cloudflare-nextjs-deployment | Next.js on Cloudflare: SSR, ISR, edge middleware |
| SKL-HC-3001 | oauth2-authentication | OAuth 2.0 / OIDC flows: PKCE, refresh tokens, session mgmt |

### 2.4 Quality (_quality/)

| File | Description |
| --- | --- |
| QA-HC-0001_BrandQualityStandards_v1.0.0.docx | Font, color, logo, spacing compliance rules |
| QA-HC-0002_WorkstationTestPlans_v1.0.0.docx | WS1-specific test cases (infrastructure focus) |
| QA-HC-0003_DeploymentValidationChecklist_v1.0.0.docx | Pre/during/post deployment gates |
| QA-HC-0004_MaintenanceMonitoringProcedures_v1.0.0.docx | Uptime monitoring, alert routing, SLA targets |
| BOT-HC-0002_QAValidationBot_v1.0.0.md | Automated QA scan rules engine spec |

## 3. Task Execution Procedures

Each task below is a discrete, executable unit of work. Complete them in order for initial deployment; after launch, execute as needed for maintenance and scaling.

### 3.1 Domain & DNS Configuration

Objective: Register hirecar.io domain, configure DNS records for all subdomains, provision SSL wildcard certificate.

Skills Required: SKL-HC-0100 (Cloudflare), SKL-HC-3000 (Cloudflare NextJS)

Prerequisites: Cloudflare account active, domain registrar access

Procedure:

- Register hirecar.io via Cloudflare Registrar (or transfer existing domain)

- Create DNS zone in Cloudflare; enable proxied mode for all A/CNAME records

- Add CNAME records: app, api, go, pass, docs, wiki, qa, ops, hub, pay, bot, cdn

- Enable Universal SSL (covers *.hirecar.io automatically)

- Configure page rules: force HTTPS redirect on all subdomains

- Verify DNS propagation using dig and nslookup for each subdomain

- Document all DNS records in ARC-HC-0001 architecture document

### 3.2 Hosting & Deployment Pipeline

Objective: Stand up Cloudflare Pages for frontend, Workers for API edge, and Vercel as backup/preview environment.

Skills Required: SKL-HC-0100, SKL-HC-0101, SKL-HC-0107, SKL-HC-3000

Prerequisites: Domain configured (3.1), GitHub repository created

Procedure:

- Create Cloudflare Pages project linked to GitHub main branch

- Configure build settings: Next.js framework, output directory, environment variables

- Deploy Workers for API routes at api.hirecar.io (CORS, rate limiting, auth middleware)

- Set up Vercel project for preview deployments on PR branches

- Configure GitHub Actions CI/CD: lint, test, build, deploy on merge to main

- Validate deployment: run smoke tests against each subdomain endpoint

- Set up rollback procedure: document in PLN-HC-0004 base deployment plan

### 3.3 Payment Processing (Stripe)

Objective: Configure Stripe for membership billing, one-time payments, and partner payouts via Connect.

Skills Required: SKL-HC-0103, SKL-HC-0104, SKL-HC-0105, SKL-HC-0106

Prerequisites: Stripe account verified, business entity (HIRECAR, LLC) approved

Procedure:

- Create Products in Stripe: Standard ($29/mo), Operator ($59/mo), First Class ($99/mo), Elite ($199/mo)

- Configure Stripe Checkout for each membership tier with trial periods

- Set up Stripe Billing portal at pay.hirecar.io for self-service management

- Implement webhook endpoint at api.hirecar.io/v1/webhooks/stripe

- Handle events: checkout.session.completed, invoice.paid, invoice.payment_failed, customer.subscription.updated

- Configure Stripe Connect for partner payout routing (CREDITWITHKEN, SeedXchange)

- Enable idempotency keys on all API calls per SKL-HC-0105 best practices

- Run test transactions in Stripe test mode; validate webhook delivery

### 3.4 Email Delivery (SendGrid)

Objective: Configure transactional email templates, domain authentication, and event tracking.

Skills Required: SKL-HC-0102, SKL-HC-0104

Prerequisites: SendGrid account, DNS access for SPF/DKIM records

Procedure:

- Authenticate hirecar.io domain in SendGrid (add CNAME records for DKIM)

- Add SPF record to DNS: include sendgrid.net

- Create transactional templates: Welcome, Enrollment Confirmation, PIN Delivery, Payment Receipt, Pass Issued

- Configure event webhook for open/click/bounce/unsubscribe tracking

- Set up IP warmup schedule if using dedicated IP

- Validate deliverability: send test emails, check inbox placement

### 3.5 PassKit Digital Pass Integration

Objective: Configure Apple Wallet / Google Pay digital membership passes via PassKit API.

Skills Required: SKL-HC-1100 (API Gateway for routing)

Prerequisites: PassKit account (hirecar1), ACCESS PASS project configured

Procedure:

- Finalize pass design in PassKit dashboard: HIRECAR branding, tier colors, fields

- Configure pass API endpoint: pass.hirecar.io proxied to api.pub1.passkit.io

- Implement pass creation flow: membership enrollment triggers pass issuance

- Handle pass update events: tier upgrades, score changes, renewal status

- Configure webhook (ID: 2PlkkHry7o3xYlj1KDEV1w) for pass lifecycle events

- Test full lifecycle: create pass, update fields, void pass, verify on device

### 3.6 API Gateway & Authentication

Objective: Stand up API gateway with rate limiting, CORS, JWT auth, and route management.

Skills Required: SKL-HC-1100, SKL-HC-3001

Prerequisites: Hosting operational (3.2), OAuth provider selected

Procedure:

- Deploy API gateway on Cloudflare Workers at api.hirecar.io

- Configure route table: /v1/enroll, /v1/member, /v1/scores, /v1/webhooks/*

- Implement JWT validation middleware (RS256, token rotation)

- Set up OAuth 2.0 PKCE flow for member portal authentication

- Configure rate limiting: 100 req/min per IP for public, 1000 req/min for authenticated

- Enable CORS for app.hirecar.io and hub.hirecar.io origins

- Deploy API documentation at docs.hirecar.io using auto-generated OpenAPI spec

## 4. Integration Map

WS1 connects to all external services. The following table shows every integration point and its configuration status.

| Service | Endpoint | Auth Method | Purpose |
| --- | --- | --- | --- |
| Stripe | api.stripe.com | API Key (sk_live) | Payments, subscriptions, Connect payouts |
| SendGrid | api.sendgrid.com | API Key | Transactional email delivery |
| PassKit | api.pub1.passkit.io | Bearer Token | Digital membership pass issuance |
| Cloudflare | api.cloudflare.com | API Token | DNS, Workers, Pages deployment |
| Zoho CRM | www.zohoapis.com | OAuth 2.0 | Contact and deal management (via Make.com) |
| Make.com | hook.make.com | Webhook URL | Automation orchestration (7-module chain) |
| Twilio | api.twilio.com | Account SID + Token | SMS notifications and PIN delivery |
| GitHub | api.github.com | PAT / Deploy Key | CI/CD, protected library, version control |
| Vercel | api.vercel.com | Token | Preview deployments, serverless functions |

## 5. Deployment Sequence

Execute tasks in this order. Each task has a gate that must pass before proceeding.

| Order | Task | Gate Criteria | Estimated Duration |
| --- | --- | --- | --- |
| 1 | Domain & DNS (3.1) | All subdomains resolve, SSL active | 2 hours |
| 2 | Hosting & CI/CD (3.2) | Pages/Workers deploy, smoke tests pass | 4 hours |
| 3 | API Gateway & Auth (3.6) | JWT validation passes, rate limits active | 3 hours |
| 4 | Payment Processing (3.3) | Test transactions succeed, webhooks fire | 4 hours |
| 5 | Email Delivery (3.4) | Templates render, deliverability > 98% | 2 hours |
| 6 | PassKit Integration (3.5) | Pass creates/updates/voids successfully | 2 hours |

Total Estimated Duration: 17 hours (2-3 working days)

## 6. Cross-Station Dependencies

WS1 is the foundation. Other stations require the following WS1 services to be operational:

| Dependent Station | WS1 Service Required | Criticality |
| --- | --- | --- |
| WS2 Bot Enrollment | API Gateway, Stripe, SendGrid, PassKit, Make.com webhook | CRITICAL |
| WS3 Content Playbooks | CDN hosting, API endpoints for content delivery | HIGH |
| WS4 Execution Monitor | API Gateway for health checks, GitHub for CI/CD | CRITICAL |

## 7. WS1 Pre-Launch QA Checklist

Verify each item before declaring WS1 deployment complete. Reference QA-HC-0003 for detailed gate procedures.

- All DNS records resolve correctly (dig verification for each subdomain)

- SSL certificate covers *.hirecar.io (certificate chain validates)

- Cloudflare Pages deploys on git push to main branch

- API gateway responds with correct CORS headers from allowed origins

- JWT authentication validates and rejects expired tokens

- Rate limiting activates at configured thresholds

- Stripe test transactions process (charge, refund, subscription lifecycle)

- Stripe webhooks deliver and are processed within 5 seconds

- SendGrid domain authentication passes (DKIM/SPF/DMARC)

- All email templates render correctly across Gmail, Outlook, Apple Mail

- PassKit passes install on iOS and Android test devices

- API response times < 200ms at p95 under load test

- Error monitoring active (alerts route to ops.hirecar.io dashboard)

- Rollback procedure tested: can revert to previous deployment in < 5 minutes

- All documents in WS1 pass BOT-HC-0002 QA validation scan

- Brand compliance verified per QA-HC-0001 standards

## 8. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0.0 | 2026-03-04 | HIRECAR Operations Team | Initial WS1 execution guide |