WPK-HC-0021

# WS2 Bot Enrollment Execution Guide

Version: v1.0.0  |  Date: 2026-03-04  |  Approval: P2 (Manager)

Context: CTX-HC-0001 (HIRECAR, LLC)

Author: HIRECAR Operations Team  |  Owner: Ken Eckman, CEO

## 1. Station Overview

WS2-BOT-ENROLLMENT owns the entire member enrollment lifecycle: from initial contact capture through CRM, to automated bot-driven onboarding, PIN generation, digital pass issuance, and playbook delivery. This station operates the 140-bot army and the 7-module Make.com automation chain.

| Attribute | Value |
| --- | --- |
| Station ID | WS2-BOT-ENROLLMENT |
| Primary Owner | Enrollment Lead / Operations Manager |
| Dependencies | WS1 (API, Payments, Email, PassKit) |
| Dependents | WS3 (content delivery post-enrollment), WS4 (monitoring) |
| Client Journey Phases | Phase 1: Intake, Phase 2: Recovery (enrollment flow) |
| Target Subdomains | bot.hirecar.io, hub.hirecar.io, go.hirecar.io |
| Automation Platform | Make.com (Org: 6735282, Team: 1939114, Free Plan) |
| CRM | Zoho CRM (contact + deal management) |

## 2. Complete File Inventory

### 2.1 Bundles

| File | Description |
| --- | --- |
| WPK-HC-0020_BotBuildingEnrollmentPackage_v1.0.0.docx | Complete bot enrollment deployment bundle: CRM setup, Make.com scenarios, PIN logic, pass flow |

### 2.2 Plans

| File | Description |
| --- | --- |
| ARC-HC-0001_ExpandedArchitecture_v1.0.0.docx | Enrollment subsystem architecture: data flows, bot routing, queue management |
| PLN-HC-0001_HIRECARPlan_v1.0.0.docx | Master plan: enrollment targets, conversion funnel metrics |
| PLN-HC-0002_HIRECARProjectPlan_v1.0.0.docx | Sprint plan: bot development schedule, testing milestones |
| PLN-HC-0004_BasePlan_v1.0.0.docx | Base config: Make.com scenario structure, webhook URLs, error handling |

### 2.3 Skills

ClawHub Skills (9 skills):

| Skill ID | Name | Purpose |
| --- | --- | --- |
| SKL-HC-1200 | agent-browser | Headless browser automation for form-fill and scraping tasks |
| SKL-HC-1201 | brave-search | Brave Search API for lead research and data enrichment |
| SKL-HC-1202 | browser-use | Browser automation toolkit for bot-driven web interactions |
| SKL-HC-1203 | notion | Notion API for knowledge base management and playbook hosting |
| SKL-HC-1204 | slack | Slack API for team notifications and enrollment alerts |
| SKL-HC-1205 | trello | Trello API for enrollment pipeline kanban tracking |
| SKL-HC-2000 | frontend-design | Shared: UI component design standards |
| SKL-HC-2001 | skill-creator | Shared: Skill authoring and registration |
| SKL-HC-2002 | stock-analysis | Shared: Financial data analysis utilities |

SkillsMP Skills (10 skills):

| Skill ID | Name | Purpose |
| --- | --- | --- |
| SKL-HC-0200 | auth-security-expert | Security review for enrollment data handling and PII protection |
| SKL-HC-0201 | authentication-flow-rules | Auth flow validation rules for member portal access |
| SKL-HC-0202 | credit-repair-strategist | Credit repair strategy engine for member onboarding assessment |
| SKL-HC-0203 | nextjs-master | Next.js patterns for enrollment portal frontend |
| SKL-HC-0204 | react-nextjs-development | React/Next.js component development for enrollment forms |
| SKL-HC-0205 | security-architect | Security architecture for enrollment data pipeline |
| SKL-HC-0206 | senior-frontend | Senior frontend patterns for hub.hirecar.io member portal |
| SKL-HC-0207 | zoho-crm-automation | Zoho CRM automation: workflows, blueprints, custom functions |
| SKL-HC-3000 | cloudflare-nextjs-deployment | Next.js SSR deployment for enrollment pages |
| SKL-HC-3001 | oauth2-authentication | OAuth flows for member portal authentication |

### 2.4 Quality

| File | Description |
| --- | --- |
| QA-HC-0001 through QA-HC-0004 | Full QA suite: brand, tests, deployment, monitoring |
| BOT-HC-0002_QAValidationBot_v1.0.0.md | Automated QA scan rules engine |

## 3. Enrollment Automation Chain

The core automation runs through Make.com with 7 modules per enrollment. At ~7 ops/enrollment on the Free plan, maximum throughput is ~135 enrollments/month (1,000 ops/month limit).

| Module # | Action | Service | Output |
| --- | --- | --- | --- |
| 1 | Trigger: New Contact in Zoho CRM | Zoho CRM | Contact record with enrollment data |
| 2 | Generate unique PIN (6-digit) | Custom Function | PIN stored in CRM custom field |
| 3 | Create Bit.ai playbook from template | Bit.ai API | Personalized playbook URL |
| 4 | Issue PassKit digital membership pass | PassKit API | Pass URL (Apple/Google Wallet) |
| 5 | Send welcome email with PIN + pass link | SendGrid | Email delivered, event logged |
| 6 | Send SMS with PIN and quick-start link | Twilio | SMS delivered, event logged |
| 7 | Update CRM: enrollment complete, status active | Zoho CRM | Contact status = ENROLLED |

## 4. Task Execution Procedures

### 4.1 Zoho CRM Configuration

Objective: Configure Zoho CRM modules, custom fields, workflows, and blueprints for enrollment pipeline.

Skills Required: SKL-HC-0207 (Zoho CRM Automation)

Procedure:

- Create custom module: HC_Enrollment with fields: PIN, Tier, HBI Score, Enrollment Date, Pass URL, Playbook URL

- Configure Blueprint: Lead -> Qualified -> Enrolled -> Active (with stage gates)

- Set up Workflow Rule: on Lead qualification, trigger Make.com webhook

- Create Custom Function: PIN generation (6-digit, collision-checked against existing PINs)

- Configure Zoho-to-Make webhook URL: hook.make.com/{scenario_id}

- Test end-to-end: create test lead, verify it flows through all 7 modules

### 4.2 Make.com Scenario Build

Objective: Build and activate the 7-module enrollment scenario in Make.com.

Prerequisites: Zoho CRM configured (4.1), all API credentials available

Procedure:

- Create new Scenario in Team 1939114: "HIRECAR Enrollment Pipeline"

- Module 1: Zoho CRM Watch trigger (or Webhook trigger from Zoho Workflow Rule)

- Module 2: Custom function for PIN generation with dedup check

- Module 3: HTTP module calling Bit.ai API to create playbook from template

- Module 4: HTTP module calling PassKit API (POST /members/member)

- Module 5: SendGrid module with dynamic template ID for welcome email

- Module 6: Twilio module for SMS delivery with PIN and go.hirecar.io/join link

- Module 7: Zoho CRM Update module to set enrollment status and timestamps

- Add error handling: Router for retry on failure, alert on 3x consecutive failures

- Set scenario schedule: On (runs on webhook trigger)

- Activate scenario and run 3 test enrollments end-to-end

### 4.3 Bot Fleet Management

Objective: Deploy and manage the 140-bot fleet across 16 departments for automated member interactions.

Skills Required: SKL-HC-1200, SKL-HC-1202, SKL-HC-1204, SKL-HC-1205

Procedure:

- Map all 140 bots to their department assignments (16 departments)

- Configure bot routing rules: match inbound requests to correct department bot

- Deploy bot interaction endpoints at bot.hirecar.io/{department}/{action}

- Set up health monitoring: ping each bot endpoint every 5 minutes

- Configure Slack alerts (SKL-HC-1204) for bot failures or queue backlog > 10

- Implement Trello kanban (SKL-HC-1205) for enrollment pipeline visualization

- Document bot-to-department mapping in ARC-HC-0001

### 4.4 Member Portal (hub.hirecar.io)

Objective: Build and deploy the member-facing portal for self-service account management.

Skills Required: SKL-HC-0203, SKL-HC-0204, SKL-HC-0206, SKL-HC-3001

Procedure:

- Scaffold Next.js application with App Router for hub.hirecar.io

- Implement OAuth 2.0 PKCE login flow (SKL-HC-3001)

- Build dashboard pages: Score Overview, Pass Status, Playbook Access, Payment History

- Integrate member data from Zoho CRM via api.hirecar.io/v1/member/{id}

- Deploy to Cloudflare Pages with SSR enabled

- Run accessibility audit (WCAG 2.1 AA compliance)

- Load test: 100 concurrent users on member dashboard

## 5. Scoring Systems Integration

WS2 initializes all 6 scoring systems during enrollment. Scores are calculated on enrollment and updated on schedule.

| Score | Full Name | Range | Calculated On | Update Frequency |
| --- | --- | --- | --- | --- |
| HBI | HIRECAR Business Index | 0-1000 | Enrollment | Monthly |
| VDI | Vehicle Dependency Index | 0-100 | Enrollment | Quarterly |
| BRE | Business Readiness Evaluation | 0-100 | Enrollment | Monthly |
| CRI | Credit Repair Index | 0-100 | Enrollment | Monthly |
| FPI | Financial Progress Index | 0-100 | Enrollment | Monthly |
| MSI | Membership Stability Index | 0-100 | Post-enrollment | Weekly |

## 6. Deployment Sequence

| Order | Task | Gate Criteria | Duration |
| --- | --- | --- | --- |
| 1 | Zoho CRM Config (4.1) | Custom fields, blueprints, webhooks active | 4 hours |
| 2 | Make.com Scenario (4.2) | 3 test enrollments complete successfully | 6 hours |
| 3 | Bot Fleet Deploy (4.3) | All 140 bots respond to health checks | 8 hours |
| 4 | Member Portal (4.4) | Login, dashboard, pass view all functional | 12 hours |
| 5 | Scoring Init (5) | All 6 scores calculate on test enrollment | 4 hours |

Total Estimated Duration: 34 hours (4-5 working days)

## 7. WS2 Pre-Launch QA Checklist

- Zoho CRM webhook fires on lead qualification

- Make.com scenario completes all 7 modules without error

- PIN generation produces unique 6-digit codes (no collisions in 1000 test runs)

- Bit.ai playbook generates with correct member data merged

- PassKit pass installs and displays on iOS and Android

- SendGrid welcome email delivers within 30 seconds

- Twilio SMS delivers PIN within 15 seconds

- Zoho CRM contact status updates to ENROLLED on completion

- Member portal login works via OAuth 2.0 PKCE flow

- All 6 scoring systems return valid scores for test member

- Bot health checks pass for all 140 bots

- Enrollment throughput: < 45 seconds end-to-end per member

- Error handling: failed module triggers retry + alert

- All documents pass BOT-HC-0002 QA validation

## 8. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0.0 | 2026-03-04 | HIRECAR Operations Team | Initial WS2 execution guide |