QA-HC-0003

# Deployment Validation Checklist

Version: v1.0.0  |  Date: 2026-03-04  |  Approval: P1 (Director)

Context: CTX-HC-0001 (HIRECAR, LLC)

Author: HIRECAR QA Team  |  Owner: Ken Eckman, CEO

## 1. Purpose

Comprehensive deployment validation checklist with entry gates (pre-deployment), validation steps (during deployment), and exit gates (post-deployment). No workstation may go live without clearing all BLOCKING items.

## 2. Severity Levels

| Level | Meaning | Action on Failure |
| --- | --- | --- |
| BLOCKING | Deployment cannot proceed | STOP deployment, resolve issue, restart from failed gate |
| WARNING | Deployment can proceed with risk acceptance | Document risk, obtain manager sign-off to continue |
| INFO | Recommended but not required | Note in deployment log, schedule for follow-up |

## 3. PRE-DEPLOYMENT (Entry Gates)

| Gate ID | Check | Criteria | Severity |
| --- | --- | --- | --- |
| PRE-001 | QA-HC-0002 Test Results | All workstation tests passed with sign-off | BLOCKING |
| PRE-002 | Brand Compliance Scan | QA-HC-0001 checklist completed, all items passed | BLOCKING |
| PRE-003 | Document Control Registry | DOC-CTRL-REGISTRY updated with all file versions | BLOCKING |
| PRE-004 | HC Format Naming Verified | All files follow {CLASS}-HC-{SEQ}_{Title}_v{VER}.{ext} | BLOCKING |
| PRE-005 | Approval Routing Complete | BOT-HC-0001 approval workflow completed for all P1/P2 docs | BLOCKING |
| PRE-006 | Staging Environment Ready | Target environment provisioned, credentials verified | BLOCKING |
| PRE-007 | Rollback Plan Documented | Rollback procedure written, tested, and approved | BLOCKING |
| PRE-008 | Dependency Check | All external service dependencies confirmed operational | BLOCKING |
| PRE-009 | Data Backup Completed | Pre-deployment backup of existing data/configs taken | BLOCKING |
| PRE-010 | Stakeholder Notification | Deployment notice sent to all stakeholders 24hrs prior | WARNING |

### PRE Phase Sign-Off

| Role | Name | Date/Time | All Gates Clear? | Signature |
| --- | --- | --- | --- | --- |
| Deployer | ________ | ____/____/____ __:__ | YES / NO | ________ |
| QA Lead | ________ | ____/____/____ __:__ | YES / NO | ________ |
| Manager | ________ | ____/____/____ __:__ | YES / NO | ________ |

## 3. DURING DEPLOYMENT (Validation Steps)

| Gate ID | Check | Criteria | Severity |
| --- | --- | --- | --- |
| DUR-001 | Infrastructure Health | Cloudflare, Stripe, SendGrid, Zoho all reporting green | BLOCKING |
| DUR-002 | WS1 Deployment | All WS1 skills, configs, and bundles deployed to target | BLOCKING |
| DUR-003 | WS2 Deployment | Enrollment chain (Make > PassKit > Bit.ai > SMS) operational | BLOCKING |
| DUR-004 | WS3 Deployment | Content skills and templates accessible and rendering | BLOCKING |
| DUR-005 | WS4 Deployment | Monitoring and execution skills reporting data | BLOCKING |
| DUR-006 | End-to-End Smoke Test | One full enrollment cycle completes successfully | BLOCKING |
| DUR-007 | Performance Check | API response times <500ms, page loads <3s | WARNING |
| DUR-008 | Error Log Review | No critical errors in logs during deployment window | BLOCKING |

### DUR Phase Sign-Off

| Role | Name | Date/Time | All Gates Clear? | Signature |
| --- | --- | --- | --- | --- |
| Deployer | ________ | ____/____/____ __:__ | YES / NO | ________ |
| QA Lead | ________ | ____/____/____ __:__ | YES / NO | ________ |
| Manager | ________ | ____/____/____ __:__ | YES / NO | ________ |

## 3. POST-DEPLOYMENT (Exit Gates)

| Gate ID | Check | Criteria | Severity |
| --- | --- | --- | --- |
| POST-001 | Production Smoke Test | Critical paths tested in production environment | BLOCKING |
| POST-002 | Data Integrity Verification | Sample records verified across CRM > Pass > Playbook | BLOCKING |
| POST-003 | Monitoring Dashboard Active | All monitoring widgets showing live data | BLOCKING |
| POST-004 | Alert System Verified | Test alert triggers and delivers within SLA | BLOCKING |
| POST-005 | SSL/Security Scan | No vulnerabilities detected, certs valid | BLOCKING |
| POST-006 | Deployment Log Published | Full deployment log recorded with timestamps | WARNING |
| POST-007 | Rollback Test (optional) | Verify rollback procedure works if triggered | INFO |
| POST-008 | Stakeholder Confirmation | All stakeholders confirmed system operational | BLOCKING |
| POST-009 | QA Sign-Off | QA team formally approves production state | BLOCKING |
| POST-010 | DOC-CTRL-REGISTRY Updated | Registry reflects deployed versions with timestamps | BLOCKING |

### POST Phase Sign-Off

| Role | Name | Date/Time | All Gates Clear? | Signature |
| --- | --- | --- | --- | --- |
| Deployer | ________ | ____/____/____ __:__ | YES / NO | ________ |
| QA Lead | ________ | ____/____/____ __:__ | YES / NO | ________ |
| Manager | ________ | ____/____/____ __:__ | YES / NO | ________ |

## 6. Pre-Publish Alignment Confirmation

Before publishing this checklist or using it for a live deployment, confirm alignment:

- Checklist version matches current workstation bundle versions

- All gate IDs are unique and sequential within each phase

- Severity levels correctly assigned (all data-integrity checks are BLOCKING)

- Sign-off roles match HC Format approval levels (P1 = Director for GOV/PLN)

- Rollback plan referenced in PRE-007 exists and has been tested

- Stakeholder notification list in PRE-010 is current

- This checklist has been reviewed against QA-HC-0001 brand standards

- Cross-referenced with QA-HC-0002 test plans for complete coverage

## 7. Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0.0 | 2026-03-04 | HIRECAR QA Team | Initial deployment validation checklist |