HIRECAR MARKETWATCH!

Design & UX Roadmap

Figma-Ready Brief — Every Front Page Link

February 2026 · v1.0

Prepared for: KNMYA (Ken + Mayra)

HIRECAR, LLC · Est. November 2024 · Valencia, CA

# Executive Summary

This document serves as a Figma-ready design brief for every navigable link destination on the HIRECAR MarketWatch front page. The audit identified 9 unique page destinations reached by 150+ links across the homepage navigation, hero sections, content areas, and footer.

Each page section below contains: current state analysis, identified UX issues, design recommendations, required Figma frames, priority level, effort estimate, and suggested timeline. This brief is structured so that each section can be directly translated into a Figma project page.

# Design System Tokens

These tokens are inherited from the MarketWatch v21 codebase and should be replicated as Figma variables/styles:

| Token | Value | Usage |
| --- | --- | --- |
| --ink | #111820 | Primary text, headers, dark backgrounds |
| --cta | #C9920A | Gold CTA buttons, accents, highlights |
| --live | #C0392B | Breaking/live badges, alerts |
| --member | #0F4C75 | Member accent blue, login areas |
| --muted | #9AA3AD | Secondary text, captions |
| --border | #DDE1E7 | Borders, dividers, card outlines |
| Serif | Cormorant Garamond | Headlines, display type, editorial feel |
| Sans | Nunito Sans | Body text, UI elements, nav |
| Mono | DM Mono | Labels, data points, ticker, code |

## Figma Setup Instructions

To enable live Figma integration with Claude, go to the Figma desktop app → Menu → Preferences → 'Enable Dev Mode MCP Server' → Restart Claude. This will allow real-time frame inspection and code generation directly from your Figma designs.

# Priority Roadmap Overview

| Page | Priority | Effort | Timeline |
| --- | --- | --- | --- |
| HOME | P0 — Critical | XL (40–60 hours) | Weeks 1–3 |
| ABOUT | P1 — High | L (20–30 hours) | Week 3–4 |
| SERVICES | P0 — Critical | XL (40–60 hours) | Weeks 2–4 |
| BOOKING | P0 — Critical | XL (40–60 hours) | Weeks 1–3 |
| MEMBERSHIP | P1 — High | L (20–30 hours) | Weeks 4–5 |
| PLAYBOOKS | P1 — High | XL (40–60 hours) | Weeks 3–6 |
| CONTACT | P2 — Medium | M (10–15 hours) | Week 5 |
| TERMS | P2 — Medium | S (5–10 hours) | Week 6 |
| HIRECAR_LA | P3 — Low | S (5–10 hours) | Week 6+ |

1. MarketWatch Home — Marketplace Framework

Route: / (index.html)

Design Language: LA Times / PYMNTS editorial — newspaper grid, data intelligence, gold CTA bars

Draft Reference: 01-home-marketplace.html

Links from Homepage: 85

Priority: P0 — Critical

Estimated Effort: XL (40–60 hours)

Target Timeline: Weeks 1–3

## Page Sections / Components

- Utility Bar (ticker, member login, apply CTA)

- Masthead + Logo Wordmark

- Mega-Nav with 10 dropdown categories

- Hero area — Credit Repair lead-gen form + city imagery

- Top Stories CTA dynamic section

- SeedXchange Funding widget

- Mobility 4-car gallery

- MCI Intelligence bar + HBI reports

- Membership CTA banner

- Service scroll strip

- Company links footer

- Legal footer

## UX Issues Identified

- Mega-nav has 10+ dropdowns with 80+ sub-links — overwhelming on first visit; cognitive overload risk

- Lead-gen form appears above the fold but competes with ticker + nav for attention hierarchy

- Multiple CTAs ('Apply to Qualify', 'Member Login', 'Subscribe') create decision fatigue

- Anchor links (#sec-credit, #sec-mobility, #sec-ent) don’t indicate scroll distance; no back-to-top

- Ticker bar animation may cause motion sensitivity issues (a11y concern)

- Mobile drawer replicates full mega-nav — needs progressive disclosure instead

- Entertainment section links are all dead (href='#' onclick='return false')

## Design Recommendations

- Simplify nav to 4–5 primary categories with progressive sub-nav on hover/click

- Create clear visual hierarchy: Hero CTA > Secondary CTAs > Tertiary nav links

- Add scroll-progress indicator and section bookmarks for long-form homepage

- Implement reduced-motion media query for ticker animation

- Replace dead Entertainment links with 'Coming Soon' treatment or remove section

- Add micro-interactions on card hover states for engagement

- Implement sticky CTA bar on mobile scroll

## Required Figma Frames

- Desktop 1440px — Full homepage

- Desktop 1440px — Mega-nav expanded (each category)

- Mobile 375px — Full homepage

- Mobile 375px — Drawer menu open

- Component: Utility Bar

- Component: Hero Lead-Gen Form

- Component: Service Card

- Component: MCI Intelligence Widget

- Component: Membership CTA Banner

2. About HIRECAR — Bio/Corporate Page

Route: /about/

Design Language: Premium corporate bio — large hero portraits, timeline, founder story

Draft Reference: 02-about-bio.html

Links from Homepage: 8

Priority: P1 — High

Estimated Effort: L (20–30 hours)

Target Timeline: Week 3–4

## Page Sections / Components

- Full-bleed hero with founder portrait

- Company story timeline

- Mission/Philosophy blocks

- Sub-brand sections (HIRECREDIT, CreditWithKen, SeedXchange)

- Team cards

- Footer

## UX Issues Identified

- Multiple sub-brands (HIRECREDIT, CreditWithKen, SeedXchange) may confuse new visitors about what HIRECAR actually does

- No clear value proposition above the fold — leads with founder bio rather than user benefit

- Timeline could be very long on mobile without progressive disclosure

- No social proof (testimonials, press mentions, stats) visible

## Design Recommendations

- Lead with a clear 1-sentence value prop before founder story

- Add trust signals: operator count, years in business, key metrics

- Make sub-brand relationships clear with a visual 'ecosystem' diagram

- Implement collapsible timeline on mobile

- Add founder video embed or photo gallery for personality

- Include clear CTA at bottom ('Ready to get started? Apply now')

## Required Figma Frames

- Desktop 1440px — Full about page

- Mobile 375px — Full about page

- Component: Company Timeline

- Component: Sub-Brand Card

- Component: Team Member Card

3. Services Command Center — Gamified Hub

Route: /services/

Design Language: Gamified progress — level indicators, achievement cards, progress bars, unlockable tiers

Draft Reference: 05-services-gamified.html

Links from Homepage: 30

Priority: P0 — Critical

Estimated Effort: XL (40–60 hours)

Target Timeline: Weeks 2–4

## Page Sections / Components

- Sticky navbar with category tabs

- Service grid with status badges

- Category filters (Credit, Collision, Insurance, Mobility, Roadside, etc.)

- Individual service cards with tier/status indicators

- Qualification meter

- Progress tracker

- Step wizard flows

## UX Issues Identified

- 30+ services linked from homepage all go to the same '/services/' route — deep linking needed

- Gamification elements (levels, achievements) may feel confusing for serious financial/legal services

- No search or filter visible for finding specific services quickly

- Service status badges need clearer visual language (available vs. coming soon vs. member-only)

- Step wizard flows need clear progress indicators and save-state

## Design Recommendations

- Implement deep-linking with hash routes for individual services (e.g., /services/#credit-repair)

- Balance gamification with professionalism — use subtle progress indicators, not game-like badges

- Add category filter bar (pills) and search input at top of page

- Create 3-tier visual system: Available (green) / Coming Soon (amber) / Member-Only (blue lock)

- Design service detail modal or expandable card pattern to avoid full page-loads

- Add 'recommended for you' section based on entry point (credit vs. collision vs. mobility)

## Required Figma Frames

- Desktop 1440px — Services hub (grid view)

- Desktop 1440px — Service detail expanded

- Mobile 375px — Services hub

- Mobile 375px — Service detail

- Component: Service Card (3 states)

- Component: Category Filter Bar

- Component: Progress Tracker

- Component: Qualification Meter

4. Appointment Booking — Apply to Qualify

Route: /booking/

Design Language: Step wizard with gamified progress — application funnel, booking calendar

Draft Reference: 05b-appointment-booking.html

Links from Homepage: 18

Priority: P0 — Critical

Estimated Effort: XL (40–60 hours)

Target Timeline: Weeks 1–3

## Page Sections / Components

- Application intake form (multi-step)

- CreditWithKen session booking

- SeedXchange funding application

- Funding Readiness Program enrollment

- Approval Pathway Blueprint

- Calendar/scheduling widget

## UX Issues Identified

- 18 different links from homepage all go to '/booking/' — no way to differentiate which booking flow the user intended

- 'Apply to Qualify' is vague — qualify for what? Credit repair? Funding? Membership?

- Multiple booking types (CreditWithKen sessions, SeedXchange, Funding Readiness) need separate entry points

- No indication of what information users will need before starting

- No social proof or trust signals on the booking page itself

## Design Recommendations

- Create distinct landing states based on referral source (UTM or hash params)

- Add a 'What are you looking for?' selector as first step to route to correct flow

- Show time estimates and required documents before each form

- Design a multi-step wizard with clear progress bar (Step 1 of 4)

- Add trust bar: 'Trusted by X operators' / 'Free consultation' / 'No obligation'

- Implement calendar widget with real-time availability for CreditWithKen sessions

- Add confirmation/success state design with next-steps guidance

## Required Figma Frames

- Desktop 1440px — Booking type selector

- Desktop 1440px — Multi-step form (each step)

- Desktop 1440px — Calendar/scheduling view

- Desktop 1440px — Confirmation/success

- Mobile 375px — Full booking flow

- Component: Step Progress Bar

- Component: Form Field States

- Component: Calendar Widget

- Component: Trust/Social Proof Bar

5. First Class Membership — VIP/Exclusive

Route: /membership/

Design Language: Luxury tier — dark theme, gold accents, exclusive access gates, perk reveals

Draft Reference: 06-members-firstclass.html

Links from Homepage: 8

Priority: P1 — High

Estimated Effort: L (20–30 hours)

Target Timeline: Weeks 4–5

## Page Sections / Components

- Dark-mode hero with gold typography

- Tier comparison (if multiple tiers)

- Perk cards with unlock animation

- Pricing ($1,380/year)

- Member dashboard preview

- Sign-in portal

- FAQ section

## UX Issues Identified

- $1,380/year is a significant price point — needs strong value justification before price reveal

- Dark theme creates stark contrast when navigating from light homepage — jarring transition

- Member login and new signup share the same page — returning members need fast access

- No trial or lower-tier option visible — high barrier to entry

- Perk animations could slow perceived page load

## Design Recommendations

- Build value before price: lead with benefits, social proof, then pricing

- Add smooth dark-mode transition via CSS or loading overlay

- Separate login portal (top-right quick access) from sales/enrollment page

- Consider a monthly payment option display ($115/mo) alongside annual

- Design a 'member benefits calculator' interactive widget

- Add testimonials from current members

- Implement skeleton loading states for perk card animations

## Required Figma Frames

- Desktop 1440px — Full membership sales page

- Desktop 1440px — Member dashboard (logged in)

- Mobile 375px — Membership sales page

- Mobile 375px — Member dashboard

- Component: Perk Card (locked/unlocked states)

- Component: Pricing Card

- Component: Benefits Calculator

- Component: Member Login Widget

6. Operator Playbooks + MW Intelligence

Route: /playbooks/

Design Language: Apple Developer Docs — sidebar nav, hierarchical content, code-like formatting

Draft Reference: 04-playbooks-standards.html

Links from Homepage: 25

Priority: P1 — High

Estimated Effort: XL (40–60 hours)

Target Timeline: Weeks 3–6

## Page Sections / Components

- Left sidebar tree navigation

- Breadcrumb trail

- Versioned document viewer

- Status badges (Draft / Active / Archived)

- Expandable sections

- MCI Intelligence reports

- HBI Score tools

- BRE Compliance checker

## UX Issues Identified

- 25+ links from homepage all route to '/playbooks/' — no deep linking to specific playbook

- Apple Docs-style sidebar navigation requires significant content architecture

- Mixing intelligence reports with operational playbooks — different user intent/audience

- Interactive tools (HBI Calculator, BRE Checker) mixed with static documents

- No content access gating visible — unclear what’s free vs. member-only

## Design Recommendations

- Implement deep-linked sidebar navigation with URL hash routing

- Separate into two primary sections: 'Playbooks' (operational) and 'Intelligence' (data/reports)

- Design clear content access indicators: Open / Free Account / Member-Only

- Create document card pattern with: title, category, version, status, last updated

- Build interactive tool components separately from document viewer

- Add search within playbooks

- Design print-friendly stylesheet for playbook documents

## Required Figma Frames

- Desktop 1440px — Playbooks hub with sidebar

- Desktop 1440px — Single playbook document view

- Desktop 1440px — Intelligence reports dashboard

- Mobile 375px — Playbooks (collapsed sidebar)

- Mobile 375px — Document view

- Component: Sidebar Tree Nav

- Component: Document Card

- Component: Status Badge System

- Component: Interactive Tool Shell

7. Contact Us + Subscribe

Route: /contact/

Design Language: Clean contact form — aligned with corporate bio aesthetic

Draft Reference: 02b-contact.html

Links from Homepage: 3

Priority: P2 — Medium

Estimated Effort: M (10–15 hours)

Target Timeline: Week 5

## Page Sections / Components

- Contact form

- Email addresses

- Subscribe/newsletter signup

- Affiliate inquiry

- Office/location info

## UX Issues Identified

- 'Subscribe' and 'Contact' are different intents merged into one page

- Multiple email addresses visible (3+) — unclear which to use for what purpose

- Affiliate inquiry path needs separation from general contact

- No estimated response time communicated

## Design Recommendations

- Add intent selector: 'I want to...' (Contact us / Subscribe / Become an affiliate)

- Consolidate to one primary email with a routing form

- Show estimated response time ('We respond within 24 hours')

- Add map/location embed if physical office exists

- Design confirmation state with clear next-steps

- Consider a chat widget for immediate questions

## Required Figma Frames

- Desktop 1440px — Contact page

- Mobile 375px — Contact page

- Component: Contact Form

- Component: Intent Selector

- Component: Confirmation State

8. Terms & Conditions + Legal

Route: /terms/

Design Language: Stripe/Apple legal — clean, structured, high-contrast, TOC sidebar

Draft Reference: 03-terms-legal.html

Links from Homepage: 5

Priority: P2 — Medium

Estimated Effort: S (5–10 hours)

Target Timeline: Week 6

## Page Sections / Components

- Table of contents sidebar

- Numbered legal sections

- Last-updated badge

- Terms & Conditions

- Privacy Policy

- SMS Use Policy

- Website Policy

## UX Issues Identified

- Three separate policies (Terms, SMS, Website Policy) linked from homepage all go to same '/terms/'

- No way to jump directly to a specific policy from the homepage link

- Legal pages often have poor readability — needs font size and spacing attention

- No 'plain English' summary or key highlights

## Design Recommendations

- Implement tab or accordion pattern for separate policies

- Add deep-link support (e.g., /terms/#privacy, /terms/#sms)

- Include 'last updated' date prominently at top

- Add 'key highlights' summary box before full legal text

- Ensure font size is 16px+ for readability

- Design sticky TOC sidebar that highlights current section on scroll

- Add print stylesheet for legal documents

## Required Figma Frames

- Desktop 1440px — Terms page with TOC sidebar

- Mobile 375px — Terms page (collapsed TOC)

- Component: TOC Sidebar

- Component: Policy Tab/Accordion

- Component: Last Updated Badge

9. HIRECAR.LA — Main Corporate Site

Route: https://www.hirecar.la (External)

Design Language: External corporate site — ensure brand consistency with MarketWatch

Draft Reference: N/A — External domain

Links from Homepage: 4

Priority: P3 — Low

Estimated Effort: S (5–10 hours)

Target Timeline: Week 6+

## Page Sections / Components

- External corporate website

- Linked from utility bar, nav, and footer

## UX Issues Identified

- Opens in new tab (target='_blank') — user may lose context

- Brand consistency between MarketWatch and main corporate site needs validation

- No visual cue that this is an external link beyond the arrow icon

- Relationship between hirecar.la and MarketWatch hub is unclear

## Design Recommendations

- Add clear 'external link' indicator icon alongside arrow

- Ensure shared design tokens (colors, fonts) between both properties

- Consider an interstitial or tooltip explaining the relationship

- Design a shared global nav component that works across both sites

- Create a brand guidelines page that documents the design system for both

## Required Figma Frames

- Component: External Link Treatment

- Reference: Brand Consistency Audit (screenshot comparison)

# Global Design Recommendations

- Deep Linking Architecture: Nearly all interior pages receive multiple links with different intent labels but the same destination URL. Implement hash-based routing or query parameters so each link resolves to the correct content section.

- Shared Component Library: Build a Figma component library covering the shared elements: Utility Bar, Footer, Nav Pattern, CTA Buttons (3 tiers: Gold Primary, Blue Secondary, Ghost Tertiary), Card Patterns, Badge System, and Form Elements.

- Responsive Breakpoints: Design at three breakpoints minimum — Desktop (1440px), Tablet (768px), Mobile (375px). The current codebase targets 1340px max-width.

- Accessibility Audit: Ensure WCAG 2.1 AA compliance across all pages. Current ticker animation needs reduced-motion alternative. Color contrast ratios need validation for gold-on-white combinations.

- Loading States: Design skeleton loading screens for each page type. The gamified services page and membership page with animations are particularly important.

- Error States: Design 404, form validation errors, failed submissions, and empty states for each page type.

- Dark Mode Consideration: The Membership page already uses a dark theme. Consider a site-wide dark mode toggle that uses the existing dark tokens (--bg-dark: #0d1117).

- Animation & Micro-Interactions: Define interaction specs for hover states, page transitions, form submissions, and achievement unlocks. Document timing curves and durations for developer handoff.