HIRECAR, LLC dba HIRECREDIT

Website Republish Project Plan

Version 3.0 — Complete Infrastructure Audit

March 3, 2026

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Executive Summary

This document provides a comprehensive audit and project plan for republishing the HIRECAR ecosystem. It covers all 6 GitHub repositories, 3 Wix sites, Make.com automations, 3 local development folders, and 1 Obsidian knowledge vault. The plan identifies 25+ bugs and issues, maps 50+ files across all sources, and provides a phased 8-week roadmap to go live.

HIRECAR, LLC dba HIRECREDIT is an auto industry ecosystem serving three audiences: customers (book services), partners (apply to join the operator network), and investors (ecosystem credibility and deal flow).

# 2. GitHub Repository Map (6 Repos)

Account: github.com/kenetbc-afk — GitHub Pro plan. All repos use HTML as primary language.

| Repo Name | Visibility | Updated | Commits | Contents & Purpose |
| --- | --- | --- | --- | --- |
| HIRECAR | Private | 51 min ago | 2 | Wrapper repo with :HIRECAR MARKET WATCH! subfolder + .gitkeep. Contains saved .htm page snapshot. |
| hirecar-marketwatch | Private | 10 hrs ago | 30 | PRIMARY DEV REPO. 46+ files: drafts/, pipeline/, data/, entertainment/, .github/workflows/, CMS architecture, CNAME. Matches local DOC CRTL folder. |
| hirecar-maintenance | Public | 4 days ago | 3 | Maintenance/placeholder page. 2 files: index.html + logo.png. Shown when site is down. |
| peter-mills-portal | Public | 4 days ago | 27 | Separate project — evidence intake portal for Peter Mills case. 3 files: index.html, og-image.png, evidence-intake form. |
| PLAYBOOKS | Private | Last week | 1 | Confidential member services brief for Mayra Garcia. 1 .mhtml file + supporting CSS assets. |
| marketwatch | Private | Last week | 2 | Older MarketWatch repo. :HIRECAR MARKET WATCH! subfolder with saved .htm snapshot + files.zip archive + README. |

Key Findings:

The hirecar-marketwatch repo is the primary development repository with 30 commits and 46+ files. The HIRECAR and marketwatch repos appear to be duplicates or wrapper repos containing saved page snapshots. PLAYBOOKS contains a single confidential brief that should likely be merged into the main repo under a /playbooks/members/ directory. The peter-mills-portal is a separate project and should remain independent.

# 3. Local File Inventory (3 Folders + 1 Vault)

## 3a. Primary Dev Folder: DOC CRTL/:HIRECAR MARKET WATCH!

Host path: /Users/hirecarken/Desktop/DOC CRTL/:HIRECAR MARKET WATCH!

Git remote: github.com/kenetbc-afk/hirecar-marketwatch (synced, 30 commits)

| File / Folder | Description | Status |
| --- | --- | --- |
| index.html | Main entry point (MarketWatch v21) | Production |
| hirecar-marketwatch-v18.html | MarketWatch v18 | Archive |
| hirecar-marketwatch-v19.html | MarketWatch v19 | Archive |
| hirecar-marketwatch-v20.html | MarketWatch v20 | Archive |
| hirecar-marketwatch-v21.html | MarketWatch v21 (latest) | Production |
| CNAME | marketwatch.hirecar.la | Config |
| serve.py | Local dev server | Dev Tool |
| v2026.2.26 | Version marker file | Config |
| .nojekyll | Disables Jekyll on GitHub Pages | Config |
| .gitignore | Git ignore rules | Config |
| drafts/ |  |  |
| SITEMAP-ARCHITECTURE.md | Complete site architecture blueprint — 6 design languages, 4 CMS collections, 11 blog categories, design tokens | Critical |
| GOVERNANCE-WORKFLOWS.md | 15-department governance blueprint — 90KB, access control, XP engine, bot triggers | Critical |
| 01-home-marketplace.html | Home/Marketplace Hub draft | Draft |
| 02-about-bio.html | About HIRECAR / Ken Eckman draft | Draft |
| 02b-contact.html | Contact Us draft | Draft |
| 03-terms-legal.html | Terms & Privacy draft | Draft |
| 04-playbooks-standards.html | Operator Playbooks Hub draft | Draft |
| 05-services-gamified.html | Services Hub (Gamified/XP) draft | Draft |
| 05b-appointment-booking.html | Appointment Booking draft | Draft |
| 06-members-firstclass.html | First Class Membership (VIP) draft | Draft |
| pipeline/ |  |  |
| config.py | AI pipeline config — PYMNTS RSS, weighted keywords, Claude API, LA/SF editions | Critical |
| fetch.py | RSS fetcher + keyword scorer | Production |
| rewrite.py | Claude API article rewriter | Production |
| inject.py | Injects articles into MarketWatch HTML | Production |
| prompts.py | Prompt templates for Claude rewriting | Production |
| requirements.txt | Python dependencies | Config |
| .github/workflows/ |  |  |
| marketwatch-pipeline.yml | GitHub Actions — runs every 6 hours, auto-generates articles | Critical |
| data/ |  |  |
| articles.json | 3 seed articles + 5 tickers + 3 trending items | Data |
| entertainment/ |  |  |
| 6 HTML files | Travel section, travel playbook v2-v4, index | Draft |
| Route folders |  |  |
| home/ about/ booking/ contact/ | Published route directories with index.html each | Production |
| membership/ services/ terms/ | Published route directories with index.html each | Production |
| playbooks/ entertainment/ | Published route directories with index.html each | Production |
| Other |  |  |
| HIRECAR-Design-UX-Roadmap.docx | UX/Figma roadmap brief | Reference |
| UX-UI-Methodology-v031.html | UX methodology document | Reference |
| peter-mills-evidence-intake.html | Evidence intake form (cross-repo) | Separate |
| files.zip | Archive of saved page assets | Archive |
| .claude/ settings + launch.json | Claude Code configuration | Config |

## 3b. Archive Folder: HIRECAR/MarketWatch!

Host path: /Users/hirecarken/Desktop/HIRECAR/MarketWatch!

Contains earlier MarketWatch versions (v1-v3) and HIRECAR Travel subfolder with historical files. Key unique find: hirecar-travel-playbook-v5.html with affiliate tracking placeholders for Expedia, Booking.com, Viator, Amazon Associates, RVshare, Outdoorsy, and GetYourGuide.

## 3c. Obsidian Vault: HIRECAR/

Host path: iCloud/Obsidian/My hirebrain/HIRECAR

Contains: Strategy/Q1 Strategic Playbook + 2026 Forecast.md — 90KB confidential investor document with 12 service verticals, revenue forecasts, org structure, and competitive positioning.

## 3d. Uploaded Files

HIRECAR Travel.md — Raw Groupon driveable getaway deals/links for HIRECAR Travel section curation (LA-area hotels, Vegas resorts, San Diego, Palm Springs).

# 4. Wix Sites Audit

| Site Name | Site ID | Role | Status | Action |
| --- | --- | --- | --- | --- |
| HIRECAR, LLC | e3b1f751... | Primary | Unpublished | Main site — hirecar.la domain |
| Hirecar Marketwatc 1 | (duplicate) | Duplicate | Inactive | Typo in name — DELETE |
| Hirecar Marketwatch | (duplicate) | Duplicate | Inactive | Duplicate — DELETE |

# 5. Make.com Automation Audit

Organization: Free plan. All infrastructure currently inactive.

| Resource | Type | Status | Action Needed |
| --- | --- | --- | --- |
| HIRECAR Lead Capture Pipeline | Scenario | Inactive | 0 executions — needs webhook + CRM connection |
| Custom Webhook | Webhook | Inactive | No connected scenario |
| Data Store (empty) | Data Store | Empty | 0 records — needs schema + population |
| Connections | Connections | None | 0 connections configured — need Wix, Gmail, Twilio, etc. |

# 6. Repository Consolidation Plan

Currently 6 repos with significant overlap. Recommended consolidation to 3 active repos:

| Repo | Action | Rationale |
| --- | --- | --- |
| hirecar-marketwatch | KEEP — Primary | Main development repo. Already has 30 commits, full pipeline, all drafts. Rename to 'hirecar-marketwatch' or keep as-is. |
| HIRECAR | MERGE INTO hirecar-marketwatch | Wrapper repo with .htm snapshot — no unique content. Merge any missing assets, then archive. |
| marketwatch | MERGE INTO hirecar-marketwatch | Older snapshot repo — README + .htm + files.zip. Merge files.zip contents if unique, then archive. |
| PLAYBOOKS | MERGE INTO hirecar-marketwatch | Single Mayra Garcia brief. Move to /playbooks/members/ in main repo, then archive. |
| hirecar-maintenance | KEEP — Maintenance page | Keep as standalone maintenance/downtime page. Already public and functional. |
| peter-mills-portal | KEEP — Separate project | Independent project. No changes needed. |

# 7. Bugs, Issues & Pre-Launch Fixes (25 Items)

| # | Severity | Issue | Resolution |
| --- | --- | --- | --- |
| 1 | Critical | GitHub Actions pipeline using PYMNTS RSS — may violate ToS | Review RSS usage rights; add attribution or switch to licensed feed |
| 2 | Critical | Wix site completely unpublished — no live pages | Complete page builds, connect domain, publish |
| 3 | Critical | Make.com pipeline has 0 executions — no automations running | Build and activate all scenarios (lead capture, follow-up, CRM) |
| 4 | Critical | ANTHROPIC_API_KEY exposed in pipeline config pattern | Move to GitHub Secrets; never commit API keys |
| 5 | Critical | 3 duplicate/inactive Wix sites creating confusion | Delete the 2 duplicates, keep primary (e3b1f751) |
| 6 | High | hirecar-marketwatch repo is private — blocks GitHub Pages | Make public or configure custom deployment |
| 7 | High | No CMS collections created on Wix | Create 4 collections: HirecarPlaybooks, HirecarServices, HirecarArticles, HirecarTeam |
| 8 | High | 3 redundant GitHub repos (HIRECAR, marketwatch, PLAYBOOKS) | Consolidate per Section 6 — merge content, archive empty repos |
| 9 | High | No forms connected (booking, contact, partner application) | Build 10+ forms on Wix connected to Make.com webhooks |
| 10 | High | Draft pages not connected to Wix CMS | Map 8 draft HTMLs to Wix page structure with proper routing |
| 11 | High | No email/SMS automation sequences configured | Build Make.com scenarios for lead nurture, booking confirmation, follow-up |
| 12 | High | GOVERNANCE-WORKFLOWS.md references 15 departments but no implementation | Prioritize top 5 departments for Phase 1; build bot triggers incrementally |
| 13 | Medium | Travel playbook v5 has empty affiliate tracking placeholders | Register for affiliate programs (Expedia, Booking.com, Viator, Amazon, RVshare, Outdoorsy, GetYourGuide) and insert tracking IDs |
| 14 | Medium | Design tokens defined but not applied to Wix theme | Configure Wix theme: --ink #111820, --cta-gold #c9920a, fonts Cormorant/Nunito/DM Mono |
| 15 | Medium | articles.json has only 3 seed articles | Run pipeline to generate initial batch of 20+ articles across 11 categories |
| 16 | Medium | No 11 blog categories created on Wix | Create all categories: Credit & Lending, Auto Finance, Insurance & Risk, Fleet Ops, etc. |
| 17 | Medium | peter-mills-evidence-intake.html exists in wrong repo | Already in peter-mills-portal; remove from hirecar-marketwatch |
| 18 | Medium | HIRECAR Travel.md (Groupon deals) not integrated | Curate deals into travel playbook content; add to entertainment section |
| 19 | Medium | No membership dashboard implementation | Build member portal with tier-gated access per GOVERNANCE-WORKFLOWS.md |
| 20 | Medium | Obsidian Q1 Playbook not linked to project management | Extract action items from 90KB strategy doc into implementation tasks |
| 21 | Low | MarketWatch versions v18-v20 cluttering repo root | Move to /archive/ folder; keep only v21 + index.html at root |
| 22 | Low | No README.md in hirecar-marketwatch repo | Add comprehensive README with setup instructions, architecture overview |
| 23 | Low | serve.py is basic — no hot reload or error handling | Upgrade to proper dev server or use live-server npm package |
| 24 | Low | .htm page snapshots in HIRECAR and marketwatch repos | Archive or delete — these are browser-saved copies, not source code |
| 25 | Low | No .env.example or environment setup docs | Create .env.example with required variables (API keys, config) |

# 8. Website Pages Required (25+ Pages)

Based on SITEMAP-ARCHITECTURE.md, 6 distinct design languages are used across the site:

| Design Language | Page | Source File | Status |
| --- | --- | --- | --- |
| Editorial / Intelligence | Home / Marketplace Hub | 01-home-marketplace.html | Draft |
| Editorial / Intelligence | MarketWatch Feed | index.html (v21) | Ready |
| Editorial / Intelligence | Article Detail Template | Needs creation | Missing |
| Editorial / Intelligence | Category Archive Pages (11) | Needs creation | Missing |
| Bio / Corporate | About HIRECAR / Ken Eckman | 02-about-bio.html | Draft |
| Bio / Corporate | Team Directory | Needs creation | Missing |
| Bio / Corporate | Contact Us | 02b-contact.html | Draft |
| Legal / Stripe-style | Terms of Service | 03-terms-legal.html | Draft |
| Legal / Stripe-style | Privacy Policy | Needs creation | Missing |
| Apple Dev Docs | Operator Playbooks Hub | 04-playbooks-standards.html | Draft |
| Apple Dev Docs | Individual Playbook Pages (12) | Needs creation | Missing |
| Gamified / XP | Services Hub | 05-services-gamified.html | Draft |
| Gamified / XP | Individual Service Pages (12) | Needs creation | Missing |
| Gamified / XP | Appointment Booking | 05b-appointment-booking.html | Draft |
| VIP / Luxury | First Class Membership | 06-members-firstclass.html | Draft |
| VIP / Luxury | Member Dashboard | Needs creation | Missing |
| VIP / Luxury | Partner Application | Needs creation | Missing |
| Entertainment | HIRECAR Travel Hub | entertainment/index.html | Draft |
| Entertainment | Travel Playbooks (v2-v5) | entertainment/ + archive | Draft |
| Entertainment | Driveable Getaways | HIRECAR Travel.md content | Missing |

# 9. Infrastructure Plan

## 9a. Make.com Scenarios Needed (8)

| Scenario | Flow |
| --- | --- |
| Lead Capture Pipeline | Webhook → CRM → Email confirmation → Slack notify |
| Booking Confirmation | Wix form → Calendar event → SMS + Email confirmation |
| Partner Application Flow | Form → Review queue → Approval/Rejection email |
| Contact Form Handler | Wix form → Email to team → Auto-response to sender |
| Newsletter Signup | Form → Email list → Welcome sequence trigger |
| Member Onboarding | New member → Tier assignment → Welcome email + dashboard access |
| Follow-Up Sequences | Timer-based → Email drip (3-5 touch) → Status update |
| MarketWatch Article Alerts | New article published → Email subscribers → Social media post |

## 9b. CMS Collections Needed (4)

HirecarPlaybooks — title, slug, category, tier_required, content_html, last_updated

HirecarServices — name, slug, vertical, description, booking_link, icon

HirecarArticles — title, slug, category, edition, source, published_date, content

HirecarTeam — name, role, department, bio, photo, linkedin

## 9c. Forms Needed (10)

Contact form, Booking request, Partner application, Newsletter signup, Member registration, Service inquiry, Feedback/review, Support ticket, Event RSVP, Investor contact

# 10. Phased Roadmap (8 Weeks)

## Phase 1: Foundation

Timeline: Weeks 1-2 | Priority: Critical

•  Consolidate repos (merge HIRECAR, marketwatch, PLAYBOOKS into hirecar-marketwatch)

•  Delete 2 duplicate Wix sites

•  Move API keys to GitHub Secrets

•  Apply design tokens to Wix theme (colors, fonts)

•  Create 4 CMS collections on Wix

•  Create 11 blog categories on Wix

•  Set up Make.com connections (Wix, Gmail, Twilio)

•  Push local files to hirecar-marketwatch repo

## Phase 2: Core Pages

Timeline: Weeks 3-4 | Priority: High

•  Build 8 main pages from draft HTMLs on Wix

•  Connect forms to Make.com webhooks

•  Build Lead Capture + Contact Form scenarios

•  Run AI pipeline to generate initial 20+ articles

•  Create article detail template on Wix

•  Set up MarketWatch feed page with CMS integration

•  Configure domain routing (hirecar.la + marketwatch.hirecar.la)

## Phase 3: Automation & Content

Timeline: Weeks 5-6 | Priority: Medium

•  Build remaining 6 Make.com scenarios

•  Create 12 individual service pages

•  Create 12 individual playbook pages

•  Integrate travel content (playbook v5 + Groupon deals)

•  Register for affiliate programs and insert tracking IDs

•  Set up email/SMS follow-up sequences

•  Build member dashboard prototype

## Phase 4: Launch & Optimize

Timeline: Weeks 7-8 | Priority: Medium

•  QA all pages across devices

•  Test all forms and automation flows end-to-end

•  Set GitHub Actions pipeline to production schedule

•  Publish Wix site

•  Monitor Make.com execution logs for errors

•  Begin partner outreach and member onboarding

•  Set private repos back to private

•  Archive deprecated repos and clean up

# 11. Summary Dashboard

| Metric | Current State | Target / Action |
| --- | --- | --- |
| GitHub Repositories | 6 total | Consolidate to 3 active |
| Local Folders Audited | 3 folders + 1 Obsidian vault | All inventoried |
| Total Files Catalogued | 50+ | Across all sources |
| Wix Sites | 3 (1 primary + 2 duplicates) | Delete duplicates |
| Make.com Scenarios | 1 inactive | Build 8 total |
| Make.com Connections | 0 | Configure 5+ integrations |
| Website Pages Needed | 25+ | 8 drafts ready, 17+ to build |
| CMS Collections | 0 of 4 created | Create all 4 |
| Blog Categories | 0 of 11 created | Create all 11 |
| Forms Needed | 0 of 10 built | Build all 10 |
| Bugs / Issues | 25 identified | 5 Critical, 7 High, 8 Medium, 5 Low |
| Estimated Timeline | 8 weeks | 4 phases |