HIRECAR MARKET WATCH!

Continuity Handoff & Skill Roadmap

REF-HC-0601_ContinuityHandoff_v1.0.0

COMPLETE SESSION TRANSFER PACKAGE
Nothing Lost. Pick Up Where You Left Off.

Prepared for: Ken Eckman, CEO — HIRECAR, LLC dba HIRECREDIT

Date: March 5, 2026

Document Control: REF-HC-0601_ContinuityHandoff_v1.0.0

Classification: INTERNAL — OPERATIONAL

# 1. Executive Summary

This document is the single-source handoff package for the HIRECAR ecosystem. It contains every account credential reference, file location, system status, and development roadmap needed to resume work in a new Claude session or workstation without losing any progress.

HIRECAR is a two-sided automotive services marketplace where members can both USE and PROVIDE services. The platform serves rideshare drivers, auto service suppliers, fleet operators, and consumers across Los Angeles and beyond.

## 1.1 Current State Summary

| Area | Status | Completion |
| --- | --- | --- |
| Stripe Payment Products (4-tier, v3 FINAL) | LIVE in Sandbox | 100% |
| Cloudflare Worker (api.hirecar.la) | DEPLOYED | 100% |
| D1 Database (12 tables, 4 views) | DEPLOYED | 100% |
| KV Cache Namespace | ACTIVE | 100% |
| Brevo Email Integration | CONNECTED | 100% |
| Slack Notifications | CONNECTED | 100% |
| Wix Site (hirecar.la) | PUBLISHED | 100% |
| Cloudflare Pages (hirecar-pricing) | DEPLOYED | 100% |
| HIRE Bot Fleet (20 bots) | REGISTERED | 80% |
| Ops Dashboard (live API) | FUNCTIONAL | 95% |
| DNS Cutover (Wix to CF Pages) | PENDING | 0% |
| PassKit Digital Cards | PENDING | 0% |

# 2. Account & Credential Reference

All IDs below are verified and active as of March 5, 2026. Secrets are stored in Cloudflare Worker environment variables — never in code.

## 2.1 Stripe (TEST/SANDBOX)

| Item | Value |
| --- | --- |
| Account ID | acct_1T78EAA95N4c0ts1 |
| Mode | TEST (Sandbox) — not yet live |
| Webhook Endpoint | playful-victory → https://api.hirecar.la/webhooks/stripe |
| Webhook Secret | Stored as STRIPE_WEBHOOK_SECRET in Worker env |
| API Key | Stored as STRIPE_SECRET_KEY in Worker env |

## 2.2 Stripe Products (v3 FINAL — ACTIVE)

| Tier | Product ID | Price ID | Amount |
| --- | --- | --- | --- |
| Standard | prod_U5XWipFt8cj4Cx | price_1T7NCvA95N4c0ts1j6393yzD | $29/bimonthly |
| Operator | prod_U5XWNeWwEKiWCf | price_1T7NCxA95N4c0ts17epbpXmg | $59/bimonthly |
| First Class | prod_U5XWRAHiodwAFe | price_1T7MRnA95N4c0ts1kGLJdkbL | $99/monthly |
| Elite Monthly | prod_U5XWJDSLiyUrN1 | price_1T7MRoA95N4c0ts10Jk6s521 | $199/monthly |
| Elite Annual | prod_U5XWJDSLiyUrN1 | price_1T7N5lA95N4c0ts1Q4AIB2IC | $1,990/year |

## 2.3 Cloudflare

| Item | Value |
| --- | --- |
| Account ID | ea237ab47beb2ea9a722083a01cc7590 |
| Worker Name | hirecar-api |
| Worker Domain | api.hirecar.la |
| Worker Version (deployed) | 6bed3aad-7ff5-4177-a03a-5b3e1e99f120 |
| D1 Database ID | ada3c40f-a4d9-4b3c-9b40-dde656f6f099 |
| KV Namespace ID | 31944eb74e0d4914a47e7083bcd7208b |
| Pages Project | hirecar-pricing |
| Pages URL | https://1eb815ef.hirecar-pricing.pages.dev |

## 2.4 Other Services

| Service | Detail |
| --- | --- |
| Wix Site ID | e3b1f751-8a2e-4f91-9242-44d46b35fc4f |
| Wix Domain | hirecar.la (PUBLISHED) |
| Brevo API Key | Stored as BREVO_API_KEY in Worker env |
| Slack Webhook | Stored as SLACK_WEBHOOK_URL in Worker env |
| Slack App ID | A0AJC6V25T8 (HIRECAR Bot) |

## 2.5 P1 Secrets (Worker Environment)

These 4 secrets are SET in the Cloudflare Worker environment. They are never stored in code or documents:

| Secret Name | Status | Service |
| --- | --- | --- |
| STRIPE_SECRET_KEY | SET | Stripe API access |
| STRIPE_WEBHOOK_SECRET | SET | Webhook HMAC-SHA256 verification |
| BREVO_API_KEY | SET | Transactional email sending |
| SLACK_WEBHOOK_URL | SET | Slack notification delivery |

# 3. Complete File Inventory

Every file in the workspace, organized by category. The workspace root is the git repository deployed via GitHub Pages and Cloudflare Pages.

## 3.1 Production HTML (Deployed)

| File | Purpose | Size |
| --- | --- | --- |
| index.html | HIRECAR MarketWatch main page (root) | 434 KB |
| hirecar-site/index.html | Cloudflare Pages deployment copy | 434 KB |
| enrollment-form.html | Member enrollment → Worker /api/enroll | 40 KB |
| welcome-pass.html | Post-enrollment welcome page | 14 KB |

## 3.2 Cloudflare Pages Site (hirecar-site/)

| Directory | Contents |
| --- | --- |
| hirecar-site/about/ | Company about page |
| hirecar-site/booking/ | Service booking page |
| hirecar-site/contact/ | Contact form page |
| hirecar-site/entertainment/ | Entertainment hub + subpages |
| hirecar-site/home/ | Home/landing page |
| hirecar-site/membership/ | Membership overview page |
| hirecar-site/playbooks/ | Driver playbook chapters |
| hirecar-site/pricing/ | Pricing/tier selection |
| hirecar-site/services/ | Services directory |
| hirecar-site/terms/ | Terms & conditions |

## 3.3 Payment Orchestration (payment-orchestration/src/)

| File | Purpose |
| --- | --- |
| index.js | Main Worker entry — request router, CORS, health check |
| payment-orchestrator.js | Stripe webhook handler, HMAC verification, tier detection |
| product-sync-worker.js | Syncs Stripe products/prices to D1 + KV |
| sms-integration.js | SMS audit logging framework |
| hire-bot-registry.js | 20-bot fleet registry and routing |
| enrollment-flow.js | Member enrollment → D1 → Brevo → Slack pipeline |

## 3.4 Worker Deployment (hirecar-workers/)

| File | Purpose |
| --- | --- |
| wrangler.toml | Cloudflare Worker configuration, bindings, routes |
| package.json | Dependencies and scripts |
| DEPLOY.md | Deployment instructions and commands |
| src/ | Source code (symlinked to payment-orchestration/src/) |

## 3.5 HC-WORKSTATIONS/

Organized workstation bundles with plans, quality reports, skills, and deployment configs:

| Directory | Contents |
| --- | --- |
| WS1-INFRASTRUCTURE/ | Stripe, Cloudflare Worker, D1, KV setup bundles |
| WS2-BOT-ENROLLMENT/ | Bot fleet, enrollment flow, Slack/Brevo integration |
| WS3-CONTENT-PLAYBOOKS/ | Site content, playbook chapters, dispute templates |
| WS4-EXECUTION-MONITOR/ | Ops Dashboard, alerting configs, health checks, runbook |
| _BOTS/ | Bot specifications and routing configs |
| _EXECUTION-GUIDES/ | Step-by-step execution playbooks |
| _HC-FORMAT-REGISTRY/ | Document control naming conventions |
| _QUALITY/ | Quality assurance frameworks and checklists |

## 3.6 Planning & Reference Documents

| File | Type |
| --- | --- |
| HIRECAR_Plan_v4.docx / plan-v3.docx | Project plans (iterations) |
| HIRECAR_Project_Plan_v5.docx | Latest project plan |
| HIRECAR_Expanded_Architecture_v6.docx | System architecture document |
| HIRECAR_Gap_Analysis.docx | Gap analysis report |
| HIRECAR_Production_Gap_Analysis.docx | Production readiness gaps |
| HIRECAR_Production_Readiness_Report.docx | Go-live readiness assessment |
| HIRECAR_Findings_Letter.docx | Key findings summary |
| HIRECAR_Executive_Publishing_Package.docx | Executive publishing bundle |
| HIRECAR_Workspace_Execution_Plan.docx | Workspace execution strategy |
| HIRECAR_PassKit_BitAi_Automation_Package.docx | PassKit + Bit.ai automation |
| HIRECAR-Design-UX-Roadmap-Figma-Brief.docx | UX/UI design roadmap |
| HIRECAR-Next-Phase-Prep-Guide.docx | Next phase preparation guide |
| HIRECAR_Republish_Project_Plan_v3.docx | Site republish plan |
| REF-HC-0501_SiteArchitecture_Roadmap_v1.0.0.docx | Page-by-page site architecture |
| ARCH-HC-0302_PaymentOrchestration_v1.0.0.docx | Payment architecture doc |
| CFG-HC-0301_PaymentEcosystemConfig_v1.0.0.docx | Payment ecosystem config |

## 3.7 Workstation Reports

| File | Type |
| --- | --- |
| WS1_Completion_Report.docx | WS1 infrastructure completion |
| WS1_Deployment_Bundle.docx | WS1 deployment package |
| WS1_Infrastructure_Payments_Package.docx | WS1 infra + payments |
| WS1_OWNER_ACTION_CHECKLIST.md | Owner action items for WS1 |
| WS2_Bot_Building_Enrollment_Package.docx | WS2 bot + enrollment |
| WS2_Deployment_Bundle.docx | WS2 deployment package |
| WS2_Quality_Report_QA-HC-WS2-002.docx | WS2 QA report |
| WS3_Content_Playbooks_BitDocs_Package.docx | WS3 content package |
| WS3_Deployment_Bundle.docx | WS3 deployment package |
| WS3_Quality_Report_QA-HC-WS3-002.docx | WS3 QA report |
| QA-HC-WS3-001_QualityAssuranceSummary_v1.0.0.docx | QA summary |
| WS4_Deployment_Bundle.docx | WS4 deployment package |
| WS4_Execution_Monitor_Package.docx | WS4 execution monitor |

## 3.8 Versioned Drafts & Legacy

| File | Notes |
| --- | --- |
| hirecar-marketwatch-v18.html | Legacy version — 160 dead links, archive only |
| hirecar-marketwatch-v19.html | Legacy version — 160 dead links, archive only |
| hirecar-marketwatch-v20.html | Legacy version — 160 dead links, archive only |
| hirecar-marketwatch-v21.html | Previous version — 82 dead links |
| v2026.2.26 | Version snapshot from Feb 26 |
| files.zip | Original files archive |
| HIRECAR MarketWatch!...htm + _files/ | Original Wix export |
| drafts/ | 6+ draft HTML files for page development |
| peter-mills-evidence-intake-protected.html | Evidence intake form (protected) |

## 3.9 Automation & Config

| File | Purpose |
| --- | --- |
| automation-configs/ | Email/SMS templates, webhook configs |
| data/ | Data files and schemas |
| pipeline/ | CI/CD pipeline configs |
| wix-pricing-page/ | Wix pricing page assets |
| playbooks/ | Chapter pages + 5 dispute letter templates |
| serve.py | Local development server |
| CNAME | GitHub Pages CNAME (hirecar.la) |
| DEPLOYMENT_INDEX.md | Deployment tracking index |
| NEXT-PHASE-STATUS.md | Current phase status document |

## 3.10 HIRECAR Skills (hirecar-skills/)

| Directory | Skills |
| --- | --- |
| clawhub-shared/ | frontend-design, skill-creator, stock-analysis |
| clawhub-ws1-infrastructure/ | api-gateway, gmail, himalaya, outlook-api, stripe-api |
| clawhub-ws2-bot-building/ | agent-browser, brave-search, browser-use, notion, slack, trello |
| clawhub-ws3-content/ | blogwatcher, humanizer, nano-pdf, summarize, youtube-api, youtube-watcher |
| clawhub-ws4-execution/ | automation-workflows, github, proactive-agent, self-improving-agent |

# 4. Architecture & Integration Map

## 4.1 Hub-and-Spoke Payment Architecture

Stripe is the PRIMARY payment processor (hub). PayPal, Cash App, FanBasis, Cash, and Crypto are planned spokes. Currently only the Stripe hub is active.

Enrollment Flow: Member selects tier on pricing page → Stripe Checkout → Webhook fires to api.hirecar.la/webhooks/stripe → Worker verifies HMAC-SHA256 signature → Fetches line_items from Stripe API (not included in webhook payload) → Detects tier from price ID → Writes member to D1 database → Sends welcome email via Brevo → Posts notification to Slack → Returns 200 OK.

## 4.2 HIRE Bot Fleet

20-bot architecture registered in hire-bot-registry.js:

| Bot Range | Function | Status |
| --- | --- | --- |
| #01-#04 | Core enrollment, welcome, onboarding | ACTIVE |
| #05-#08 | Content delivery, playbook serving | ACTIVE |
| #09-#12 | Service matching, marketplace ops | REGISTERED |
| #13-#16 | Analytics, reporting, monitoring | REGISTERED |
| #17-#20 | Payment processing, billing, reconciliation | ACTIVE |

## 4.3 D1 Database Schema

12 tables and 4 views deployed to remote D1:

| Table | Purpose |
| --- | --- |
| members | Core member records (name, email, tier, status, scores) |
| member_scores | Gamification scoring history |
| audit_log | System-wide audit trail |
| invoices | Billing invoice records |
| payments | Payment transaction log |
| cash_receipts | Cash payment tracking |
| member_lanes | Service lane assignments |
| lane_history | Lane change history |
| products | Synced Stripe product catalog |
| sync_log | Product sync audit trail |
| sms_audit_log | SMS delivery audit |
| disputes | Dispute/chargeback tracking |

Views: active_members_summary, payment_activity_30d, member_score_rankings, monthly_revenue_summary

## 4.4 Design Tokens

| Token | Value | Usage |
| --- | --- | --- |
| --ink | #111820 | Primary text, headings |
| --cta-gold | #C9920A | CTA buttons, accents, branding |
| --live-red | #C0392B | Alerts, live indicators |
| --member-blue | #0F4C75 | Links, secondary actions |
| Heading Font | Cormorant Garamond | All headings and titles |
| Body Font | Nunito Sans | Body text, UI elements |
| Code Font | DM Mono | Code blocks, technical refs |

# 5. Site Audit Results

Full automated scan of all 80 HTML files completed March 5, 2026. The audit checked for placeholder text, dead links, stale integrations, empty sections, broken images, and console.log pollution.

## 5.1 Summary

| Metric | Count |
| --- | --- |
| HTML Files Scanned | 80 |
| Total Issues (critical) | 292 |
| Total Warnings | 902 |
| Stale Integrations | 2 |
| Production File Issues (index.html) | 7 dead links |

## 5.2 Critical Findings

### Stale Integrations (ACTION REQUIRED)

2 stale SendGrid references found in automation-configs/email-sms/sendgrid-welcome-template.html. These should be migrated to Brevo templates or archived.

### Dead Links by File (Top 10)

| File | Dead Links | Action |
| --- | --- | --- |
| hirecar-marketwatch-v18.html | 160 | Archive only — legacy version |
| hirecar-marketwatch-v19.html | 160 | Archive only — legacy version |
| hirecar-marketwatch-v20.html | 160 | Archive only — legacy version |
| hirecar-marketwatch-v21.html | 82 | Previous version — archive |
| drafts/01-home-marketplace.html | 67 | Draft — expected |
| playbooks/index.html | 28 | Wire up chapter links |
| home/index.html | 28 | Wire up navigation links |
| index.html (production) | 7 | Fix 7 dead href="#" links |
| hirecar-site/index.html | 7 | Fix 7 dead href="#" links |
| enrollment-form.html | 5 | Wire up form nav links |

### Placeholder Text Assessment

290 placeholder instances detected. The majority are LEGITIMATE: dispute letter templates contain {{merge_variables}} by design, and several features are intentionally marked "Coming Soon" for phased rollout. Only the stale SendGrid template requires action.

## 5.3 Ops Dashboard Validation

16 of 16 checks passed. Dashboard is fully functional:

| Check | Result |
| --- | --- |
| JavaScript syntax (all script blocks) | PASS |
| All 17 getElementById refs have matching DOM elements | PASS |
| Chart.js CDN reference | PASS |
| Live API fetch to api.hirecar.la (via API_BASE variable) | PASS |
| Auto-refresh interval (90 seconds) | PASS |
| WORKSPACE_DATA / ENDPOINTS / CHECKPOINTS / ALERTS defined | PASS |
| Status bar elements (Stripe, Worker, Brevo, D1, Slack) | PASS |
| No stale SendGrid/Make.com references | PASS |
| Error handling in fetch logic | PASS |

# 6. Development Roadmap

Prioritized next steps organized by urgency. Each item includes the specific workstation, files, and commands needed to execute.

## 6.1 IMMEDIATE (This Week)

| Task | Details | Files/Commands |
| --- | --- | --- |
| Fix 7 dead links in production index.html | Replace href="#" with actual section anchors or remove | index.html, hirecar-site/index.html |
| Archive/remove stale SendGrid template | Migrate to Brevo or delete | automation-configs/email-sms/sendgrid-welcome-template.html |
| Wire playbook chapter links | Connect href="#" to actual chapter page URLs | playbooks/index.html |
| Stripe go-live checklist | Switch from test to live keys, verify webhook endpoint | Worker env vars, Stripe dashboard |

## 6.2 SHORT-TERM (Next 2 Weeks)

| Task | Details | Workstation |
| --- | --- | --- |
| DNS cutover Wix → Cloudflare Pages | Point hirecar.la DNS to Cloudflare Pages | WS3 |
| PassKit digital card integration | Apple/Google Wallet membership cards | WS2 |
| Member score tracking system | Gamification scoring via D1 member_scores table | WS2 |
| Wire enrollment form validation | Client-side validation + error states | WS3 |
| Stripe live mode activation | Switch all keys, test webhook in live | WS1 |

## 6.3 MEDIUM-TERM (Next Month)

| Task | Details | Workstation |
| --- | --- | --- |
| PayPal spoke integration | Add PayPal as payment spoke to orchestrator | WS1 |
| Cash App spoke integration | Add Cash App payment option | WS1 |
| Member dashboard (authenticated) | Logged-in member view with score, payments, services | WS3 |
| Service marketplace matching | Connect service providers with consumers | WS2 |
| SMS notification system | Activate SMS via sms-integration.js | WS1 |
| Analytics dashboard v2 | Real analytics charts with D1 query data | WS4 |

## 6.4 LONG-TERM (Quarter)

| Task | Details |
| --- | --- |
| FanBasis integration | Social/community payment spoke |
| Crypto payment spoke | Cryptocurrency payment option |
| Fleet operator tools | Multi-vehicle fleet management features |
| Mobile app (PWA) | Progressive Web App for mobile access |
| Advanced bot capabilities | AI-powered service recommendations (#09-#12) |
| Dispute automation | Automated dispute filing from templates |

# 7. How to Resume in a New Session

Copy and paste the following context block at the start of any new Claude session or workstation to pick up exactly where you left off:

## 7.1 Session Primer (Copy This)

I am Ken Eckman, CEO of HIRECAR, LLC dba HIRECREDIT. I am building a two-sided automotive services marketplace. Here is my current state:

LIVE SYSTEMS: Stripe sandbox (acct_1T78EAA95N4c0ts1) with 4-tier membership products. Cloudflare Worker at api.hirecar.la (version 6bed3aad). D1 database (ada3c40f) with 12 tables. KV cache (31944eb7). Brevo email + Slack notifications connected. Wix site published at hirecar.la. Cloudflare Pages at hirecar-pricing.pages.dev. 20-bot fleet registered. Ops Dashboard wired to live API.

PENDING: DNS cutover (Wix to Cloudflare Pages), PassKit digital cards, member score tracking, Stripe live mode activation, fix 7 dead links in production index.html, archive stale SendGrid template.

DESIGN TOKENS: --ink #111820, --cta-gold #C9920A, --live-red #C0392B, --member-blue #0F4C75. Fonts: Cormorant Garamond (headings), Nunito Sans (body), DM Mono (code).

KEY FILES: See REF-HC-0601_ContinuityHandoff_v1.0.0.docx in my workspace for full file inventory, account IDs, audit results, and development roadmap. The workspace is a git repo with HC-WORKSTATIONS/, hirecar-site/, payment-orchestration/, hirecar-workers/, and 20+ reference documents.

## 7.2 Key Commands for Quick Verification

| What | Command |
| --- | --- |
| Health check | curl https://api.hirecar.la/api/health |
| Bot fleet status | curl https://api.hirecar.la/api/bots |
| Test enrollment | curl -X POST https://api.hirecar.la/api/enroll -H "Content-Type: application/json" -d '{"name":"Test","email":"test@test.com","tier":"standard"}' |
| Product sync | curl https://api.hirecar.la/api/products/sync |
| Wrangler deploy | cd hirecar-workers && npx wrangler deploy |
| Site audit | node audit-site.js |
| Dashboard validate | node validate-dashboard.js |

## 7.3 Document Control Convention

All HIRECAR documents follow this naming pattern:

{CLASS}-HC-{SEQ}_{ShortTitle}_v{VERSION}.{ext}

| Class | Meaning | Example |
| --- | --- | --- |
| REF | Reference document | REF-HC-0601_ContinuityHandoff_v1.0.0.docx |
| CFG | Configuration | CFG-HC-0401_AlertingConfig_v1.0.0.json |
| ARCH | Architecture | ARCH-HC-0302_PaymentOrchestration_v1.0.0.docx |
| QA | Quality assurance | QA-HC-WS3-001_QualityAssuranceSummary_v1.0.0.docx |
| TMP | Template | TMP-HC-0401_MonthlyOpsReportTemplate_v1.0.0.md |
| WS# | Workstation deliverable | WS1_Completion_Report.docx |

# 8. Workstation Completion Matrix

## 8.1 WS1 — Infrastructure & Payments (12/12 Done)

| Task | Status |
| --- | --- |
| Stripe account setup + 4-tier products (3 iterations) | DONE |
| Cloudflare Worker deployed to api.hirecar.la | DONE |
| D1 database schema (12 tables, 4 views, seed data) | DONE |
| KV cache namespace configured | DONE |
| Brevo email integration | DONE |
| Slack webhook notifications | DONE |
| Cloudflare Pages deployment | DONE |
| CORS configuration (regex-based) | DONE |
| DNS setup for api.hirecar.la | DONE |
| Webhook HMAC-SHA256 verification | DONE |
| Stripe line_items API fetch (not in webhook) | DONE |
| P1 secrets set in Worker env | DONE |

## 8.2 WS2 — Bot Fleet & Enrollment (8/10 Done)

| Task | Status |
| --- | --- |
| 20-bot fleet registration | DONE |
| Enrollment flow (form → Worker → D1 → Brevo → Slack) | DONE |
| Welcome email template (Brevo) | DONE |
| Slack enrollment notifications | DONE |
| Bot routing logic | DONE |
| Tier detection from Stripe price IDs | DONE |
| Test enrollment verified end-to-end | DONE |
| Bot status monitoring | DONE |
| PassKit digital card integration | PENDING |
| Member score tracking system | PENDING |

## 8.3 WS3 — Content & Playbooks (9/10 Done)

| Task | Status |
| --- | --- |
| 13 site pages deployed to Cloudflare Pages | DONE |
| Playbook chapter pages created | DONE |
| 5 dispute letter templates | DONE |
| Enrollment form (enrollment-form.html) | DONE |
| Welcome page (welcome-pass.html) | DONE |
| Pricing page with tier selection | DONE |
| Entertainment hub + subpages | DONE |
| Site architecture documented | DONE |
| Remote mode toggle disabled (forced desktop) | DONE |
| DNS cutover Wix → Cloudflare Pages | PENDING |

## 8.4 WS4 — Execution Monitor (Complete)

| Task | Status |
| --- | --- |
| Ops Dashboard with Chart.js visualizations | DONE |
| Live API fetch from api.hirecar.la | DONE |
| Status bar (Stripe, Worker, Brevo, D1, Slack) | DONE |
| Auto-refresh every 90 seconds | DONE |
| Alerting configuration | DONE |
| Health check script | DONE |
| Incident runbook | DONE |
| Monthly ops report template | DONE |

END OF DOCUMENT

This document was auto-generated from the HIRECAR workspace audit and validation suite. For questions, refer to the session primer in Section 7.1 or contact Ken Eckman directly.