HIRECAR

WORKSPACE 1

Infrastructure & Payments

Revenue backbone: payment processing, email delivery, hosting, and Make.com automation

| Timeline | 4:00 PM → 8:00 PM PST (4 hours) |
| --- | --- |
| Date | March 3, 2026 |
| Deadline | 11:59 PM PST |

Engineering consent, not just delivering services.

# Mission Statement

This workspace builds the revenue backbone of HIRECAR: payment processing via Stripe/PayPal, email delivery through Zoho Mail + SendGrid, hosting on Cloudflare Pages and Vercel, and the Make.com automation scenarios that connect everything into a single operational pipeline.

NOTE: This workspace is BLOCKED until the owner completes pre-actions #1-4 (Stripe account, API keys, Zoho Mail, GoDaddy DNS). Begin with tasks that do not require these credentials, then plug in keys as they become available.

# Prerequisites Checklist

| # | Owner Action | Status | Notes / Keys |
| --- | --- | --- | --- |
| 1 | Stripe account created | [ ] Not Started |  |
| 2 | Stripe API keys obtained (pk_ + sk_) | [ ] Not Started |  |
| 3 | Zoho Mail configured on hirecar.la | [ ] Not Started |  |
| 4 | GoDaddy DNS: MX + TXT records added | [ ] Not Started |  |
| 5 | Slack workspace + webhook URLs | [ ] Not Started |  |
| 8 | PayPal IPN URL obtained | [ ] Not Started |  |
| 11 | Cloudflare account + hirecar.la added | [ ] Not Started |  |

# Task Execution

## Task 1.1: Configure Stripe Webhooks

| Priority: P0 | Time: 20 min | Task ID: 1.1 | Output: Stripe webhook endpoints active |
| --- | --- | --- | --- |

### Instructions

- Log into Stripe Dashboard at dashboard.stripe.com using the owner-provided credentials.

- Navigate to Developers > Webhooks > Add Endpoint.

- Enter the Make.com webhook URL (from Scenario 1 trigger, created in task 1.2 — create the scenario shell first to get the URL).

- Select these events: payment_intent.succeeded, invoice.paid, charge.refunded, customer.subscription.created.

- Click Add Endpoint and copy the Webhook Signing Secret (whsec_...).

- Store the signing secret in a secure note — it will be used in the Make.com scenario for signature verification.

- Test the webhook by clicking Send Test Event for payment_intent.succeeded.

### Directions

- Stripe Dashboard: dashboard.stripe.com/webhooks → + Add endpoint

- If you do not have the Make.com webhook URL yet, go to Make.com first, create a new scenario with a Webhooks trigger (Custom webhook), copy the URL, then return here.

- Signing secret format: whsec_xxxxxxxxx — do NOT share this in Slack or email.

- Test event should return 200 OK. If 404, the Make.com scenario is not running — activate it first.

## Task 1.2: Build Make.com Scenario 1: Payment Pipeline

| Priority: P0 | Time: 45 min | Task ID: 1.2 | Output: Make.com scenario live |
| --- | --- | --- | --- |

### Instructions

- Log into Make.com (make.com) → Organization: HIRECAR (Org 6735282) → Team 1939114.

- Create New Scenario. Name it: HIRECAR Payment Pipeline.

- Add Trigger Module: Webhooks > Custom webhook. Name it Payment Webhook. Copy the webhook URL for Stripe (task 1.1).

- Add Module 2: JSON > Parse JSON — parse the Stripe webhook payload. Map the Body from the webhook trigger.

- Add Module 3: Data store > Add/replace a record — target the Payments data store (from task 1.10). Map: member_email, amount, method (stripe), date (now), status (completed), stripe_payment_id.

- Add Module 4: Data store > Search records — target the Members data store. Search by email to get member name and tier.

- Add Module 5: Email (Zoho) > Send an email — From: noreply@hirecar.la, To: member email, Subject: HIRECAR Payment Confirmed, Body: use payment confirmation HTML template with amount, date, receipt link.

- Add Module 6: Slack > Send a Message — Channel: #hirecar-ops, Message format: Payment Received | $[amount] | [member_name] | [method] | [timestamp].

- Add Error Handler on Module 3: If data store write fails, send alert to ops@hirecar.la.

- Turn ON the scenario. Set schedule to Immediately (webhook-triggered).

- Run once to verify the webhook URL is active.

### Directions

- Make.com Free Plan: You only get 2 active scenarios and 1,000 operations per month. This is Scenario 1 of 2 — be precise with operations.

- Zoho Mail module: You will need to connect your Zoho account in Make.com first. Go to Connections > Add > Zoho Mail > Authorize with the hirecar.la Zoho admin account.

- Slack module: Add Slack connection using the webhook URL from owner action #6.

- Data store must exist before you can reference it. If task 1.10 is not done, create the Payments data store first.

- Important: Do NOT add a filter between the webhook and the JSON parse — all events should be processed.

## Task 1.3: Build Make.com Scenario 2: Lead Capture Pipeline

| Priority: P0 | Time: 45 min | Task ID: 1.3 | Output: Make.com scenario live |
| --- | --- | --- | --- |

### Instructions

- In Make.com, create New Scenario. Name it: HIRECAR Lead Capture Pipeline.

- Add Trigger: Webhooks > Custom webhook. Name it Lead Form Webhook. Copy the URL for the enrollment form (WS3 task 3.9).

- Add Module 2: JSON > Parse JSON — parse form submission payload (name, email, phone, vehicle_info, goals, source).

- Add Module 3: HTTP > Make a request — POST to Claude API for lead scoring. Send: goals text, source, vehicle info. Parse response for score (0-100).

- Add Module 4: Data store > Add/replace a record — target Leads data store. Map: name, email, phone, score, source, status (new), created_date.

- Add Module 5: Router — Route 1 (score >= 70): Send high-priority Slack alert + immediate follow-up email. Route 2 (score 40-69): Add to nurture sequence. Route 3 (score < 40): Log only.

- Add Module 6a (Route 1): Email (Zoho) > Send email from sales@hirecar.la with personalized response.

- Add Module 6b (Route 1): Slack > Message to #hirecar-sales: HOT LEAD | [name] | Score: [score] | [goals summary].

- Add Module 7 (Route 2): Email (Zoho/SendGrid) > Send nurture email 1 from members@hirecar.la.

- Turn ON. Set schedule to Immediately.

- Run once to confirm webhook URL is active.

### Directions

- This is Scenario 2 of 2 on the Free plan. After this, no more scenarios can be created without upgrading.

- Claude API for lead scoring: Use the HTTP module with POST to api.anthropic.com. You will need an API key — ask the owner if they have one, or use a simple rule-based scoring module instead.

- Alternative to Claude API: Use a JavaScript code module in Make.com to score leads based on: has vehicle (+20), goals mention credit (+15), source is referral (+25), has phone number (+10), email domain is not disposable (+10).

- Router module: Right-click the connection line > Add Router. Each route gets a filter condition.

- Nurture sequence: On Free plan, you cannot create a separate scenario for follow-up emails. Instead, use a single delayed email or tag the lead for manual follow-up.

## Task 1.4: Configure Zoho Mail 5 Addresses

| Priority: P0 | Time: 20 min | Task ID: 1.4 | Output: 5 email addresses active |
| --- | --- | --- | --- |

### Instructions

- Log into Zoho Mail admin at mail.zoho.com/cpanel with the hirecar.la admin credentials.

- Navigate to Mail Accounts > Add User. Create: members@hirecar.la (display name: HIRECAR Members).

- Repeat for: ops@hirecar.la (HIRECAR Operations), sales@hirecar.la (HIRECAR Sales), noreply@hirecar.la (HIRECAR), support@hirecar.la (HIRECAR Support).

- For support@hirecar.la: Set up email forwarding — Settings > Mail Routing > Forward to the owner personal email as backup.

- For noreply@hirecar.la: Disable incoming mail or set auto-reply: This mailbox is not monitored.

- Verify all 5 addresses can send test emails by composing from each.

- In Make.com, update the Zoho Mail connection to use noreply@hirecar.la as the default sender for automated emails.

### Directions

- Zoho Free Plan: Supports up to 5 users on a custom domain — this fills the quota exactly.

- DNS must be propagated first (owner action #4). Check MX records: nslookup -type=MX hirecar.la. If not propagated, Zoho will show domain not verified.

- Each address is a separate Zoho user, each needs its own login. Use a password manager.

- Forwarding rules for support@: Settings > Mail Routing > Add Rule > Forward to [owner-email].

## Task 1.5: Set Up SendGrid Free Tier

| Priority: P1 | Time: 20 min | Task ID: 1.5 | Output: Transactional email active |
| --- | --- | --- | --- |

### Instructions

- Go to sendgrid.com > Create Free Account (100 emails/day limit).

- Verify hirecar.la domain: Settings > Sender Authentication > Domain Authentication > Add hirecar.la.

- Add the CNAME records SendGrid provides to GoDaddy DNS.

- Generate API key: Settings > API Keys > Create API Key > Full Access > Copy key (starts with SG.).

- In Make.com, add SendGrid as a connection: Connections > Add > SendGrid > paste API key.

- Send a test email from SendGrid via Make.com to verify delivery.

- Configure SendGrid for transactional emails (payment confirmations, invoices) while Zoho handles conversational emails.

### Directions

- SendGrid Free: 100 emails/day. Enough for early stage but track usage.

- Domain authentication requires 3 CNAME records in GoDaddy. They take 24-48 hours to fully propagate but often work within 1 hour.

- SendGrid vs Zoho: Use SendGrid for high-volume transactional (invoices, confirmations). Use Zoho for personal/conversational (sales follow-ups, support replies).

- Store the API key securely — it cannot be retrieved after creation.

## Task 1.6: Configure PayPal IPN Endpoint

| Priority: P1 | Time: 30 min | Task ID: 1.6 | Output: PayPal payments tracked |
| --- | --- | --- | --- |

### Instructions

- Log into PayPal Business account > Settings > Notifications > Instant Payment Notifications.

- Set IPN URL to the Payment Pipeline webhook URL (same URL as Stripe webhook from task 1.2).

- In the Make.com Payment Pipeline scenario, add a Router after the webhook trigger.

- Route 1: Stripe events (filter: body.type contains payment_intent). Route 2: PayPal events (filter: body.txn_type exists).

- For PayPal route: Parse IPN variables (payment_status, mc_gross, payer_email, txn_id).

- Add verification step: HTTP module to POST back to PayPal IPN validation endpoint to confirm the notification is authentic.

- If verified and payment_status = Completed: proceed to data store write + confirmation email + Slack notification.

- Test with PayPal IPN Simulator (developer.paypal.com > IPN Simulator).

### Directions

- PayPal IPN and Stripe webhooks can share the same Make.com scenario if you use a Router with proper filters.

- PayPal IPN format is different from Stripe — it uses form-encoded data, not JSON. Use the Parse URL-encoded module or a text parser.

- IPN Verification: POST the raw IPN message back to paypal.com/cgi-bin/webscr?cmd=_notify-validate. Response should be VERIFIED.

- This adds complexity to Scenario 1. If running low on Make.com operations, defer PayPal to Phase 2.

## Task 1.7: Build Slack Notification Templates

| Priority: P1 | Time: 20 min | Task ID: 1.7 | Output: 5 Slack templates |
| --- | --- | --- | --- |

### Instructions

- Create 5 Slack message templates as text blocks (store in a shared doc or in the Make.com scenario notes).

- Template 1 — New Lead: [emoji] NEW LEAD | Name: {name} | Score: {score}/100 | Source: {source} | Goals: {goals_summary}

- Template 2 — Payment Received: [emoji] PAYMENT | ${amount} | Member: {name} | Method: {method} | Receipt: {receipt_url}

- Template 3 — Service Activated: [emoji] SERVICE LIVE | Member: {name} | Service: {service_name} | Phase: {phase}

- Template 4 — SLA Warning: [emoji] SLA RISK | Task: {task_name} | Deadline: {deadline} | Owner: {owner} | Action Required

- Template 5 — Daily Digest: [emoji] DAILY DIGEST | Date: {date} | New Leads: {count} | Payments: ${total} | Active Members: {active}

- Map these templates into the appropriate Make.com scenario modules.

### Directions

- Use Slack Block Kit format for richer messages (buttons, sections). But plain text works for MVP.

- Emoji codes: :fire: for leads, :moneybag: for payments, :rocket: for activations, :warning: for SLA, :clipboard: for digest.

- #hirecar-ops gets everything. #hirecar-sales gets only leads and payments.

## Task 1.8: Set Up Cloudflare Pages Site

| Priority: P2 | Time: 30 min | Task ID: 1.8 | Output: Public site on Cloudflare |
| --- | --- | --- | --- |

### Instructions

- Log into Cloudflare (cloudflare.com) with the owner account.

- Go to Pages > Create a project > Connect to Git > Select the hirecar-marketwatch GitHub repo.

- Configure build: Framework preset = None (or React if using React). Build command: npm run build. Output directory: dist or build.

- Deploy. The site will be at hirecar-marketwatch.pages.dev initially.

- In GoDaddy, update DNS: Change nameservers to Cloudflare-provided nameservers (ns1.cloudflare.com, etc.).

- In Cloudflare, add custom domain: hirecar.la > Pages project > Custom domains > Add hirecar.la.

- Verify SSL certificate is issued (may take up to 24 hours).

- Test: Visit hirecar.la and confirm the site loads.

### Directions

- Cloudflare Pages free tier: Unlimited bandwidth, 500 builds/month. Perfect for our scale.

- DNS propagation: Nameserver changes can take 24-48 hours. Use whatsmydns.net to check propagation status.

- If the GitHub repo does not have a build script yet, create a simple index.html as placeholder and deploy that first.

- Do not change nameservers until Zoho MX records are verified (task 1.4). Cloudflare will import existing DNS records — verify MX records are preserved.

## Task 1.9: Set Up Vercel Member Dashboard

| Priority: P2 | Time: 30 min | Task ID: 1.9 | Output: Dashboard deployed on Vercel |
| --- | --- | --- | --- |

### Instructions

- Log into Vercel (vercel.com) with the owner account.

- Import project > Connect GitHub > Select kenetbc-afk/hirecar-marketwatch repo.

- Configure: Framework = Next.js (or React). Root directory = dashboard/ (if separated) or / if monorepo.

- Add Environment Variables: STRIPE_SECRET_KEY, SENDGRID_API_KEY, ZOHO_CLIENT_ID, ZOHO_CLIENT_SECRET.

- Deploy. The dashboard will be at hirecar-marketwatch.vercel.app initially.

- Optionally add custom subdomain: dashboard.hirecar.la > Add CNAME record in Cloudflare DNS pointing to cname.vercel-dns.com.

- Test: Login to dashboard URL and verify basic page loads.

### Directions

- Vercel free tier: 100GB bandwidth, serverless functions. Good for member dashboard.

- Environment variables are encrypted in Vercel. Never commit API keys to the GitHub repo.

- If the dashboard code does not exist yet, deploy a placeholder Next.js app. The actual dashboard build is a Phase 2 item.

- Subdomain setup: In Cloudflare DNS, add CNAME record: dashboard → cname.vercel-dns.com (proxied).

## Task 1.10: Create Make.com Data Stores

| Priority: P1 | Time: 20 min | Task ID: 1.10 | Output: 3 data stores configured |
| --- | --- | --- | --- |

### Instructions

- In Make.com, go to Data Stores (left sidebar) > Create a new data store.

- Data Store 1 — Members: Name: HIRECAR_Members. Fields: member_id (text, key), name (text), email (text), phone (text), tier (text: standard/operator/first-class/elite), phase (text: intake/recovery/rebuilding/operating/scaling), scores (text/JSON), enrollment_date (date), status (text: active/suspended/cancelled).

- Data Store 2 — Leads: Name: HIRECAR_Leads. Fields: lead_id (text, key), name (text), email (text), phone (text), score (number), source (text), status (text: new/contacted/qualified/converted), created_date (date), goals (text).

- Data Store 3 — Payments: Name: HIRECAR_Payments. Fields: payment_id (text, key), member_id (text), amount (number), method (text: stripe/paypal/cashapp), date (date), status (text: completed/refunded/pending), reference_id (text).

- Set Max size to 1 MB each (Free plan limit).

- Verify each data store is accessible from the Payment Pipeline and Lead Capture scenarios.

### Directions

- Make.com Free: 10 KB per data store. This is VERY limited. Each record ~200 bytes = ~50 records per store.

- CRITICAL: If you exceed the data store limit, records will fail to write and scenarios will error. Plan for early upgrade or implement data rotation (delete old records).

- Data store keys must be unique. Use UUID or timestamp-based IDs for payment_id and lead_id.

- Member_id format suggestion: HC-[YEAR]-[5-digit sequential] e.g., HC-2026-00001.

## Task 1.11: Test End-to-End Payment Flow

| Priority: P0 | Time: 15 min | Task ID: 1.11 | Output: Payment pipeline verified |
| --- | --- | --- | --- |

### Instructions

- In Stripe Dashboard, go to Developers > Test Mode (toggle on).

- Use Stripe test card: 4242 4242 4242 4242, any future expiry, any CVC.

- Create a test payment: Payments > + Create > Enter $25.00 test amount > Use test card.

- Monitor Make.com: Go to Payment Pipeline scenario > History. Verify the webhook triggered.

- Check each module executed successfully: JSON parsed, data store record created, email sent, Slack message posted.

- Verify in the Payments data store that a new record exists with correct data.

- Check the recipient email inbox for the payment confirmation email.

- Check #hirecar-ops Slack channel for the payment notification.

- If any step failed: check the Make.com execution log for the error, fix the module, re-test.

- Mark PASS or FAIL. If FAIL, document the error for Workspace 4.

### Directions

- Stripe test mode does not charge real cards. All transactions are simulated.

- Test card numbers: 4242... (success), 4000000000000002 (decline). Test both.

- Make.com execution log: Click the scenario > History tab > Click the execution. Each module shows input/output.

- If email does not arrive: Check Zoho outbox, check spam folder, verify MX records propagated.

## Task 1.12: Test End-to-End Lead Flow

| Priority: P0 | Time: 15 min | Task ID: 1.12 | Output: Lead pipeline verified |
| --- | --- | --- | --- |

### Instructions

- Open the enrollment form (from WS3 task 3.9) in a browser. If not ready, use curl or Postman to POST directly to the Make.com Lead Capture webhook URL.

- Submit test data: Name = Test User, Email = test@example.com, Phone = 555-0100, Goals = Credit repair for rideshare operator, Source = website.

- Monitor Make.com: Lead Capture Pipeline > History. Verify webhook triggered.

- Check each module: JSON parsed, lead scored, data store record created, email sent (if score qualifies), Slack message posted.

- Verify the Leads data store has a new record with the correct score and status.

- If score >= 70: Verify the sales@ email got a notification and #hirecar-sales got the Slack alert.

- If score < 70: Verify the nurture email was sent.

- Mark PASS or FAIL.

### Directions

- If the enrollment form HTML is not ready, use curl: curl -X POST [webhook_url] -H 'Content-Type: application/json' -d '{"name":"Test User","email":"test@example.com","phone":"555-0100","goals":"Credit repair","source":"test"}'

- Lead scoring module: Check the score output. If using rule-based scoring, verify each rule applied correctly.

- This test validates the full funnel: website → Make.com → CRM → notification. All 4 links must work.

# Questions for the Owner

These questions must be answered before or during workspace execution. Flag any unanswered questions to Workspace 4 for escalation.

## Payment Configuration

- What Stripe plan tier are you on (Free / Starter / Growth)? Free tier has a 2.9% + 30¢ fee per transaction — is that acceptable for launch?

- Should we accept all three payment methods (Stripe, PayPal, CashApp) at launch, or start with Stripe only and add others in Phase 2?

- What is the minimum payment amount we should accept? $25? $50? $100?

- Do you want automatic receipts sent from Stripe directly, or only from our custom confirmation email?

## Email Configuration

- Who should receive forwarded emails from support@hirecar.la? List all recipients.

- Should ops@ and sales@ emails also be forwarded to your personal email during Phase 1?

- Do you have a preferred email signature format / legal footer text for HIRECAR emails?

## Hosting & DNS

- Is the GitHub repo kenetbc-afk/hirecar-marketwatch set up and accessible? If not, what is the correct repo name?

- Are you okay with the site being at hirecar.la (Cloudflare) and the dashboard at dashboard.hirecar.la (Vercel)?

- Current site is on Wix — do we migrate tonight or keep Wix live and test Cloudflare on a subdomain (staging.hirecar.la) first?

## Make.com Constraints

- Free plan allows only 2 scenarios and 1,000 ops/month. Are you willing to upgrade to the Core plan ($9/mo, unlimited scenarios, 10,000 ops) if we hit limits tonight?

- If we cannot fit PayPal IPN into the existing Payment Pipeline scenario, should we defer PayPal to Phase 2?

- Data stores have a 10 KB limit on Free. Should we implement data rotation (auto-delete records older than 30 days) or upgrade?