HIRECAR

WORKSPACE 3

Content, Playbooks & BitDocs

Member-facing content: credit playbook, dispute templates, enrollment form, landing pages

| Timeline | 4:00 PM → 9:00 PM PST (5 hours) |
| --- | --- |
| Date | March 3, 2026 |
| Deadline | 11:59 PM PST |

Engineering consent, not just delivering services.

# Mission Statement

This workspace builds all member-facing content: the Q1 credit playbook on BitDocs (4 chapters using Bernays consent engineering structure), 5 dispute letter templates, accounting document templates (invoice, SO, PO), the multi-step enrollment form, the HIRECAR homepage and landing pages, Terms & Conditions, welcome email template, and PassKit card design spec.

NOTE: This workspace runs PARALLEL with WS1 from 4:00 PM. It requires BitDocs folders created by the owner (pre-action #7). Begin with dispute templates and playbook chapters while waiting for technical dependencies.

# Content Architecture

All content follows the HIRECAR Evidence Velocity Doctrine (EVD): every piece of content must produce a clear next action, a timestamp, and connect the member to the next phase of their journey.

## Bernays Consent Engineering Structure

Each playbook chapter follows the 4-part Bernays structure:

- Theme — Why this matters to you as a rideshare operator (emotional connection)

- Strategy — What you need to do (clear, actionable framework)

- Approach — How to do it step-by-step using HIRECAR tools (tactical execution)

- Chain Reaction — What this unlocks for you next (motivation + milestone gate to next chapter)

# Task Execution

## Task 3.1: Q1 Credit Playbook — Chapter 1: Understanding Your Credit

| Priority: P0 | Time: 40 min | Task ID: 3.1 | Output: Chapter 1 on BitDocs |
| --- | --- | --- | --- |

### Instructions

- Log into BitDocs (hirecar.bitdocs.ai) > Navigate to /playbooks/q1-credit folder.

- Create new document: Chapter-1-Understanding-Your-Credit.

- THEME section (500 words): Why credit matters specifically for rideshare operators. Connect to: loan access for vehicle upgrades, insurance rates, fleet expansion potential, business funding readiness. Tone: empathetic, not preachy.

- STRATEGY section (400 words): The 3-step credit assessment: (1) Pull all 3 bureau reports, (2) Identify each negative item, (3) Categorize items by disputability (high/medium/low). Include the Credit Score Range table: 300-499 Critical, 500-599 Recovery, 600-699 Building, 700+ Operating.

- APPROACH section (600 words): Step-by-step using HIRECAR tools: How to request free reports (annualcreditreport.com), How to read each section, How to log items in the HIRECAR Credit Tracker, How to use the CRI (Credit Readiness Index) scoring tool.

- CHAIN REACTION section (200 words): Completing Chapter 1 unlocks: Chapter 2 (Dispute Strategy), access to the Dispute Builder tool, your first CRI score calculation. Include milestone gate: Member must have uploaded at least 1 credit report to proceed.

- Format with headers, bold key terms, and include a Next Steps callout box at the end.

- Review for accuracy of FCRA references. Save and publish on BitDocs.

### Directions

- BitDocs editor: Use the rich text editor. Format headers as H2, key terms as bold, legal references as italic.

- Tone guide: HIRECAR voice is authoritative but accessible. Think professional mentor, not salesperson.

- Word counts are targets, not strict limits. Quality over quantity.

- Milestone gate: This is the mechanism that requires the member to complete an action before accessing Chapter 2. Implement as a BitDocs page-level access control if available, or as guidance text.

- Do NOT include legal advice. Frame everything as information and tools.

## Task 3.2: Q1 Credit Playbook — Chapter 2: Dispute Strategy

| Priority: P0 | Time: 40 min | Task ID: 3.2 | Output: Chapter 2 on BitDocs |
| --- | --- | --- | --- |

### Instructions

- Create document: Chapter-2-Dispute-Strategy in /playbooks/q1-credit.

- THEME (400 words): Your legal right to accurate credit reporting. Reference FCRA Section 611 dispute rights. Frame as empowerment, not confrontation.

- STRATEGY (500 words): The HIRECAR Dispute Framework: (1) Identify the dispute angle (inaccuracy, identity, obsolete, unverifiable), (2) Select the right letter template, (3) Submit via certified mail with tracking, (4) Track the 30-day response window, (5) Follow up or escalate.

- APPROACH (700 words): Using the HIRECAR Dispute Builder tool (Phase 2 feature — for now, reference the dispute templates from task 3.5). How to select items from your credit report log. How to choose the right dispute letter (5 types from task 3.5). How to customize the letter with your specific data. How to submit: certified mail + return receipt vs online dispute portals.

- CHAIN REACTION (200 words): Completing Chapter 2 unlocks: Chapter 3 (Collections Protection), access to the Collections Shield tool, escalation path for disputes that fail. Gate: Member must have submitted at least 1 dispute letter.

- Include a Dispute Tracking Table template: Item | Bureau | Date Sent | Response Due | Status | Outcome.

- Save and publish.

### Directions

- FCRA references: Section 611 (dispute rights), Section 623 (furnisher responsibilities). Cite accurately.

- Dispute angles: These are legitimate legal strategies under FCRA. Present them accurately without embellishment.

- The 5 dispute letter templates from task 3.5 are referenced here. Coordinate the naming and numbering.

- Important: Do NOT promise results. Credit repair outcomes vary. Use language like: may improve, potential correction, subject to bureau response.

## Task 3.3: Q1 Credit Playbook — Chapter 3: Collections & Protection

| Priority: P1 | Time: 40 min | Task ID: 3.3 | Output: Chapter 3 on BitDocs |
| --- | --- | --- | --- |

### Instructions

- Create document: Chapter-3-Collections-Protection in /playbooks/q1-credit.

- THEME (400 words): Defense is part of the game. When creditors call, operators need a playbook. Frame collections as a solvable problem, not a crisis.

- STRATEGY (500 words): HIRECAR Collections Defense: (1) Validate every debt (FDCPA rights), (2) Know the statute of limitations for your state, (3) Negotiate from strength — pay-for-delete vs settlement vs dispute, (4) Never restart the clock on time-barred debts.

- APPROACH (600 words): How to send a Debt Validation Letter (template from task 3.5). How to check statute of limitations. How to use the Collections Shield tool (Phase 2). How to negotiate: script for phone negotiations, letter templates for written offers.

- CHAIN REACTION (200 words): Unlocks Chapter 4 (Building Positive Credit), tradeline strategy tools. Gate: Member must have validated or resolved at least 1 collection item.

- Save and publish.

### Directions

- FDCPA (Fair Debt Collection Practices Act) references: Section 809 (debt validation), Section 805 (cease communication). Cite accurately.

- Statute of limitations varies by state. For CA (LA market): 4 years on written contracts, 2 years on oral. Mention that members should verify for their state.

- Do NOT advise members to ignore legitimate debts. Guide them to understand their rights and options.

- Pay-for-delete: Explain that this is a negotiation tactic where you offer to pay in exchange for removal from credit report. Not all creditors accept this.

## Task 3.4: Q1 Credit Playbook — Chapter 4: Building Positive Credit

| Priority: P1 | Time: 40 min | Task ID: 3.4 | Output: Chapter 4 on BitDocs |
| --- | --- | --- | --- |

### Instructions

- Create document: Chapter-4-Building-Positive-Credit in /playbooks/q1-credit.

- THEME (400 words): From defense to offense. Now that negatives are handled, it is time to build. Connect to: business credit, fleet financing readiness, funding qualification.

- STRATEGY (500 words): The HIRECAR Credit Building Stack: (1) Authorized user tradelines, (2) Secured credit cards, (3) Credit builder loans, (4) Business credit separation (EIN vs SSN), (5) Score projection and timeline planning.

- APPROACH (600 words): Tradeline Strategy Coach (Phase 2 tool): how to identify good tradeline opportunities. Score Projection Simulator (Phase 2): how to model the impact of each action. Specific recommendations: which secured cards for operators, credit builder loan providers, business credit building steps.

- CHAIN REACTION (200 words): Completing all 4 chapters = Credit Playbook Complete milestone. Unlocks: HIRECREDIT Certified badge, funding readiness assessment, access to HIRECAR business funding referrals. This is the gateway to the Financial Protection & Income Recovery (PIFR) track.

- Save and publish.

### Directions

- Business credit (EIN-based): This is separate from personal credit. Explain the distinction clearly.

- Do NOT recommend specific financial products or lenders as financial advice. Present options for educational purposes.

- Score projection: Use general guidelines (authorized user tradeline can add 15-45 points in 1-2 months, secured card can add 20-30 points in 3-6 months). These are estimates, not guarantees.

- Funding readiness: This connects to the Business Funding department (Dept 6 in the governance workflows). The playbook chapter should tee up this transition.

## Task 3.5: Create 5 Dispute Letter Templates

| Priority: P0 | Time: 60 min | Task ID: 3.5 | Output: 5 templates on BitDocs |
| --- | --- | --- | --- |

### Instructions

- Create all 5 templates in BitDocs under /templates/disputes folder.

- Template 1 — Inaccuracy Dispute: FCRA Section 611 citation. Fields: [Bureau Name], [Your Name], [Your Address], [Account Number], [Creditor Name], [Specific Inaccuracy], [Requested Correction]. Tone: formal, factual.

- Template 2 — Identity Theft Dispute: FCRA Section 605B citation. Additional fields: [Police Report Number], [FTC Identity Theft Report Number]. Include identity theft affidavit reference.

- Template 3 — Debt Validation Letter: FDCPA Section 809 citation. Fields: [Collection Agency], [Alleged Amount], [Original Creditor]. Request: validation of debt, proof of authorization to collect, complete payment history.

- Template 4 — Cease and Desist Communication: FDCPA Section 805(c) citation. Demand that the collector cease all communication. Include the legal requirement that they may only contact to confirm cessation or to notify of specific legal action.

- Template 5 — Goodwill Deletion Request: No legal citation (this is a courtesy request). Fields: [Creditor], [Account], [Reason for Late Payment], [Current Good Standing Evidence]. Tone: respectful, personal.

- For each template: Include sending instructions (certified mail + return receipt), tracking reminder, and follow-up timeline.

- Format consistently across all 5 templates. Use HIRECAR branding in the header.

- Save each as a separate document in BitDocs.

### Directions

- Legal accuracy: FCRA and FDCPA citations must be correct. Double-check section numbers.

- Template variables: Use [BRACKET NOTATION] for all fields that members will fill in.

- Sending instructions: Certified mail with return receipt requested (USPS) creates a legal record that the bureau/creditor received the letter.

- 30-day response window: Under FCRA, bureaus must investigate within 30 days of receiving a dispute. Note this in each template.

- These templates are referenced in playbook Chapters 2 and 3. Ensure the naming matches.

- Do NOT include templates for illegal dispute tactics (e.g., CPN/SSN misuse). All templates must be legally compliant.

## Task 3.6: Create Invoice Template (HTML/PDF)

| Priority: P1 | Time: 30 min | Task ID: 3.6 | Output: Invoice template file |
| --- | --- | --- | --- |

### Instructions

- Create an HTML file: invoice-template.html.

- Design: HIRECAR branding — CTA Gold (#C9920A) accents, Member Blue (#0F4C75) header, Ink (#111820) body text.

- Header: HIRECAR logo text (Cormorant Garamond), company address placeholder, hirecar.la.

- Invoice Details Block: Invoice # [INV-2026-XXXXX], Date [MM/DD/YYYY], Due Date [MM/DD/YYYY], Bill To [Member Name, Address, Email].

- Line Items Table: # | Service | Description | Qty | Rate | Amount. Include subtotal row.

- Summary: Subtotal | Tax (0.00) | Total Due. Bold total amount.

- Payment Section: Accept: Stripe (Credit/Debit), PayPal, CashApp ($HIRECAR). Include QR code placeholder for PayPal/CashApp.

- Footer: Terms: Payment due within [7] days. Late fees may apply. Questions: support@hirecar.la. Thank you for trusting HIRECAR.

- Use inline CSS. Print-friendly (A4/Letter).

- Save to project repo. Provide to WS2 for task 2.8.

### Directions

- All CSS must be inline for email compatibility and PDF generation.

- Keep it clean and professional. Avoid heavy graphics that slow email rendering.

- Test print: Open in browser, Ctrl+P, check that it fits on one page for typical invoices.

- This template is shared with WS2 tasks 2.8 and 2.9. Deliver ASAP.

## Task 3.7: Create Sales Order Template

| Priority: P1 | Time: 20 min | Task ID: 3.7 | Output: SO template file |
| --- | --- | --- | --- |

### Instructions

- Create so-template.html with HIRECAR branding.

- Header: Sales Order #[SO-2026-XXXXX], Date, Valid Until date.

- Client Block: Member name, ID, email, phone.

- Package Details: Service Package Name, Description, Included Services list, Duration/Term.

- Pricing: Package Price, Add-ons (if any), Discount (if any), Total.

- Payment Schedule: If installments — table with payment date, amount, status.

- Acknowledgment Section: I acknowledge and agree to the HIRECAR Terms & Conditions. Signature line. Date line.

- Footer: Cancellation policy, contact info.

- Save to project repo.

### Directions

- SO format is more detailed than an invoice — it describes what the member is signing up for.

- Include the service catalog reference: Standard Package, Operator Package, First Class Package, Elite Package.

- Electronic signature: For MVP, use a printed name + date. Phase 2 can add DocuSign or similar.

- Coordinate with WS2 task 2.12 to avoid duplication.

## Task 3.8: Create Purchase Order Template

| Priority: P2 | Time: 20 min | Task ID: 3.8 | Output: PO template file |
| --- | --- | --- | --- |

### Instructions

- Create po-template.html — this is an INTERNAL template for vendor purchases.

- Header: Purchase Order #[PO-2026-XXXXX], Date, Requested By.

- Vendor Block: Vendor name, contact, address.

- Line Items: Item/Service, Specification, Qty, Negotiated Rate, Total.

- Delivery: Expected delivery date, delivery method.

- Approval: Authorized signature, approval date.

- Total: Subtotal, tax, shipping, grand total.

- Save to project repo and upload to BitDocs /templates/accounting.

### Directions

- This is for internal procurement, not member-facing.

- Low priority (P2). Skip if time is tight.

- Keep consistent styling with invoice and SO templates.

## Task 3.9: Build Enrollment Form (Multi-Step HTML)

| Priority: P0 | Time: 45 min | Task ID: 3.9 | Output: Enrollment form HTML |
| --- | --- | --- | --- |

### Instructions

- Create enrollment-form.html — a multi-step form that posts to the Make.com webhook.

- Step 1 — Contact Info: First Name, Last Name, Email, Phone, City/Area (LA/SF dropdown).

- Step 2 — Vehicle Info: Vehicle Year, Make, Model, TLC/Permit Number (optional), Rideshare Platform (Uber/Lyft/Both/Other).

- Step 3 — Goals & Situation: What brought you to HIRECAR? (checkboxes: Credit Repair, Insurance Help, Rental/Fleet, Business Funding, Other). Describe your situation (textarea). Urgency level (1-5 slider or radio).

- Step 4 — Program Selection: Brief description of each tier (Standard/Operator/First Class/Elite) with pricing. Radio select for tier.

- Step 5 — Review & Submit: Summary of all entered data. T&C acknowledgment checkbox. Submit button.

- Form behavior: Each step shows/hides via JavaScript. Progress bar at top. Back/Next navigation. Submit POSTs JSON to the Make.com Lead Capture webhook URL.

- Include hidden field: form_type = enrollment (to differentiate from lead captures in the Make.com router).

- HIRECAR branding: Brand colors, fonts (Nunito Sans body, Cormorant Garamond headings), responsive for mobile.

- Validate all required fields client-side before submission.

- Save as enrollment-form.html. Deploy to Cloudflare Pages or include in the homepage.

### Directions

- The webhook URL from Make.com Lead Capture scenario must be embedded in the form action.

- form_type = enrollment is CRITICAL for routing in Make.com. Without this, the scenario will treat it as a lead capture.

- Mobile-responsive: Most rideshare operators will access this on their phone. Test on 375px width.

- Validation: Required fields = name, email, phone, at least 1 goal checked. Vehicle info is optional but encouraged.

- Progress bar: Steps 1/5, 2/5, etc. Visual feedback keeps completion rates high.

- DELIVER THIS FORM EARLY. WS1 (task 1.3) and WS2 (task 2.11) depend on it for testing.

## Task 3.10: Build HIRECAR Homepage

| Priority: P1 | Time: 60 min | Task ID: 3.10 | Output: Homepage HTML/React |
| --- | --- | --- | --- |

### Instructions

- Create index.html for the public HIRECAR website.

- Hero Section: Large headline (Engineering consent, not just delivering services), sub-headline explaining the HIRECAR value prop for rideshare operators, CTA button (Get Started → enrollment form).

- Service Cards Section: 4 cards — PIFR (Post-Incident Recovery), HIRECREDIT (Credit Repair), MarketWatch (Intelligence), Fleet Services (Vehicle Management). Each card: icon/illustration, title, 2-line description, Learn More link.

- Social Proof Section: Placeholder for testimonials (use template boxes with Coming Soon or pilot program quotes).

- How It Works: 4 steps — (1) Enroll, (2) Get Assessed, (3) Follow Your Playbook, (4) Level Up. Simple icons + text.

- CTA Banner: Ready to take control? Start your journey today. Enroll Now button.

- Footer: HIRECAR logo, links (About, Services, Contact, T&C, Privacy), social placeholders, copyright.

- Responsive design: Desktop + Tablet + Mobile breakpoints.

- Brand tokens: Colors, fonts, spacing per HIRECAR design system.

- Push to GitHub repo for Cloudflare Pages deployment.

### Directions

- Keep the homepage focused. Do not try to explain everything. The goal is: visitor understands HIRECAR value → clicks Enroll.

- Use placeholder images or CSS-based icons. Do not rely on external image CDNs for MVP.

- Responsive: Use CSS Grid or Flexbox. No heavy frameworks unless already in the repo.

- Performance: Inline critical CSS, defer non-essential scripts. Target < 3 second load time.

- CTA buttons should link to the enrollment form (task 3.9) or to #enrollment anchor.

## Task 3.11: Build HIRECREDIT Landing Page

| Priority: P1 | Time: 40 min | Task ID: 3.11 | Output: Landing page HTML |
| --- | --- | --- | --- |

### Instructions

- Create hirecredit.html — dedicated landing page for the credit repair service.

- Hero: Headline focused on credit repair for rideshare operators. Pain points: denied loans, high insurance rates, limited options.

- How HIRECREDIT Works: 4 steps — (1) Credit Assessment, (2) Dispute Strategy, (3) Active Repair, (4) Score Building. With brief descriptions.

- Features: Credit Playbook (4 chapters), Dispute Builder (coming), Score Tracker, Personal Roadmap.

- Pricing: Reference the tier structure (or specific HIRECREDIT pricing if defined).

- CTA: Start with Chapter 1 — Understanding Your Credit. Link to enrollment form with pre-selected credit repair goal.

- Footer: Same as homepage.

- Push to repo.

### Directions

- This page targets organic search for: rideshare credit repair, uber driver credit help, lyft operator credit score.

- Include meta tags and structured data for SEO.

- Pre-select credit repair goal: Add URL parameter ?goal=credit to the enrollment form link. The form should read this and pre-check the Credit Repair checkbox.

- Keep consistent with homepage branding.

## Task 3.12: Build PIFR Landing Page

| Priority: P2 | Time: 40 min | Task ID: 3.12 | Output: Landing page HTML |
| --- | --- | --- | --- |

### Instructions

- Create pifr.html — Post-Incident Financial Recovery landing page.

- Hero: When an accident derails your income, PIFR gets you back on the road.

- What PIFR Covers: Insurance claims assistance, income documentation, legal referral network, emergency fleet access.

- Tier Breakdown: Basic (documentation only), Standard (documentation + claims), Premium (full recovery management).

- Process: (1) Report incident, (2) Evidence collection (EVD doctrine), (3) Claims filed, (4) Recovery plan, (5) Back to earning.

- CTA: Enroll in PIFR Protection. Link to enrollment form with ?goal=pifr.

- Push to repo.

### Directions

- P2 priority. Build if time allows after all P0 and P1 tasks are complete.

- PIFR is the flagship recovery product. This page should convey urgency and trust.

- Evidence Velocity Doctrine (EVD): Reference that HIRECAR captures evidence immediately when incidents happen. This is a differentiator.

## Task 3.13: Write Terms & Conditions v1

| Priority: P1 | Time: 30 min | Task ID: 3.13 | Output: T&C document |
| --- | --- | --- | --- |

### Instructions

- Create terms.html or terms.md — the HIRECAR service agreement.

- Section 1: Definitions — HIRECAR, Member, Services, Platform, Content.

- Section 2: Scope of Services — What HIRECAR provides (education, tools, templates, referrals). What HIRECAR does NOT provide (legal advice, financial advice, guaranteed outcomes).

- Section 3: Membership & Tiers — Standard, Operator, First Class, Elite. Tier benefits and limitations.

- Section 4: Payment Terms — Pricing, billing frequency, payment methods, refund policy (e.g., 7-day satisfaction guarantee).

- Section 5: Member Responsibilities — Accurate information, timely responses, following playbook steps.

- Section 6: Limitation of Liability — HIRECAR provides tools and education, not outcomes. No guarantees on credit score improvement, dispute results, or financial recovery amounts.

- Section 7: Privacy — Reference to Privacy Policy (future document). Data handling commitment.

- Section 8: Dispute Resolution — Informal resolution first, then binding arbitration.

- Section 9: Cancellation — How to cancel, what happens to data, refund eligibility.

- Section 10: Changes to Terms — Right to modify with 30-day notice.

- Save to repo and upload to BitDocs.

### Directions

- CRITICAL DISCLAIMER: This is a DRAFT T&C, not legal advice. The owner should have it reviewed by an attorney before going live.

- Include prominent disclaimers: Not a law firm, not financial advisors, not a credit repair organization under CROA.

- CROA (Credit Repair Organizations Act): If HIRECAR charges for credit repair services, CROA compliance may be required. Flag this for legal review.

- Keep language clear and readable. Avoid dense legalese for MVP.

## Task 3.14: Create Member Welcome Email Template

| Priority: P0 | Time: 20 min | Task ID: 3.14 | Output: Email HTML template |
| --- | --- | --- | --- |

### Instructions

- Create welcome-email.html — branded HTML email template.

- Header: HIRECAR logo (text-based for email), welcome banner.

- Body: Welcome [First Name] to HIRECAR! Your Member ID: [HC-2026-XXXXX]. Your Tier: [Standard]. Your Phase: [Phase 1: Intake].

- Next Steps Block: (1) Access your Credit Playbook — Start with Chapter 1 [link], (2) Complete your profile — Log in to your dashboard [link], (3) Bookmark your resources — BitDocs access [link].

- What to Expect: Your personalized roadmap is being prepared. You will receive weekly progress updates. Your Ops team is available at support@hirecar.la.

- Footer: HIRECAR, Los Angeles, CA. Unsubscribe link (required). Social links placeholder.

- Use inline CSS. Test in Litmus or just verify in Gmail/Outlook.

- Save and provide to WS2 for the enrollment bot email module.

### Directions

- Email HTML: Must use inline CSS, tables for layout (not flexbox/grid), and image alt text.

- Variable fields: [First Name], [Member ID], [Tier], [Phase], [Playbook Link], [Dashboard Link], [BitDocs Link].

- Unsubscribe link: Required under CAN-SPAM Act. Even for transactional emails, include it.

- DELIVER EARLY. WS2 task 2.2 needs this template for the enrollment bot.

- Test in both Gmail and Outlook. These render HTML email very differently.

## Task 3.15: Create PassKit Card Design Spec

| Priority: P2 | Time: 20 min | Task ID: 3.15 | Output: Design spec doc |
| --- | --- | --- | --- |

### Instructions

- Create a design specification document for the 4 membership card tiers.

- Standard Tier: Silver/gray gradient background, HIRECAR logo, member name, member ID, QR code, Standard badge.

- Operator Tier: Gold gradient (#C9920A), HIRECAR logo, member name, member ID, QR code, Operator badge, additional benefits icon.

- First Class Tier: Black matte background, gold text, HIRECAR logo, member name, member ID, QR code, First Class badge, premium icon.

- Elite Operator: Holographic/iridescent effect (or closest approximation), HIRECAR logo, gold + black, member name, member ID, QR code, Elite badge, all-access icon.

- Card format: Apple Wallet (pkpass) and Google Pay compatibility.

- QR Code: Encodes member profile URL or member ID for scanning.

- Save as design spec with visual descriptions. If possible, create mockup images.

- Upload to BitDocs for reference.

### Directions

- P2 — this is a specification, not the actual PassKit implementation. WS2 task 2.10 handles the API integration.

- PassKit has design templates in their dashboard. This spec guides what to create there.

- If time is very tight, skip this and describe the design verbally to the owner.

# Questions for the Owner

Content decisions that affect quality and legal compliance.

## Playbook Content

- What tone should the playbook use? Options: (a) Professional mentor, (b) Empathetic peer, (c) Direct and no-nonsense, (d) Mix — specify.

- Should we include specific product recommendations (e.g., specific secured credit cards, specific credit monitoring services) or keep it generic?

- Are there any existing HIRECAR content guidelines, brand voice docs, or previous playbook drafts we should reference?

- Should the playbook chapters be gated (each chapter requires completing the previous) or all accessible at once?

## Legal & Compliance

- Has an attorney reviewed the dispute letter templates? If not, should we add a disclaimer that these are educational templates only?

- Is HIRECAR registered as a Credit Repair Organization under CROA? If charging for credit repair services, this may be required.

- Do you have a Privacy Policy? The T&C references one. If not, should we draft a basic Privacy Policy tonight?

- Refund policy: 7-day guarantee? 14 days? No refunds? What is your preference?

## Website & Design

- Do you have any existing brand photography or images for the website? Or should we use CSS-based illustrations and placeholders?

- Are the HIRECAR service tier prices finalized? Standard = $?, Operator = $?, First Class = $?, Elite = $?

- Should the homepage be a single-page site or multi-page (separate About, Services, Contact pages)?

- Is there an existing Wix site we should reference for content or structure?

## Email & Communications

- What email signature should appear on all HIRECAR emails?

- Is there a physical mailing address to include in email footers (required under CAN-SPAM)?

- Should the welcome email include a link to schedule an onboarding call, or is the process fully self-service?