HIRECAR

WS3 — Content Playbooks

Comprehensive Quality Report

What Was Requested  ·  What Was Completed  ·  What Exists

Document ID: QA-HC-WS3-002  |  Version 1.0  |  March 4, 2026

Status: 15 / 15 Tasks Complete — Ready for Owner Review

# 1. Executive Summary

WS3-CONTENT-PLAYBOOKS is the content workstation of the HIRECAR platform. It delivers all member-facing educational material, legal documents, accounting templates, web pages, and digital card specifications required to operate the HIRECAR credit repair and financial services platform for rideshare operators.

This report documents every deliverable that was requested, confirms what was built, verifies the file inventory on disk, and validates alignment with HIRECAR brand standards, legal compliance, UI/UX standards, and business direction.

| Metric | Value | Status |
| --- | --- | --- |
| Total Tasks | 15 | ✅ Pass |
| Total Files | 45 (20 deliverables + 25 support files) | ✅ Pass |
| Critical Issues | 0 | ✅ Pass |
| Owner Action Items | 4 | ⚠ Action |
| External Dependencies | 0 blocking | ✅ Pass |

# 2. What Was Requested

WS3 scope was defined in WPK-HC-0031 (WS3 Content Playbooks Execution Guide) and WPK-HC-0030 (BitDocs Package). The scope comprised 15 tasks across 6 content categories, prioritized P0 through P2:

| Task | Pri | Deliverable Description | Category |
| --- | --- | --- | --- |
| 3.1 | P0 | Chapter 1: Understanding Your Credit — Bernays 4-part structure | Q1 Playbook |
| 3.2 | P0 | Chapter 2: Dispute Strategy — Bureau-specific dispute procedures | Q1 Playbook |
| 3.3 | P1 | Chapter 3: Collections Protection — FDCPA defense playbook | Q1 Playbook |
| 3.4 | P1 | Chapter 4: Building Positive Credit — Score trajectory strategies | Q1 Playbook |
| 3.5 | P0 | 5 Dispute Letter Templates — FCRA §611, §605B; FDCPA §809, §805(c); Goodwill | Templates |
| 3.6 | P1 | Invoice Template — Member-facing, print-ready, branded | Accounting |
| 3.7 | P1 | Sales Order Template — Internal enrollment processing document | Accounting |
| 3.8 | P2 | Purchase Order Template — Vendor/internal procurement document | Accounting |
| 3.9 | P0 | Enrollment Form — Multi-step, Cloudflare Worker integration, CROA consent | Pages |
| 3.10 | P1 | Homepage — Primary public-facing entry with service cards + social proof | Pages |
| 3.11 | P1 | HIRECREDIT Landing Page — Dedicated credit repair product page with SEO | Pages |
| 3.12 | P2 | PIFR Landing Page — Post-Incident First Response recovery page | Pages |
| 3.13 | P1 | Terms & Conditions — 10-section legal document with CROA flags | Legal |
| 3.14 | P0 | Welcome Email — HTML email template, CAN-SPAM compliant | Email |
| 3.15 | P2 | PassKit Card Design Spec — 4-tier Apple Wallet + Google Pay spec | Design |

Additionally, 2 configuration files (Content Architecture Config + Bit.ai Workspace Config) were created as prerequisite infrastructure before content production began.

# 3. What Was Completed — Verified File Inventory

The following table maps every task to its actual file on disk. File names follow the HC Document Control naming convention: [TYPE]-HC-[NNNN]_[Name]_v[X.Y.Z].[ext]

## 3.1 Configuration Files (2 files)

| Doc ID | File Path | Size | Status |
| --- | --- | --- | --- |
| HC-CFG-020-A | _configs/CFG-HC-0302_ContentArchitectureConfig_v1.0.0.md | 5,842 B | ✅ Pass |
| HC-CFG-021-A | _configs/CFG-HC-0301_BitaiWorkspaceConfig_v1.0.0.md | 5,515 B | ✅ Pass |

## 3.2 Q1 Credit Playbook — 4 Chapters

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.1 | HC-PBK-001-A | _shared/REF-HC-0301_Chapter1UnderstandingYourCredit_v1.0.0.md | 7,449 B | ✅ Pass |
| 3.2 | HC-PBK-001-B | _shared/REF-HC-0302_Chapter2DisputeStrategy_v1.0.0.md | 9,934 B | ✅ Pass |
| 3.3 | HC-PBK-001-C | _shared/REF-HC-0303_Chapter3CollectionsProtection_v1.0.0.md | 10,927 B | ✅ Pass |
| 3.4 | HC-PBK-001-D | _shared/REF-HC-0304_Chapter4BuildingPositiveCredit_v1.0.0.md | 13,172 B | ✅ Pass |

## 3.3 Dispute Letter Templates — 5 Templates

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.5a | HC-TPL-001 | _templates/disputes/TMP-HC-0311_InaccuracyDispute_v1.0.0.md | 4,587 B | ✅ Pass |
| 3.5b | HC-TPL-002 | _templates/disputes/TMP-HC-0312_IdentityTheftDispute_v1.0.0.md | 4,958 B | ✅ Pass |
| 3.5c | HC-TPL-003 | _templates/disputes/TMP-HC-0313_DebtValidationLetter_v1.0.0.md | 5,080 B | ✅ Pass |
| 3.5d | HC-TPL-004 | _templates/disputes/TMP-HC-0314_CeaseAndDesist_v1.0.0.md | 4,593 B | ✅ Pass |
| 3.5e | HC-TPL-005 | _templates/disputes/TMP-HC-0315_GoodwillDeletionRequest_v1.0.0.md | 5,855 B | ✅ Pass |

## 3.4 Accounting Templates — 3 Templates

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.6 | Task 3.6 | _templates/accounting/TMP-HC-0301_InvoiceTemplate_v1.0.0.html | 8,363 B | ✅ Pass |
| 3.7 | Task 3.7 | _templates/accounting/TMP-HC-0303_SalesOrderTemplate_v1.0.0.html | 10,951 B | ✅ Pass |
| 3.8 | Task 3.8 | _templates/accounting/TMP-HC-0302_PurchaseOrderTemplate_v1.0.0.html | 12,045 B | ✅ Pass |

## 3.5 Web Pages — 5 Pages

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.9 | Task 3.9 | _templates/pages/TMP-HC-0331_EnrollmentForm_v1.0.0.html | 29,987 B | ✅ Pass |
| 3.10 | Task 3.10 | _templates/pages/index.html | 19,106 B | ✅ Pass |
| 3.11 | Task 3.11 | _templates/pages/TMP-HC-0332_HirecreditPage_v1.0.0.html | 21,652 B | ✅ Pass |
| 3.12 | Task 3.12 | _templates/pages/TMP-HC-0333_PIFRPage_v1.0.0.html | 21,099 B | ✅ Pass |
| 3.13 | Task 3.13 | _templates/pages/TMP-HC-0334_TermsPage_v1.0.0.html | 29,806 B | ✅ Pass |

## 3.6 Email Template — 1 File

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.14 | Task 3.14 | _templates/email/TMP-HC-0321_WelcomeEmail_v1.0.0.html | 11,738 B | ✅ Pass |

## 3.7 PassKit Design Spec — 1 File

| Task | Doc ID | File Path | Size | Status |
| --- | --- | --- | --- | --- |
| 3.15 | HC-DSN-001-A | _templates/passkit/CFG-HC-0303_PasskitCardDesignSpec_v1.0.0.md | 11,856 B | ✅ Pass |

# 4. Quality Validation Results

## 4.1 Brand Consistency Audit

Every HTML file and content document was checked against the HIRECAR Brand Standards (QA-HC-0001):

| Check | Standard | Files Checked | Result |
| --- | --- | --- | --- |
| Brand Name | HIRECAR (all caps, no spaces) | All 20 | ✅ Pass |
| CTA Gold | #C9920A | All HTML | ✅ Pass |
| Member Blue | #0F4C75 | All HTML | ✅ Pass |
| Ink | #111820 | All HTML | ✅ Pass |
| PIFR Red | #DC2626 | PIFR page only | ✅ Pass |
| Heading Font | Georgia / Cormorant Garamond | All HTML | ✅ Pass |
| Body Font | Segoe UI / Nunito Sans | All HTML | ✅ Pass |
| Phone Number | (213) 768-6311 | All footers | ✅ Pass |
| Email | support@hirecar.la | All footers | ✅ Pass |
| Location | Los Angeles, CA | All footers | ✅ Pass |
| Copyright | © 2026 HIRECAR | All HTML footers | ✅ Pass |

## 4.2 Legal & Compliance Validation

| Check | Requirement | Found In | Result |
| --- | --- | --- | --- |
| CROA Disclaimer | Educational disclaimer on all public pages | 5 pages | ✅ Pass |
| T&C Draft Banner | Red banner warning against publication without attorney review | terms.html | ✅ Pass |
| CROA Flag Box | Yellow warning box explaining CROA registration question | terms.html | ✅ Pass |
| No Guaranteed Outcomes | No promises of specific credit score improvements | All content | ✅ Pass |
| FCRA §611 Citation | Correct dispute rights statute reference | Ch. 2, Tmpl 1 | ✅ Pass |
| FCRA §605B Citation | Identity theft blocking provision reference | Ch. 2, Tmpl 2 | ✅ Pass |
| FDCPA §809 Citation | Debt validation rights reference | Ch. 3, Tmpl 3 | ✅ Pass |
| FDCPA §805(c) | Cease communication rights reference | Ch. 3, Tmpl 4 | ✅ Pass |
| Template Disclaimers | Each template marked as educational/customizable | 5 templates | ✅ Pass |
| CAN-SPAM | Unsubscribe link in email footer | welcome email | ✅ Pass |
| 7-Day Refund Policy | Satisfaction guarantee stated in T&C §4.4 | terms.html | ✅ Pass |
| Arbitration Clause | Binding arbitration with class action waiver in T&C §8 | terms.html | ✅ Pass |

## 4.3 Content Structure Validation

Bernays Consent Engineering Structure — all 4 playbook chapters verified:

| Chapter | Theme | Strategy | Approach | Chain React. | EVD |
| --- | --- | --- | --- | --- | --- |
| Ch. 1: Understanding Credit | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Ch. 2: Dispute Strategy | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Ch. 3: Collections Protection | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Ch. 4: Building Positive Credit | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |

Tier Pricing Consistency — verified across all files referencing pricing:

| Tier | T&C | HIRECREDIT LP | Enrollment | PassKit Spec |
| --- | --- | --- | --- | --- |
| Standard $49 | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Operator $99 | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| First Class $199 | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Elite $349 | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |

## 4.4 Technical / UI-UX Audit

HTML Pages — responsive breakpoints, navigation, footer, SEO:

| Page | Responsive | Nav | Footer | SEO Meta | JSON-LD | CTA Links |
| --- | --- | --- | --- | --- | --- | --- |
| Homepage | 900+600px | Sticky+hamburger | 4-column | Yes | — | → enrollment |
| HIRECREDIT | 900+600px | Sticky+hamburger | 4-column | Yes | Yes | → ?goal=credit |
| PIFR | 900+600px | Sticky+hamburger | 4-column | Yes | Yes | → ?goal=pifr |
| Terms | 600px | Minimal | Compact | Yes | — | N/A |
| Enrollment | 600px | Minimal | Compact | Yes | — | POST→api.hirecar.io |

Accounting Templates — print-ready validation:

| Template | @page CSS | US Letter | Print Colors | Responsive |
| --- | --- | --- | --- | --- |
| Invoice | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Sales Order | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |
| Purchase Order | ✅ Pass | ✅ Pass | ✅ Pass | ✅ Pass |

Email Template — client compatibility:

| Check | Result |
| --- | --- |
| Inline CSS (no external stylesheets) | ✅ Pass |
| Table-based layout (no flexbox/grid) | ✅ Pass |
| CAN-SPAM unsubscribe link | ✅ Pass |
| Variable placeholders ([First Name], [Member ID], etc.) | ✅ Pass |
| Max width 600px | ✅ Pass |

# 5. Cross-Workstation Dependencies

WS3 content assets integrate with WS2 (Bot & Enrollment) and WS4 (Deployment). No blocking dependencies remain — all WS3 deliverables are self-contained and ready for integration.

| WS3 Asset | Upstream From | Downstream To | Integration Point |
| --- | --- | --- | --- |
| Enrollment Form | WS2 Bot Flow | WS4 Deployment | POST → api.hirecar.io/enrollment |
| Welcome Email | WS2 Email Module | WS4 SendGrid | Cloudflare Worker trigger |
| Playbook Ch. 1-4 | WS2 Content Delivery | Bit.ai Hosting | Bot delivers phase-gated links |
| Dispute Templates | WS2 Template Access | Bit.ai Hosting | Bot delivers tier-gated links |
| Invoice Template | WS2 Payment | WS4 Billing | Member invoicing |
| PassKit Spec | WS2 PassKit Int. | WS4 PassKit | Dashboard configuration guide |
| T&C | All Pages | WS4 Deployment | Footer link on every page |
| Homepage | — | WS4 Deployment | Primary entry point |
| Landing Pages | — | WS4 Ads/SEO | Traffic destinations |

# 6. QA Checklist Correction Note

The original QA Validation Checklist (QA-HC-0305, formerly QA-HC-WS3-001) references simplified file names (e.g., Chapter-1-Understanding-Your-Credit.md, invoice-template.html). The actual files on disk use the HC Document Control naming convention. This report (QA-HC-WS3-002) supersedes the original and provides the corrected, verified file paths as documented in Section 3.

The content within each file is identical regardless of naming — the checklist validation results remain accurate. Only the file path references needed correction.

# 7. Owner Action Items

Four items require owner decision or external action before WS3 content can be published:

| # | Action | Detail | Priority | Status |
| --- | --- | --- | --- | --- |
| 1 | Attorney Review of T&C | Terms & Conditions is a DRAFT. Must be reviewed and approved by a licensed attorney before publication. The red draft banner must remain until legal sign-off. | Critical | ⚠ Pending |
| 2 | CROA Registration Decision | Determine if HIRECAR must register as a Credit Repair Organization under 15 U.S.C. §1679. This depends on whether HIRECAR's services constitute 'credit repair' under CROA. Attorney should advise. | Critical | ⚠ Pending |
| 3 | Draft Privacy Policy | T&C Section 7.4 references a separate Privacy Policy document that has not yet been created. Must be published before or simultaneously with T&C. | High | ⚠ Pending |
| 4 | Set T&C Effective Date | The Terms & Conditions page has placeholder [MM/DD/YYYY] for the effective date. Replace with actual date before publishing. | Medium | ⚠ Pending |

# 8. Support File Inventory

Beyond the 20 content deliverables, WS3 contains support files that were pre-existing or created as part of project infrastructure:

## 8.1 Planning & Bundle Documents (5 files)

- _bundles/WPK-HC-0030_ContentPlaybooksBitDocsPackage_v1.0.0.docx — BitDocs source package

- _bundles/WPK-HC-0031_WS3ContentPlaybooksExecutionGuide_v1.0.0.docx — Execution guide

- _plans/ARC-HC-0001_ExpandedArchitecture_v1.0.0.docx — Expanded architecture

- _plans/PLN-HC-0001_HIRECARPlan_v1.0.0.docx — Master project plan

- _plans/PLN-HC-0002_HIRECARProjectPlan_v1.0.0.docx — Detailed project plan

## 8.2 Quality Documents (5 files)

- _quality/QA-HC-0305_WS3ValidationChecklist_v1.0.0.md — Original QA checklist (superseded by this report)

- _quality/BOT-HC-0002_QAValidationBot_v1.0.0.md — QA validation bot configuration

- _quality/QA-HC-0001_BrandQualityStandards_v1.0.0.docx — Brand quality standards

- _quality/QA-HC-0002_WorkstationTestPlans_v1.0.0.docx — Workstation test plans

- _quality/QA-HC-0003 + QA-HC-0004 — Deployment validation + maintenance procedures

## 8.3 Skills Library (16 files)

16 skill files across _skills/clawhub/ (9 files) and _skills/skillsmp/ (7 files). These are operational skill definitions for content creation, SEO, frontend development, and Cloudflare deployment.

# 9. Reload Instructions for Other Workstations

This report follows a repeatable structure that should be replicated for WS1 (Infrastructure), WS2 (Bot & Enrollment), and WS4 (Execution Monitor). Each report should contain:

- Executive Summary — task count, file count, critical issues, owner actions

- What Was Requested — task-by-task scope from the execution guide

- What Was Completed — verified file inventory with actual paths and sizes

- Quality Validation — brand, legal, structural, technical audits

- Cross-Workstation Dependencies — upstream/downstream integration map

- Owner Action Items — anything requiring human decision or external action

- Support File Inventory — bundles, plans, quality docs, skills

To generate a quality report for another workstation, provide this document as context and request: 'Generate a WS[N] Comprehensive Quality Report following the same structure as QA-HC-WS3-002.'

# 10. Sign-Off

| Role | Name / Signature | Date |
| --- | --- | --- |
| Builder (Automated) | Claude — WS3 Build Agent | March 4, 2026 |
| Owner Review |  |  |
| Legal Counsel |  |  |

End of Report — QA-HC-WS3-002 v1.0